Study on Orient / East-Med TEN-T Core Network Corridor

3rd Progress Report

19 September 2014

# Table of content

Table of content	2

Tables	4

Figures	6

Abbreviations	8

Disclaimer	9

1.	Information on the Study	9

1.1.	Consortium information	9

1.2.	Background	9

1.2.1.	Corridor Forum	10

1.3.	Structure of the 3rd Progress Report	11

1.4.	Data Collection	13

1.5.	Next steps	14

1.5.1.	3rd Corridor Forum	14

1.5.2.	Next work steps of the Consortium	14

2.	Identification of Stakeholders	16

2.1.	Background / Methodology	16

2.2.	Rail Sector (incl. ERTMS)	18

2.3.	Inland Waterway Sector and River ports	18

2.4.	Maritime Sector and Seaports ports	18

2.5.	Road Sector	19

2.6.	Road-Rail Terminals	19

2.7.	Airports and air transport sector	19

2.8.	Administrative sector (national, regional, local)	20

2.9.	Civil Society	20

3.	Review of Studies and relevant documents	21

3.1.	Categorization of Studies and Documents	21

3.2.	Complete List of Studies and Documents reviewed	24

3.3.	Description of most important corridor related studies	32

3.4.	Findings of the Study Review	33

3.4.1.	Procedure	33

3.4.2.	Findings	33

4.	Elements of the Work Plan - Summary	35

4.1.1.	The Orient/East Med Corridor Alignment	35

4.1.2.	The OEM Railways Network and Rail Road Terminals	36

4.1.3.	The OEM IWW Network and the Ports	38

4.1.4.	The OEM Maritime Infrastructure and the MoS	39

4.1.5.	The OEM Road Infrastructure	40

4.1.6.	The OEM Air Transport Infrastructure	41

4.1.7.	The Multimodal Transport Market Study	42

4.1.8.	The Critical Issues	46

4.1.9.	The Objectives of the Corridor	47

4.1.10.	The List of Projects and the Implementation Plan	48

4.1.11.	The ERTMS deployment along the Orient/East Med	49

4.1.12.	The RIS Deployment Plan	50

4.1.13.	Other Elements (Resilience, Environmental Issues)	51

5.	Characteristics of the Corridor	52

5.1.	Alignment of the Orient/East-Med Corridor	52

5.1.1.	Alignment	52

5.1.2.	Statistical Information on the Corridor	55

5.1.3.	Core Network Nodes of the Orient/East Med Corridor	56

5.1.4.	Priority Projects and other initiatives along the Corridor	60

5.1.5.	Corridor sections belonging to several corridor studies/consortia	61

5.2.	Description of the Technical Parameters of the Corridor Infrastructure	62

5.2.1.	Corridor rail infrastructure	62

5.2.2.	Rail Road Terminals	74

5.2.3.	Corridor inland waterway infrastructure	78

5.2.4.	Inland Ports	88

5.2.5.	Maritime Transport: Ports and Motorways of the Sea	90

5.2.6.	Corridor road infrastructure	96

5.2.7.	Corridor airport infrastructure	110

5.3.	Multimodal Transport Market Study	113

5.3.1.	Introduction	113

5.3.2.	TMS process	115

5.3.3.	Socio-economic characteristics of the OEM corridor on the basis of GDP and Population	117

5.3.4.	Socio-economic characteristics of the corridor on the basis of GDP and Population as reported by the countries	128

5.3.5.	The national transport volumes and demand scenarios	132

5.3.6.	Transport description of the OEM corridor in 2010	142

5.3.7.	Integrated freight transport demand scenarios	149

5.3.8.	Integrated passenger transport demand scenarios	159

5.3.9.	Supply side and capacity analysis	160

5.4	Critical Issues for the Core Network Corridor	165

5.4.1	Scope	165

5.4.2	Inland waterways	165

5.4.3	Rail: cross border sections	166

5.4.4	Ports	169

6.	Objectives of the Core Network Corridor	171

6.1.	Scope	171

6.2.	General and specific objectives	171

6.3.	Key Performance Indicators (KPIs)	173

7.	Implementation	180

7.1.	Plan for the removal of barriers and to enhance efficient multimodality (Implementation Plan)	180

7.1.1.	Germany	180

7.1.2.	Czech Republic	182

7.1.3.	Slovakia	184

7.1.4.	Austria	185

7.1.5.	Hungary	186

7.1.6.	Romania	186

7.1.7.	Bulgaria	188

7.1.8.	Greece	191

7.1.9.	Cyprus	193

7.1.10.	Summary of Findings	194

7.1.11.	List of Projects	194

7.2.	Deployment plan for Traffic Management Systems	195

7.2.1.	ERTMS Deployment plan	195

7.2.2.	RIS Deployment plan	205

7.2.3.	Other TMS Deployment	212

7.3.	Other elements	213

7.3.1.	Organizational Recommendations	213

7.3.2.	Recommendations to Resilience and Environmental Impacts	213

8.	Appendix	215

# Tables

Table 1:	Responsibility for TENtec Data Upload among Consortia (Selection OEM)	13

Table 2:	Identified OEM relevant stakeholders per MS and relevant transport mode	17

Table 3:	Extent of OEM relevant studies and document per category and country	22

Table 4:	Extent of OEM relevant studies and document per mode and category	22

Table 5:	Extent of OEM relevant multinational studies per mode	23

Table 6:	Overview list of studies related to Priority Projects along the OEM corridor	25

Table 7:	List of CEF Pre-identified projects along the Orient / East-Med corridor	27

Table 8:	List of CEF Pre-identified projects along the Baltic-Adriatic corridor	28

Table 9:	List of CEF Pre-identified projects along the North Sea - Baltic corridor	28

Table 10:	List of CEF Pre-identified projects along the Scandinavian - Mediterranean corridor	28

Table 11:	List of CEF Pre-identified projects along the Rhine - Danube corridor	28

Table 12:	List of National Master Plans and related national documents of OEM countries	29

Table 13:	List of detailed described studies and program relation	32

Table 14:	Total length of Orient / East-Med Corridor by countries and modes	55

Table 15:	Average Length of Orient/East-Med Corridor by countries and modes	55

Table 16:	Inclusion of countries to the Orient / East-Med corridor by infrastructure mode according to alignment	56

Table 17:	Urban and traffic/logistic nodes of the core network belonging to the corridor alignment	57

Table 18:	Rail connection of OEM Airports and Rail-Road Terminals (RRT)	72

Table 19:	Accessibility of Rail-Road Terminals of the Orient/East Med Corridor	76

Table 20:	Analysed IWW sections of the Orient/East Med Corridor	78

Table 21:	Deficiencies of IWW sections at Elbe and Vltava	82

Table 22:	Capacity use of selected locks on the OEM corridor	84

Table 23:	Core Inland Ports and Further Inland ports	88

Table 24:	OEM Ports: Road and Rail Connections	91

Table 25:	Type of TMS per OEM port	93

Table 26:	OEM Ports: Passenger and Freight Flows	93

Table 27:	Identified OEM relevant stakeholders per MS and relevant transport mode	105

Table 28:	Rail and Road connection status of Airports of the OEM corridor	111

Table 29:	GDP in current prices in million Euros in OEM countries and EU-27 (2008-2012)	117

Table 30:	GDP in current prices of OEM regions and OEM countries (2008-2012)	120

Table 31:	GDP (in 2010 prices) in OEM countries in bln Euro for the years 2010, 2020, 2030, 2040, 2050 and the average annual growth per decades	121

Table 32:	Population in OEM countries and EU-27 (years 2008-2012)	122

Table 33:	Population of OEM regions per member states (2008-2012)	123

Table 34:	Population forecasts for OEM countries 2010, 2020, 2030, 2040, 2050; in mln inhabitants; and annual population growth per decades	125

Table 35:	Summary of national sources for GDP and Population Data	128

Table 36:	Czech socio economic forecast by source	130

Table 37:	Population and GDP growth rates by 2030	132

Table 38:	Forecast of freight movements in Austria (2005, 2025); in mln tonnes	133

Table 39:	Forecast of freight movements in Bulgaria (2008; 2030); in lorry equivalents	134

Table 40:	Forecast of freight movements in Bulgaria (2011, 2020, 2030); in mln tonnes	134

Table 41:	Czech Republic: Forecast of freight movements; in mln tonnes	135

Table 42:	Cyprus: Road transport according to load capacity of the vehicle and type of transport (2013)	135

Table 43:	Cyprus: International road transport according to gross vehicle weight and type of transport (2013)	135

Table 44:	Germany: Freight movements in Germany; in bln ton-km	137

Table 45:	Greece: Freight movements; in mln tonnes	137

Table 46:	Hungary: Estimated development of performances in goods transport towards 2030; inbln ton-km	138

Table 47:	Hungary: Shares of railway transport categories	138

Table 48: Romania: Estimated development of freight transport towards 2020	138

Table 49:	Romania: Performance of freight transport; in bln ton-km	139

Table 50:	Slovakia: Domestic reight movements; inmln. tonnes	139

Table 51:	Slovakia: Performance of freight transport; inbln ton-km	139

Table 52:	Road freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes	143

Table 53:	Rail freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes	143

Table 54:	IWW freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes	145

Table 55:	Maritime freight transport volume between the OEM regions grouped by states (2010); in 1.000 tonnes	145

Table 56:	Road passenger long distance transport volume between OEM regions grouped by states (2010); in 1.000 pax return trips	147

Table 57:	Rail passenger long distance transport volume between the OEM regions grouped by states (2010); in 1.000 pax return trips	147

Table 58:	Air passenger long distance transport volume in the OEM regions grouped by states for the years 2008 till 2012; in 1.000 pax total embarked and disembarked	147

Table 59:	Maritime passenger long distance transport volume in the OEM regions grouped by states for the years 2008 till 2012; in 1.000 pax total embarked and disembarked	148

Table 60:	Rail transport on OEM corridor  (2010); in million tonnes	149

Table 61:	Rail transport on OEM corridor (2030); in million tonnes	150

Table 62:	Annual growth of rail transport on OEM corridor (2010–2030); in %	151

Table 63:	Road transport on OEM corridor (2010) in million tonnes	153

Table 64:	Road transport on OEM corridor (2030); in million tonnes	154

Table 65:	Growth of Road transport on OEM corridor (2010-2030); in %	154

Table 66:	Share of Rail transport on OEM corridor in 2010 relative to road	155

Table 67:	Share of Rail transport on OEM corridor in 2030 relative to road	156

Table 68:	Rail transport on OEM corridor in 2010 (bln tonne-kilometres)	157

Table 69:	Rail transport on OEM corridor in 2030 (bln tonne-kilometres)	157

Table 70:	Road transport on OEM corridor (2010); in bln tonne-kilometres	158

Table 71:	Road transport on OEM corridor (2030); in bln tonne-kilometres	158

Table 72:	Long distance passenger rail transport (2010); in million passenger kilometres	159

Table 73:	Long distance passenger rail transport (2030); in million passenger kilometres	159

Table 74:	TEN-T Objectives	172

Table 75:	List of KPIs per strategic objective per mode	177

Table 76:	Bottlenecks and foreseen mitigation projects - Germany	180

Table 77:	Bottlenecks and foreseen mitigation projects – Czech Republic	182

Table 78:	Bottlenecks and foreseen mitigation projects - Slovakia	184

Table 79:	Bottlenecks and foreseen mitigation projects - Austria	185

Table 80:	Bottlenecks and foreseen mitigation projects – Romania	186

Table 81:	Bottlenecks and foreseen mitigation projects – Bulgaria	188

Table 82:	Bottlenecks and foreseen mitigation projects - Greece	191

Table 83:	Bottlenecks and foreseen mitigation projects - Cyprus	193

Table 84:	OEM Corridor Deployment Plan	194

Table 85:	Qualities of ERTMS deployment along the OEM corridor	197

Table 86:	Status of ERTMS deployment on the Orient/East-Med corridor by end of 2014	199

Table 87:	Statistic Overview on future ERTMS projects on the Orient/East-Med corridor	200

Table 88:	Analysis of coherent development at Rail Cross-border points along OEM Corridor.	203

Table 89:	Technical implementation of RIS elements in Germany and Czech Republic	207

# Figures

Figure 1:	Relevance of Study Review within overall work flow	21

Figure 2:	Scheme of the Transport Market Study Methodology	43

Figure 3:	Schematic overview map of the Orient / East-Med Corridor among TEN-T Core Network Corridors (brown colour)	53

Figure 4:	Alignment of the Orient / East-Med Corridor	54

Figure 5: 	Overview on core network urban and traffic/logistic nodes on the alignment of the Orient-East Med Corridor (Northern part)	58

Figure 6: 	Overview on core network urban and traffic/logistic nodes on the alignment of the Orient-East Med Corridor (Southern part)	59

Figure 7: 	Schematic map of the Rail related initiatives coinciding the Orient / East-Med Corridor	60

Figure 8:	Overlapping of the Orient / East-Med Corridor with other TEN-T corridors	61

Figure 9: 	Rail alignment of the Orient / East-Med Corridor	62

Figure 10:	Corridor Railway Network: Areas with unfavourable alignment	66

Figure 11:	Corridor Railway Network: Areas with reduced line equipment	67

Figure 12:	PP22 inter-zonal passenger traffic by rail (2010), in 1000 pax	71

Figure 13:	Corridor Railway Network: Capacity utilisation	71

Figure 14:	Rail Road terminals of the Orient / East-Med Corridor	75

Figure 15:	Inland Waterways of Orient / East-Med Corridor	79

Figure 16:	Corridor Inland Waterway Network – problematic areas	81

Figure 17:	Scheme on IWT volume on Mittelelbe Section (Aken – Geesthacht)	86

Figure 18:	Scheme on IWT volume on Mittellandkanal section	87

Figure 19:	Maritime Waterways of Orient / East-Med Corridor	91

Figure 20:	Road alignment of the Orient / East-Med Corridor	96

Figure 21:	OEM Corridor Road Network – problematic areas	98

Figure 22:	Corridor Road Network – implementation of measures	103

Figure 23:	Map of Catchment area of the OEM corridor; NUTS 2	114

Figure 24:	Scheme of the Transport Market Study Methodology	115

Figure 25:	GDP share per entire OEM country (2012)	118

Figure 26:	Map of GDP per OEM region (2012, NUTS3)	119

Figure 27:	Share of total OEM regions GDP per OEM country (2012)	120

Figure 28:	GDP Share of OEM regions in total of OEM country (2012)	121

Figure 29:	Population share per OEM country in total OEM population (2012)	122

Figure 30:	Share of total OEM regions population per OEM country (2012)	124

Figure 31:	Population share of OEM regions in total of OEM country (2012)	124

Figure 32:	Map of Population density per OEM region (2012, NUTS-3)	126

Figure 33:	Map of Urban-rural typology including remoteness	127

Figure 34:	The market structure for Germany	136

Figure 35:	Schematic overview of the 3 levels of corridor transport flows	141

Figure 36:	Rail freight transport on the network with identification of port related railway traffic (2010); in 1.000 tonnes	144

Figure 37:	Commodities transported within the corridor by rail and road freight transport (2010); in million tonnes	144

Figure 38:	Transport on the inland waterway network on the OEM corridor in 2010; in million tonnes	146

Figure 39:	Rail freight transport flows on the network (2030); in 1,000 tonnes	151

Figure 40:	Volume of rail freight transport in OEM regions (2030); in 1,000 tonnes	152

Figure 41:	Map of 2030 passenger rail traffic; in 1000 pax	160

Figure 42:	Corridor Railway Network: Capacity utilisation	161

Figure 43:	Alignment of the ERTMS deployment corridors	196

Figure 44:	Status of ERTMS installation in 2014	199

Figure 45:	Preliminary ETCS Deployment schedule for 2015-2030	203

# Abbreviations

bln					Billion

CBA					Cost/Benefit Analysis

CNC					Core Network Corridor

CNG					Compressed Natural Gas

DG MOVE				European Commission – Directorate General for 						Mobility and Transport

EC					European Commission

EIA					Environmental Impact Assessment

ERTMS					European Rail Traffic Management System

ETCS					European Train Control System

EU					European Union

GDP					Gross Domestic Product

GSM-R					Global System for Mobile Communications - Rail

IM					Infrastructure Manager

IU					Infrastructure User

IRU					International Road Union

IWW					Inland waterway

Jct					Junction

km					kilometre

LPG					Liquefied petroleum gas

m					metre

mln					Million

MC					Major Cities & agglomerations

MS					Member States of the European Union

NA					National Authority

NUTS					Nomenclature of statistical territorial units (in EU)

O					Other (stakeholders)

OEM					Orient / East-Med (Corridor)

PAX					Passengers

p.a.					per year / annual

PP					Priority Project

RA					Regional Authority

RFC					Rail Freight Corridor

TEN-T					Trans-European Transport Network

TMS					Multimodal Transport Market Study

Ton-km				tonne-kilometre

Country Codes after ISO 3166:

AT					Austria

BG 					Bulgaria

CY					Cyprus

CZ					Czech Republic

DE					Germany

EL					Greece

HU					Hungary

RO 					Romania

SK					Slovakia

# Disclaimer

The information and views set out in this 3rd Progress Report are those of the author(s) and do not necessarily reflect the official opinion of the Commission. The Commission does not guarantee the accuracy of the data included in this study. Neither the Commission nor any person acting on the Commission’s behalf may be held responsible for any potential use which may be made of the information contained therein.

# Information on the Study

## Consortium information

The study on the Orient / East-Med Core Network Corridor is conducted by the group of international consultants, which consists of:

iC consulenten Ziviltechniker GesmbH, Austria (Lead)

Panteia B.V. , Netherlands

Railistics GmbH, Germany

ITC Institute of Transport and Communication OOD, Bulgaria

SYSTEMA Transport Planning and Engineering Consultants Ltd., Greece

Prodex d.o.o. Slovakia

University Politehnica of Bucharest, Romania

PricewaterhouseCoopers Advisory SpA, Italy

## Background

The new guidelines for the development of the Trans-European Transport Network (TEN-T Regulation 1315/2013) have introduced the new TEN-T Core network corridors. The guidelines lay down the requirements for the management of the infrastructure and the priorities for the development of the TEN-T network, which is designed to cover all member states and regions as well as all transport modes. Core Network Corridors, which will be headed by the European Coordinators, are the new implementation tool of the TEN-T Guidelines. Achieving cross-border connections, in a multimodal and interoperable way are the three fields that are the remit of the new Corridors.

The basis for the TEN-T Core Network Corridors is the following:

Up to 2013 there have been 30 TEN-T funded Priority Projects. These were scattered geographically and included different political priorities (e.g. mainly conventional rail projects, high-speed rail projects, a few multimodal projects, one airport, Motorways of the Sea and Galileo). The work of former European Coordinators for certain Priority Projects is the basis for the new Corridors, wherever possible.

Of the 9 Rail Freight Corridors provisioned by Regulation (EU) No 913/2010 the one formerly designated as No 7 has already been created, and gone operational in 2013. Like all Rail Freight Corridors it has been integrated into the Core Network Corridors by aligning its name and primary route to the respective Core Network Corridor, in this case, Orient / East-Med. Following the alignment, new members need to join the RFC’s Governance Structure. The accession shall take place gradually until 2020 at the latest in order to allow ample time to harmonise the applied rules and processes already implemented among RFC participant members. RFCs will continue to evolve in the context of Regulation (EU) No 913/2010 – which means, for instance, that they are not bound solely to the CNC infrastructure in their routing –, but they will be able to profit from the new instrument and thereby be boosted considerably.

ERTMS Corridors (EDP) have also been integrated into the new policy

Other types of corridor can be incorporated into this structure such as "green corridors" or "pan-European corridors" or even later developments.

Until 22.12.2014 the European Coordinator will draft the Corridor Work plan, which will indicate the development of the corridor, and receives approval of the concerned Member States. This is a step that will allow the focusing of attention on the most important actions to be undertaken along the Orient/East Med corridor, which will also most probably remain priorities for a long(er) period of time.

During a set of meetings, the so-called Corridor fora, the progress reports will be discussed with a gradually increasing number of relevant stakeholders.

### Corridor Forum

The 1st Corridor Forum was held in Brussels at 01.04.2014 with the representatives of the Member States (mainly Ministry of Transport / Infrastructure) and focussed on:

Discussion of the Precise Alignment of the OEM Corridor

Characteristics of the Corridor (incl. first description of bottlenecks / critical issues)

Clarification of the participating stakeholders of the 2nd Corridor Forum

Request for support of gathering of technical data for the update of TENtec, being a basis for establishing the Transport Market Study

Request for delivery of relevant documents and studies on corridor infrastructure (incl. bottlenecks), corridor traffic and specific topics regarding intermodality, interoperability and organizational issues at border crossing points

Based on this meeting, the participating representatives provided feedback on the discussion paper and established valuable contact for gathering of data and studies, which is further ongoing.

The objectives of the 2nd Corridor Forum held in Brussels at 17.06.2014, similar to the focus of the first meeting were:

Presentation of the status of the corridor study elaboration to the representatives of Member States and of Stakeholder institutions

Discussions on the achieved progress including joint agreement on:

- the outline of the corridor and the correctness of the corridor characteristics described in the 2nd Progress Report ;

- the completeness of the list of studies collected and analysed by the Consultant;

- the list of identified Critical issues (bottlenecks needing Coordinator’s involvement);

- the first results and methodology of Transport Market study;

- the methodology used for development of the work plan and the upcoming steps.

Start of cooperation with the Management Board of Rail Freight Corridor 7 (RFC7)

The meeting was held with:

the representatives of the EU Member States responsible for the TEN-T policy and implementation of high-ranking transport infrastructure along the Core Network corridors

the Railway Infrastructure Managers incl. the representative of Rail Freight Corridor 7

the Stakeholders of the Inland Water Transport (ports and IWW)

the Stakeholders of the Maritime Transport (seaports and Motorways of the Sea).

Beginning with 01.07.2014, Mr. Mathieu Grosch is appointed as European Coordinator for the Orient/East Med Corridor.

## Structure of the 3rd Progress Report

The Study on Orient / East-Med Core Network Corridor (OEM) has been ordered by the Directorate-General Mobility and Transport of the European Commission in December 2013, in order to prepare the technical input for the Corridor Work plan. The parts of the Work Plan and the correlating structure of the Study are to be found in the following section.

The awarded Transport Consultants’ consortium under the lead of iC consulenten (see Consortium information above), presents this document as the Third Progress Report. Describing the most significant results and outcomes of the working period between January and August 2014 and in line with the contractual and scheduled requirements of the study elaboration, this document follows the common structure for all 9 Corridor studies conducted in parallel during 2014 and presents:

INFORMATION ON THE STUDY AS SUCH, containing any information on progress in carrying out the study (e.g. in data collection, further steps to be taken, consortium information, etc.).

IDENTIFICATION OF STAKEHOLDERS, that have been identified to be relevant to the Corridor, not limited to the participants of the Corridor Forum.

REVIEW OF STUDIES; with overall conclusions, in addition to the analysis/summary of the individual studies

ELEMENTS OF THE WORK PLAN;

- Description of the characteristics of the corridor

  - a description of the technical parameters of the infrastructure for each transport mode

  - the transport market study

  - the identification of critical issues on the corridor (cross border sections, bottlenecks, interoperability, intermodality, operational and administrative barriers)

- Objectives of the Core Network Corridor; in line with TEN-T regulation 1315/2013 Article 4. Key Performance Indicators (KPI) have to be measurable and based on existing statistics.

- Implementation

  - A list of projects (with an annex containing the standardised information per project) with the investment required and the envisaged sources of finance

  - A deployment plan for traffic management systems (in particular ERTMS and RIS)

  - A plan for the removal of physical, technical, operational and administrative barriers between and within transport modes and for the enhancement of efficient multimodal transport and services

  - Other elements as referred to in Art 47 paragraph 1

This 3rd Progress Report provides a summary of the results achieved for the Work packages WP 3 – Analysis and data collection, and of WP 4 – the Work plan with the corridor alignment and characteristics of modal transport infrastructure. It is deemed a growing document, which will further be consolidated into the OEM Corridor Work Plan until November 2014.

As mentioned above, this Report will be presented during the 3rd Corridor Forum and discussed with the Forum participants.

Furthermore, all representatives and stakeholders are encouraged to provide their comments, proposed amendments or other notes on this document to the Technical Advisor of the Coordinator and to the Consultant in due time (until October 15th) for further consideration in the following progress reports and the Work Plan.

Contact:

Technical Advisor of the European Coordinator:

European Commission, DG MOVE, Unit B.1, Brussels, Belgium

Mr. Philippe CHANTRAINE, philippe.chantraine@ec.europa.eu

Contracted consortium for the Elaboration of the Orient/East-Med Corridor Study

iC consulenten Ziviltechniker GesmbH, Wien, Austria (Leader)

Mr. Albrecht MALCHEREK, a.malcherek@ic-group.org

## Data Collection

In parallel to the production of this subject study, the Consultants team is requested to update the TENtec information system with technical infrastructure parameters and traffic flow data.

In the overlapping sections (cf. section 5.1.5), the Consultants team has made additional agreements of sharing responsibility with other Consultants consortia in June 2014.

Table 1:	Responsibility for TENtec Data Upload among Consortia (Selection OEM)

| Core Network Corridor Study Team | Responsibility for TENtec Upload |
| --- | --- |
| 1 | Baltic-Adriatic | Přerov node Přerov – Breclav – Wien (Rail) Přerov – Brno – Wien (Road) |
| 2 | North Sea-Baltic | Berlin node, Magdeburg node Bremen Node Bremen-Bremerhaven/Wilhelmshaven Magdeburg – Hannover – Minden (IWW) Hamburg – Berlin (Rail); Hamburg-Wittstock (Road) |
| 4 | Orient/East-Med | Brno-Bratislava Elbe and Vltava inland waterway Magdeburg – Dresden Berlin – Dresden – Border CZ (except Berlin Ring) Border DE - Praha- (Česká Třebová) - Brno Budapest-BG border (without Budapest node) |
| 5 | Scandinavian-Mediterranean | Helsinki node Hamburg/Bremen – Hannover Hamburg Node, Hannover Node Rostock node Rostock – Berlin (Rail); Wittstock-Berlin Leipzig Node |
| 9 | Rhine-Danube | Česká Třebová - Přerov Budapest node, Wien node, Bratislava node Wien-Bratislava-Budapest Danube ports and IWW |

NB: “node” covers the relevant inland ports, seaports, airports and rail-road terminals. Where not indicated differently, links are to be considered multimodal.

For the transport modes and sections of the OEM Corridor that are within the responsibility of the Orient/East-Med Corridor Study Team the latest available data has been uploaded to the TENtec system.

By personal discussions with stakeholders in addition to the second Corridor forum meeting in Brussels, several missing and uncertain data could be received respectively clarified, so that compared to the status of the second Progress Report respectively Corridor Forum, significant progress could be achieved.

Remaining problematic issues is the update of traffic flow data for freight and passenger transport. In most cases this data is not collected for the parameters required in TENtec respectively data is considered as sensible information that cannot be published. In this regard alternatives were already discussed with the Stakeholders. These discussions will be continued.

Another serious problem is the availability of TENtec data to be collected by Study Teams of other corridors, being of importance for overlapping sections of these corridors with the OEM corridor. In some cases the filling rate in TENtec for these sections is very low. This applies not only for the information that is difficult to collect, as described in the previous passage, but regrettably also for basic parameters like the length of sections. This is to a certain extent hindering the work of the OEM Study team.

## Next steps

Following this 3rd progress report, the following steps are to be taken:

### 3rd Corridor Forum

The 3rd Corridor Forum on 30.09.2014 in Brussels will again take place with a broadened participation and will additionally to earlier participants also comprise of

the Motorway Infrastructure Managers

the Airport Infrastructure Managers

representatives of the Regional Authorities

The meeting will focus on the preliminary results of the Corridor work plan, notably:

the draft final results of Transport Market study;

the national list of corridor-relevant infrastructure projects and operational measures and its scheduling and potential funding (Implementation Plan)

the deployment plan of ERTMS and RIS

the finalized characterization of the Corridor infrastructure including the TENtec data collection and presentation

Stakeholders invited and participating will be asked for comment on this 3rd Progress report and to deliver further information (e.g. on Projects) to the Consultant.

### Next work steps of the Consortium

During the next phase of study elaboration the Consultant will conduct the final steps in the elaboration of the Corridor study. Results are given in the 4th Progress Report (end October 2014) and the Corridor Forum in mid November 2014, as briefly follows:

- Final Results of the Multimodal Transport Market Study, analysing the current situation and the forecast until 2030 for passenger and freight transport in the Corridor in multimodal terms, traffic volumes and modal split

  - Presenting the consistent set of infrastructure / traffic / regional data to be used for Traffic modelling, see Annex 4

  - Presenting the Scenarios

  - Distinction of Capacity bottlenecks

  - Forecast of Corridor Transport Volumes and Transport Performance along the Corridor and its catchment area

- Final distinction of the Objectives of the Corridor incl. measurable indicators

- Finalization of updating the TENtec information system with technical infrastructure parameters and traffic flow data, by plausibility tests conducted with TENtec mapping tools.

- Final List of measures / projects with defined of implementation period and costs, possible sources of funding, responsibilities, etc.

- Harmonization of preliminary results of the corridor work plan with adjacent corridors

- Finalized Implementation plan incl. the Assessment of financial resources.

Furthermore, the Consortium will provide support in the Preparation of the 4th Corridor Forum. This includes the follow-up activities of the 3rd Corridor Forum (drafting of minutes, integration of participants’ contributions and interventions)

# Identification of Stakeholders

## Background / Methodology

The Regulation 1315/2013 stipulates the role of the consulting Corridor Forum to assist the Corridor Coordinator in preparation and further implementation of the Work Plan. The Forum shall consist of all directly concerned stakeholders of the Corridor projects of common interest. These may be entities other than Member States, which may include regional and local authorities, managers and users of infrastructure as well as industry and civil society. The ToR is even more specific in listing the potential stakeholder, namely: infrastructure managers, ports, airports, rail-road terminals, users and other depending on the specific Corridor.

The Consultant identified stakeholders first based on:

    - Geographic scope and Corridor alignment

    - Consultant’s knowledge, networks and working experience in all countries along the OEM Corridor

    - Additional desktop researches and

    - Analysis of relevant studies and considering the current initiatives, such as:

      - PP7 and PP22

      - ERTMS corridor E

      - RFC 7.

The above exercise resulted in a data base of relevant stakeholder entities per country split into the following main groups:

    - Transport mode (rail, road, IWW, maritime, air, intermodal) further categorized as:

      - Infrastructure managers

      - Independent regulatory bodies (where relevant) and

      - Infrastructure users; due to the very large number only associations of users were included in the final list and clustered as other, with exemption of successors of the former integrated national railway companies

      - Other that includes associations and/or unions of infrastructure managers and/or users

    - All modes or no mode specific

- National administration

- Regional administration and bodies

- Major cities and city agglomerations

- Civil society, further divided into groups of:

-	Chambers of Commerce and Industry and/or similar organizations that represent the potential transport clients/ shippers, such as big industries

-	Environmental NGOs

-	Euro-regions and network of cities.

For each of the so identified stakeholder entity the Consultant collected a standardized set of data that includes:

    - Institution/entity name (in local language and in English)

    - Postal address

    - Website and

    - Representative/s, for which the following data were collected:

      - Name and position/ department within the entity

      - E-mail address

      - Telephone and fax numbers.

All the above data were input in an Excel data file that provides for fast and easy review, selection and analysis of the information. The exercise resulted in a large number of stakeholders, whose involvement and relative importance for the OEM activities is different. This is why based on its experience in similar assignments the Consultant made a first estimation about the role of the stakeholders in the Study period, i.e. providing information, review and/or revision of Study reports and participation in the Corridor Forum meetings. Within the process of proposing to the Corridor Coordinator and to the MS the draft lists of participants for the next CFs the stakeholders’ data base is being continuously updated with the feedback from the Ministries of Transport of the Member States.

As of the submission date of the 3rd Progress Report the OEM Corridor lists consists of 464 individuals and 351 entities, as summarised in the next table.

Table 2:	Identified OEM relevant stakeholders per MS and relevant transport mode

| MS | Total | Rail | IWW | Mari-time | Road | Air | Inter-modal | All modes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AT | 23 | 6 | 3 | - | 1 | 1 | 1 | 11 |
| BG | 50* | 4 | 4 | 3 | 3 | 2 | 3 | 32 |
| CY | 12 | - | - | 4 | 1 | 2 | 1 | 4 |
| CZ | 39 | 5 | 7 | - | 2 | 3 | 1 | 21 |
| DE | 50 | 5 | 6 | 13 | 1 | 3 | 4 | 18 |
| EL | 61 | 5 | - | 15 | 5 | 4 | 4 | 28 |
| HU | 38 | 4 | 5 | - | 2 | 2 | 2 | 23 |
| RO | 31 | 5 | 4 | - | 4 | 2 | 1 | 15 |
| SK | 23 | 3 | 3 | - | 3 | 1 | 2 | 11 |
| Trans-national | 20 | 4 | 5 | 1 | 2 | 2 | 2 | 4 |
| Projects | 4 | 2 | - | - | 1 | - | 1 | - |
| Total | 351 | 43 | 37 | 36 | 25 | 22 | 22 | 167 |

*	In Bulgaria one entity is responsible for both maritime and IWW ports

The process of elaboration of the OEM Corridor Work Plan, as specific objective of this study, requires an inclusive approach to identify and gradually involve the stakeholders in the Corridor Fora. In this respect the overall approach to the involvement of the stakeholders in the Fora activities is gradual and selective:

- 1st Corridor Forum Meeting: Member States

- 2nd Corridor Forum Meeting: Member States, rail, IWW and maritime infrastructure managers/ providers

- 3rd and 4th Corridor Forum Meetings: Member States, rail, IWW, maritime, road and air infrastructure managers/ providers and regional authorities.

According to the decision of the TEN-T Committee taken on June 18, 2014, consultation of civil society, user organisations and representative organisations will be done by the Coordinators outside the formal Forum meetings, possibly when being on mission in the different Member States and/or through other events along the corridor.

Based on the above long list of OEM Corridor stakeholders, the Consultant drafted shorter sub-sets of the relevant stakeholders to be gradually involved in the CFs. In advance of each Corridor Forum Meeting, the lists of stakeholders identified by the Consultant are submitted to the Corridor Coordinator and to the Member States for their approval. The Annex 8 presents stakeholders per transport mode and country.

## Rail Sector (incl. ERTMS)

Railway infrastructure and services are available in all OEM Corridor countries, except Cyprus. Typically the railway stakeholders include representatives of one national Infrastructure Manager (in Hungary there are two IMs), one or more freight operators or associations representing these, independent regulatory and/or capacity allocation body and other interested parties.

In addition to the national stakeholders the Rail Freight Corridor 7 was identified as important transnational player.

The total number of identified rail stakeholders’ representatives amounts 73 persons, which would make the group difficult to manage. For the second and the following Corridor Forum meetings the Consultant proposed to limit the number of entities to 12, as presented in Annex 8. The proposal was agreed by both the Corridor Coordinator and the Member States.

## Inland Waterway Sector and River ports

IWW transport is available in all OEM countries, except Greece and Cyprus. The group of IWW transport embraces the infrastructure managers of waterways and authorities of river ports, operators and associations thereof, national administration bodies and other associations and/or transnational organisations. The total number of IWW stakeholder entities is 37, as presented in Annex 8.

The total number of identified IWW stakeholders’ representatives amounts 41 persons. In line with the agreement reached during the first CF meeting, i.e. the Danube and Danube ports to be mainly considered in the Rhine-Danube corridor instead of Orient/East-Med corridor, the total number of both OEM IWW relevant stakeholder entities and individuals was limited to 13. The Consultant proposed eight stakeholder entities to be invited to attend the next three CFs. The list of these is presented in Annex 8.

## Maritime Sector and Seaports ports

Four out of the nine OEM countries are landlocked (AT, CZ, HU and SK), Romania is a Black Sea country, but the Romanian sea port of Constanţa is part of the Rhine – Danube Corridor and not of the OEM Corridor. This is why the Consultant identified maritime sector stakeholders for Bulgaria, Cyprus, Germany and Greece only. This way the total number of maritime stakeholder entities is 36. Detailed list is presented in Annex 8.

The total number of maritime stakeholders’ representatives amounts 37 persons. The Consultant proposed representatives of 13 stakeholders to be invited to attend the 2nd, 3rd and 4th CFs. The list of these is presented Annex 8.

## Road Sector

The group of road sector stakeholders includes national administrations/ authorities, infrastructure managers, associations of users and other national or transnational organisations. The total number of the identified road sector stakeholder entities is 25. The list is presented in Annex 8.

The total number of identified road stakeholders’ representatives amounts 35 persons, which is significantly lower compared to rail and IWW groups. Representatives of the road national administrations and/or infrastructure managers are invited to attend the 3rd and 4th CFs. The list of the proposed invitees is presented in Annex 8.

In case of Cyprus, Germany and Hungry the representatives of national (CY and HU) or federal (DE) administrations represent the road sector.

## Road-Rail Terminals

Road-rail terminals are available in all countries along the OEM Corridor but Cyprus. The group of road-rail terminals consists of infrastructure managers only, the only exceptions being Hungary and Slovakia where the RRTs are designated as infrastructure users. Due to the very large number of users, these were not identified in most of the OEM countries as a separate group but are covered by the rail and road infrastructure users. The total number of the identified RRT stakeholder entities is 16. The list is presented in Annex 8.

In addition other stakeholders different than RRTs were identified, as follows:

- In BG:

- Bulgarian State Railways BDZ Freight EAD (IU)

- Bulgarian Association for Freight Forwarding, Transport and Logistics (O)

- Cluster Green Freight Transport (O)

- In EL:

- Greek Company Logistics (IU)

- In RO:

- National Railway Company "CFR" SA (IU)

- Transnational

- European Intermodal Association (O)

- Terminal Advisory Group of Rail Freight Corridor 7 (O)

- TEMA Project (O).

The total number of identified stakeholders’ representatives is 22.

## Airports and air transport sector

The group of OEM Corridor air stakeholders consists mainly of airport managers or associations thereof, plus national authorities dealing with air transport infrastructure and services. The total number of the identified air stakeholder entities is 22, as presented in Annex 8.

The total number of identified air stakeholders’ representatives amounts 27 persons. The list of the proposed air sector stakeholders to be invited to attend the CF3 is limited to 14 entities, which are presented in Annex 8.

## Administrative sector (national, regional, local)

The list of administrative sector stakeholders consists of administration bodies at national, regional and major cities and agglomeration levels. The number of the identified stakeholder entities is 104, which makes it the largest group. The comprehensive list of identified stakeholders is presented Annex 8.

The total number of identified administrative sector stakeholders’ representatives amounts 160 persons, which would make the group rather difficult to deal with. For the next Corridor Forum meetings the Consultant proposed to limit the number of entities to 37. The list is presented Annex 8.

## Civil Society

The list of civil society stakeholders includes other stakeholders, such as Chambers of commerce or similar, environmental NGOs, city networks, euro-regions, etc. The list of the identified stakeholder consisting of 63 entities is presented in Annex 8.

# Review of Studies and relevant documents

The identification and review of studies and relevant documents on national and multinational level is, besides the data collection, an essential pillar for the identification of the characteristics of the OEM Corridor. The objective is to describe the characteristics of the corridor, gather information on bottlenecks and missing links as well as to collect information on projects and measures that are important for the Work plan preparation and later for the development of the implementation plan. The interrelation between the tasks is illustrated in the Figure 1.

Figure 1:	Relevance of Study Review within overall work flow

Source: Consortium

## Categorization of Studies and Documents

With the scope to analyse the characteristics of the OEM corridor and to identify bottlenecks, critical issues, ongoing/planned infrastructure measures and projects along the corridor as well as to assess their relevance for the corridor, a series of relevant studies and documents were reviewed and analysed by the Consortium. The series comprised both national and multinational studies. Special focus was put on studies/documents related to transport network (mono-modal, multimodal, intermodal), the preparation of projects (e.g. CBA, EIA, traffic forecasts), the feasibility of projects that are foreseen for future implementation and reports on ongoing projects. Only studies/documents directly related to the OEM Corridor or one of its segments were taken into account.

Given the large number of studies and documents that have been reviewed by the consortium and their heterogeneity, the documents were categorized in order to provide a clear and detailed overview on the identified information sources.

The studies and documents were grouped as follows:

Feasibility studies

Market/Research studies

Master plans

National strategy documents

Technical reports / assistance

Table 3 provides an overview on the number of studies and documents reviewed per category and per Member State.

Table 3:	Extent of OEM relevant studies and document per category and country

|  | AT | BG | CY | CZ | DE | EL | HU | RO | SK | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility Study |  | 8 | 2 | 2 | 3 | 4 | 1 | 8 |  | 28 |
| Market/Research Study |  | 1 | 1 |  | 5 | 1 | 6 | 1 |  | 15 |
| Master Plan | 1 | 1 | 2 | 2 | 1 | 2 | 1 | 2 | 1 | 13 |
| National Strategy Paper | 6 | 14 | 1 | 3 | 6 | 1 | 4 | 2 |  | 37 |
| Technical Report / Assistance | 3 | 7 | 1 | 7 | 2 |  | 14 | 4 | 1 | 39 |
| Total | 10 | 31 | 7 | 14 | 17 | 8 | 26 | 17 | 2 | 132 |

Regarding the modal coverage of the studies, Table 4 provides an overview on the number of studies and documents per mode and per category.

Table 4:	Extent of OEM relevant studies and document per mode and category

|  | Feasibility Study | Market/Research Study | Master Plan | National Strategy Paper | Technical Report / Assistance | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Air | 1 |  |  |  | 1 | 2 |
| Intermodal | 1 |  |  | 1 |  | 2 |
| IWW | 1 | 3 |  | 3 | 1 | 8 |
| Multimodal | 3 | 8 | 11 | 19 | 1 | 42 |
| Rail | 12 | 3 |  | 11 | 22 | 48 |
| Road | 10 | 1 | 1 | 3 | 14 | 29 |
| Sea |  |  | 1 |  |  | 1 |
| Total | 28 | 15 | 13 | 37 | 39 | 132 |

Apart from the national studies, a number of multinational studies have also been reviewed. Table 5 presents the coverage per transport mode.

Table 5:	Extent of OEM relevant multinational studies per mode

| Mode | Multinational Studies |
| --- | --- |
| Air | 1 |
| Multimodal | 13 |
| Rail | 9 |
| Road | 2 |
| Sea | 5 |
| IWW | 2 |
| Total | 32 |

## Complete List of Studies and Documents reviewed

The complete list of reviewed studies and documents with more detailed information on their contexts and transport modes covered is provided in Annex 2a and 2c.

The following elements of the study analysis were collected for all relevant Member States for the defined comprehensive network:

Project Basic data: Name of the project , Project website, type of study, Objective of the project, Planned project activities, Concerned section of the TEN-T network (modal and geographical coverage), timeframe

Study content: technical and financial data available, market relevant data, traffic management systems, etc.

Other relevant issues: Traffic forecasting, e.g. issues on environmental impact assessment, socio-economic evaluation

The complete list of reviewed studies was prepared in two phases.

In first phase, the study review concentrated on the “priority list” issued by the EC within the Tender Specifications and verified during the Kick-Off-Meeting. This list, covering all modes was continuously coordinated with the DG MOVE Advisory team, the Member States and the Infrastructure manager.

The list has been derived from the following sources:

Annual reports of the EU Coordinator Gilles Savary (PP 22)

Priority Projects 2010 – A detailed analysis

CEF: Pre-identified projects for 19 OEM corridor sections (as given in Table 7)

TEN-T Priority Projects (as given in section 5.1.4)

ERTMS Corridors (as given in section 7.2.1)

REGIO funding: ISPA, ERDF, Cohesion Fund

Table 6 provides information on the reviewed Priority Projects along the OEM corridor.

Table 7 presents the studies and document related to CEF pre-identified projects for the OEM corridor (as provided by Regulation 1316/2013), while Table 8 until Table 11 present further CEF projects assigned to other Core Network Corridors in overlapping sections with the OEM corridor. The studies/documents related to above listed CEF pre-identified projects along the OEM corridor that have been reviewed are listed in Annex 2b.

In a second stage, this priority list has been enriched by additional strategies and studies, e.g.

National transport master plans of the Member states

Relevant national studies (e.g. feasibility studies of infrastructure projects).

Table 12 provides an overview on national strategic studies/documents related to the medium and long term planning of the Member States on national transport infrastructure that were taken into consideration.

Table 6:	Overview list of studies related to Priority Projects along the OEM corridor

| PP# | Name of PP | Coincidence with the OEM corridor | Progress Report | Identified Project Fiches | Important Corridor Studies |
| --- | --- | --- | --- | --- | --- |
| PP07 | Motorway axis Igoumenitsa/Patras–Athina–Sofia–Budapest | Entirely | Overall: TEN-T Priority Projects 2010 - A Detailed Analysis Progress Report 2012 Imple-mentation of the TEN-T Priority Projects | 2007-EL-07040-S: Studies for the development of the motorway project of PP7 2007-EL-07020-S: Studies for the vertical access Thessaloniki-Serres-Promahonas 2006-HU-92201-S: Studies for M8 Motorway, Section I Lepsény - Dunaújváros and Section II Dunavecse - Kecskemét 2005-HU-92203-S: Study for M43 motorway II. Phase Makó - Nagylak / Csanádpalota | Strategic Action Plan for the Development of Igoumenitsa-Patras-Sofia-Budapest Priority Axis 7 |
| PP17 | Railway axis Paris–Strasbourg–Stuttgart–Wien–Bratislava | Wien area, Bratislava area | Annual Report of the Coordinator Péter Balázs | 2010-AT-91136-S: Terminal Wien Inzersdorf – Planning, 2007-AT-17040-P: Works and studies for upgrading the Wien - Bratislava railway line 2012-AT-18070-P „Extension of the tri-modal inland port through land reclamation” 2012-AT-91099-S „Studies for extension of tri-modal port Wien Freudenau “ | n.a. for Wien – Bratislava; see PP 22 |
| PP21 | Motorways of the Sea | East Med, Ionian, Aegean Sea | Annual Report of the Coordinator Luis Valente de Oliveira | MOS4MOS MIELE ADRIAMOS COSTA | n.a. |
| PP# | Name of PP | Coincidence with the OEM corridor | Progress Report | Relevant Project Fiches | Important Corridor Studies |
| PP22 | Railway axis Athina–Sofia–Budapest–Wien–Praha– Nuremberg/Dresden | Entirely | Annual Report of the Coordinator Gilles Savary October 2013 | 2012-EL-22023-S: Remaining studies for the underground construction and rail level realignment of the railway corridor from the Piraeus RS exit (km 1+488) to the Athina RS 2012-CZ-22117-P: Intermodal terminal MĚLNÍK 2011-EL-93020-S: Remaining studies to complete the in the section Athina RS (km 9+700) –SKA (Aharnes Attica) (km 22+300) 2007-HU-22020-S: Preparation of design for approval for the railway line section Biatorbágy - Tata 2007-EU-22070-S: Studies for the development of the Railway PP 22 | Final Report Carrying out a study on the completion of the Priority Project Nr. 22 (November 2012) Greek Rail Study on PP22 (OSE) |
| PP23 | Railway axis Gdansk–Warsaw–Brno/Bratislava–Wien | Přerov; Brno – Wien |  | 2007-CZ-90501-S: Reconstruction of the Railway Station Přerov | n.a. |
| PP25 | Motorway axis Gdansk–Brno/Bratislava–Wien | Brno – Wien |  | none | n.a. |
| PP29 | Railway axis of the Ionian/Adriatic intermodal corridor | Igoumenitsa - Kalambaka |  | none | n.a. |
| ER-TMS | The European Rail Traffic Management System | Entirely | Annual Report of the Coordinator Brussels, October 2013; | see section 7.2.1.3 of this document | European Commission: Staff Working Document on the state of play of the implementation of the ERTMS Deployment Plan, SWD (2014) 48, of 14.02.2014 |

Table 7:	List of CEF Pre-identified projects along the Orient / East-Med corridor

|  | Links/Nodes | Mode | Type of Projects |
| --- | --- | --- | --- |
| 1 | Dresden–Praha | Rail | Studies for high-speed rail |
| 2 | Praha | Rail | Upgrading, freight bypass; rail connection airport |
| 3 | Hamburg–Dresden–Praha–Pardubice | IWW | Elbe and Vltava studies, works for better navigability and upgrading |
| 4 | Děčín locks | IWW | Studies |
| 5 | Praha–Brno – Breclav | Rail | Upgrading, including rail node Brno and multi-modal platform |
| 6 | Breclav – Bratislava | Rail | Cross-border, upgrading |
| 7 | Bratislava – Hegyeshalom | Rail | Cross-border, upgrading |
| 8 | Mosonmagyaróvár – Rajka | Road | Cross border upgrading |
| 9 | Tata – Biatorbágy | Rail | Upgrading |
| 10 | Budapest – Arad – Timişoara – Calafat | Rail | Upgrading in HU nearly completed, ongoing in RO |
| 11 | Vidin – Sofia – Burgas/TR border Sofia – Thessaloniki – Athina/Piraeus | Rail | Studies and works Vidin – Sofia – Thessaloniki - Athina; Upgrading Sofia – Burgas/TR border |
| 12 | Vidin – Craiova | Road | Cross-border upgrading |
| 13 | Thessaloniki, Igoumenitsa | Port | Infrastructure upgrading and development, multimodal interconnections |
| 14 | Athina/Piraeus/Heraklion – Lemesos | Port, MoS | Port capacity and multimodal interconnections |
| 15 | Lemesos – Lefkosia | Ports, multimodal platforms | Upgrading of modal interconnection, including Lefkosia South Orbital, studies and works, traffic management systems |
| 16 | Lefkosia – Larnaka | Multimodal platforms | Multimodal interconnections and telematics applications systems |
| 17 | Patras | Port | Port interconnections, (further) development of multimodal platforms |
| 18 | Athina - Patras | Rail | Studies and works, port interconnections |

Source:	Regulation on the Connecting Europe Facility no. 1316/2013, Annex I

Additional projects assigned to other Core Network Corridors in overlapping sections are according to Regulation 1316/2013 Annex I:

Table 8:	List of CEF Pre-identified projects along the Baltic-Adriatic corridor

|  | Links/Nodes | Mode | Type of Projects |
| --- | --- | --- | --- |
| 1 | Katowice – Ostrava – Brno – Wien & Katowice – Zilina – Bratislava - Wien | Rail | Works, in particular cross-border sections PL-CZ, CZ-AT, PL-SK and SK-AT, Brno-Přerov line; (further) development of multimodal platforms and airport-rail interconnections |

Source:	Regulation on the Connecting Europe Facility no. 1316/2013, Annex I

Table 9:	List of CEF Pre-identified projects along the North Sea - Baltic corridor

|  | Links/Nodes | Mode | Type of Projects |
| --- | --- | --- | --- |
| 1 | PL Border – Berlin – Hannover – Amsterdam/Rotterdam | Rail | Studies and upgrading of several sections (Amsterdam – Utrecht – Arnhem; Hannover – Berlin) |
| 2 | Wilhelmshaven / Bremerhaven - Bremen | Rail | Studies and works |
| 3 | Berlin – Magdeburg – Hannover, Mittellandkanal, western German canals, Rhine, Waal, Noordzeekanaal, Ijssel, Twentekanaal | IWW | Studies, works for better navigability and upgrading waterways and locks |

Source:	Regulation on the Connecting Europe Facility no. 1316/2013, Annex I

Table 10:	List of CEF Pre-identified projects along the Scandinavian - Mediterranean corridor

|  | Links/Nodes | Mode | Type of Projects |
| --- | --- | --- | --- |
| 1 | Rostock | Ports, MoS | Interconnections ports with rail; low-emission ferries; ice-breaking capacity |
| 2 | Rostock - Berlin - Nürnberg | Rail | Studies and upgrading |
| 3 | Hamburg/Bremen - Hannover | Rail | Studies ongoing |

Source:	Regulation on the Connecting Europe Facility no. 1316/2013, Annex I

Table 11:	List of CEF Pre-identified projects along the Rhine - Danube corridor

|  | Links/Nodes | Mode | Type of Projects |
| --- | --- | --- | --- |
| 1 | Wien – Bratislava / Wien – Budapest / Bratislava - Budapest | Rail | Studies high-speed rail (including the alignment of the connections between the three cities) |
| 2 | Budapest - Arad | Rail | Studies for high-speed network between Budapest and Arad |
| 3 | Komárom – Komárno | IWW | Studies and works for cross-border bridge |

Source:	Regulation on the Connecting Europe Facility no. 1316/2013, Annex I

Table 12:	List of National Master Plans and related national documents of OEM countries

|  | National Transport Master Plans | Issued by | Related investment documents | Related Transport Flow Models | Corridor relevant modes considered |
| --- | --- | --- | --- | --- | --- |
| DE | Bundesverkehrs-wegeplan 2003 (Federal Transport Infrastructure Program), next update 2015 | German Ministry of Transport and Infrastructure (BMVI) | Verkehrsinvestitionsbericht (VIB) 2012 (Transport Investment Report 2012) Investitionsrahmenplan (IRP) 2011-2015 (Investment framework plan 2011-2015) | Prognose der deutschlandweiten Verkehrsverflechtung für 2025 (Forecast of the transport interrelations throughout Germany 2025),2007 Prognose der deutschlandweiten Verkehrsverflechtung für 2030 (Forecast of the transport interrelations throughout Germany 2030), 2013/2014. | Road (Freight, PAX public/individual) Rail (Freight, PAX) IWT (Freight) |
| CZ | Transport Sector Strategies, 2nd Phase The Medium-Term Plan of Transport Infrastructure Development with a Long-Term Outlook (2014) Dopravní politika pro období 2014-2020 (The Transport Policy of the Czech Republic for 2014 – 2020 with the prospect of 2050) June 2013 | Czech Ministry of Transport | OPD / Operational Programme Transport 2007-2013 OPD/ Operational Programme Transport 2014-2020 | Traffic forecast medium and long term | Road (Freight, PAX public/individual) Rail (Freight, PAX, HSR) IWT (Freight) Air (Freight, PAX) |
| AT | Gesamtverkehrsplan 2012 (General Transport Infrastructure Strategy 2012) | Austrian Federal Ministry for Transport, Innovation and Technology (BMVIT) | ASFINAG Rahmenplan 2013-2018 (Road Investment Framework), revised annually ÖBB Rahmenplan 2013-2018 (Rail Investment Framework), revised annually Zielnetz 2025 (Long-term rail infrastructure program) Bundesstraßengesetz (Long-term road infrastructure program) IVS Action Plan 2011 (Intelligent Traffic Management) | Verkehrsprognose Österreich VPÖ2025+; (Traffic Forecast Austria 2025), 2009 | Road (Freight, PAX public/individual) Rail (Freight, PAX) IWT (Freight) Air (Freight, PAX) ITS |
| SK | Strategic Development Plan of Transport Infrastructure of the Slovak Republic by 2020 - Master Plan, phase I, - Draft June 2014 | Slovak Ministry of Transport, Construction and Regional Development | Sector Operational Programmes for Transport - Operational Programme Integrated Infrastructure 2014 - 2020 - draft from April 2014 | Forecast for the Development of Freight and Passenger Transport 2030), foreseen 2016 | Road Rail Intermodal Aviation IWT Others |
| HU | National Transport Strategy – National Transport Policy Concept (Nemzeti Közlekedési Stratégia – Nemzeti Közlekedési Koncepció) 2013/2014 | Hungary – Ministry of National Development | Operative Programme of Integrated Transport Development (Integrált Közlekedésfejlesztési Operatív Program – IKOP 2014-2020) | n.a. | Road Rail IWT Aviation Others |
| RO | Master Plan General de Transport 2014 | Ministry for Transport and Infrastructure | Operational Programme Transport 2007-2013 Operational Programme Transport 2014-2020 | Not existing | Road (Freight, PAX public/individual) Rail (Freight, PAX) IWT (Freight) Aviation (Freight, PAX) |
| BG | General Transport Master Plan 2010 | Ministry of Transport, Information Technologies and Communications | Operational Program “Transport” 2007-2013 Draft Operational Program “Transport and Transport Infrastructure” 2014-2020 | National Transport Model 2010 forecast for 2020 and 2030 Transport model updated in 2013, forecast for 2020 and 2030 | • Road (Freight, PAX public/individual) • Rail (Freight, PAX) • IWT (Freight) • Maritime (Freight, PAX) • Air (Freight, PAX) • Road (Freight, PAX public/individual) •Rail (Freight, PAX) |
| EL | n.a. | NSRF, Ministry of Development and Competitiveness | Operational Programme 2007-2013 | Not existing. | Road Rail Aviation Maritime |
| CY | Strategy on TEN-T ports and roads (ΣΤΡΑΤΗΓΙΚΗ ΒΙΩΣΙΜΗΣ ΑΝΑΠΤΥΞΗΣ ΧΕΡΣΑΙΩΝ ΜΕΤΑΦΟΡΩΝ ΚΑΙ ΘΑΛΑΣΣΙΩΝ ΜΕΤΑΦΟΡΩΝ (ΛΙΜΕΝΙΚΩΝ ΥΠΟΔΟΜΩΝ; May 2014) |  | n.a | Traffic Model on Lefkosia South Orbital Motorway |  |

## Description of most important corridor related studies

The section presents a review of the studies considered to be of the highest relevance to the OEM corridor, in terms of:

Providing information on existing status including technical characteristics and on-going infrastructure projects of parts of the Corridor

Dealing specifically with TEN-T Priority Projects and CEF pre-identified projects.

Focusing on addressing and/or alleviating important bottlenecks and critical issues already identified for the corridor.

Providing information on planned infrastructure projects, including infrastructure characteristics, financial data and time plan for execution of works.

Focusing on issues that relate to the Corridor’s objectives

Providing information for the Transport Market Study.

The following table provides an overview. The review of studies is presented in Annex 7.

Table 13:	List of detailed described studies and program relation

| Studies/documents | Related to Program |
| --- | --- |
| Completion of the Priority Project Nr. 22 | TEN-T Priority Projects |
| Evaluation Study for the Upgrade of Railway Axis 22 and Technical Support to OSE SA: Feasibility Analysis- Action Plan | TEN-T Priority Projects |
| Adriatic Motorways of the Sea (ADRIAMOS) | TEN-T Priority Projects / Motorways of the Sea |
| Strategic Action Plan for the Development of Igoumenitsa-Patras-Sofia-Budapest Priority Axis 7 | TEN-T Priority Projects |
| Master Plan Monitoring And Operation Services For Motorways Of The Sea (MOS4MOS) | Motorways of the Sea |
| East Mediterranean Motorways of the Sea Master Plan | Motorways of the Sea |
| Implementation plan of Rail Freight Corridor 7 “Orient Corridor” | Rail Freight Corridors |
| Studies for high-speed rail Dresden - Praha | CEF pre-identified project |
| Elbe studies, works for better navigability and upgrading | CEF pre-identified project |
| EIA and Feasibility study documents on the construction of the Elbe IWW Navigation step at Děčín (Czech Republic) | CEF pre-identified project |
| The Detailed Design Study of the Lefkosia South Orbital Motorway | CEF pre-identified project |
| ACROSSEE | INTERREG |
| FLAVIA | INTERREG |
| Sustrain Implement Corridor | INTERREG |
| UNECE TEM and TER Master Plan | n.a. |
| Study on Seaport Hinterland transport (Forecast of the transport interrelations throughout Germany 2025 - maritime forecast) | n.a. |

## Findings of the Study Review

### Procedure

By the review of documents and the definition of their relevance the consortium gathered comprehensive knowledge on the OEM corridor and valuable information on the characteristics of the corridor and the related bottlenecks, critical issues, implemented, ongoing or planned infrastructure measures and projects along the corridor.

The information collected is in particular helpful and essential for the “Work plan preparation”, the next major task within the study, and will be used for the

further evaluation of the characteristics of the corridor together with identification of bottlenecks and missing links,

the identification of the objectives of the Orient / East-Med corridor,

the definition of the programme of measures and possible sources of funding,

the execution of a Multimodal transport market study, analysing the current situation for passenger and freight transport in the corridor in multimodal terms, traffic volumes and modal split and.

the development of the OEM corridor implementation plan.

### Findings

With regard to the findings of the review of documents the level of geographical coverage is highly important. The predominant number of documents (132) addresses the Corridor related infrastructure and transport modes on a national level in the respective Member State, with a strong geographical focus on the south-eastern part of the corridor.

Overall, the national documents provide sufficient information on infrastructure, projects and transport modes, including in some cases also interrelations between different modes, for all Member States. Problematic is that national planning focusses on improvements on the national networks only.

Cross-border issues are frequently neglected and approaches for cross-border planning rarely exist. First steps have been made in this regard, but these are still individual cases, such as the new Danube Rail/Road Bridge Calafat – Vidin and studies on the High Speed Rail Dresden - Praha. Thus, both the development of a cross-border approach for infrastructure planning as well as continuing and deepening the existing approaches needs to be fostered.

The objective should be to establish a real Corridor approach covering transport infrastructure as a whole for all transport modes. At present this approach exists only in a rudimentary state. National planning/projects should not focus only on the national benefits but also on multi-/international benefits, in particular in cases of cross-border sections on which infrastructure development has to be harmonized on both sides of the border. This is to avoid that new bottlenecks being created. This is essential, as the overall objective of the Corridor-orientated approach should be to reduce bottlenecks, not to create new ones.

In this regard national strategies have to be adjusted to address the Corridor and its bottlenecks and projects related to them sufficiently. The Corridor Fora offer the possibility to discuss with the Member States on this relevance.

Besides the large number of national documents, 32 multinational documents (i.e. documents covering at least two Member States along the Corridor) provide information on transport infrastructure and transport modes, especially on interoperability and cross-border issues.

However there are marginal differences regarding quality of information comparing the different transport modes, sufficient information is provided for all modes. As the OEM Study team is in regular personal contact with the stakeholders from all Member States, further details that are considered of importance can be provided bilaterally.

Overall, based on the reviewed documents, the key critical issues and main bottlenecks along the corridor were detected and handled with regard to cross-border issues, interoperability, intermodality and compliance to requirements of TEN-T regulation (see Annex 1).

Critical issues such as interoperability along the Corridor are addressed sufficiently but only on a technical level. Other issues which play an important role such as smooth transport flows along the Corridor, that requires also coordination on organisational level are barely addressed at present. Here further input and discussion is needed in particular in regard to the definition of required measures within the Work plan preparation.

Projects are derived from both national and international documents such as National Transport Master Plans or studies on Priority Projects. These projects cover measures implemented, ongoing and/or planned.

Projects derived from national strategies mainly focus on the national networks only, so cross-border links are often neglected. In this regard an overall coordination is required to stimulate Corridor related projects. This should be regularly discussed in the Corridor Fora.

For a detailed overview on the findings of the analysis, see Annex 2 and Annex 7.

# Elements of the Work Plan - Summary

### The Orient/East Med Corridor Alignment

The outline of the Orient/East-Mediterranean Corridor is provided in Annex 1 of the CEF regulation 1316/2013. It is described as a corridor that will

“connect North/central Europe with the maritime interfaces of the North, Baltic, Black and Mediterranean seas, making the best of Motorways of the Sea ports, crossing 9 Member States. It will foster the development of those ports as major multimodal logistic platforms and will improve the multimodal connections of major economic centres in Central Europe to the coastline, using rivers such as the Elbe and the Danube.

The 9 member states involved are in alphabetical order: Austria, Bulgaria, Cyprus, Czech Republic, Germany, Greece, Hungary, Romania, and Slovak Republic.

In Cyprus no rail infrastructure is deployed. Maritime infrastructure exists in 4 countries, namely Bulgaria, Cyprus, Germany and Greece.

Based on the decision made in the 1st Corridor Forum, in terms of IWW, the OEM Corridor Study will put emphasis on the Elbe-Vltava IWW system (Brunsbüttel – Mělník – Praha / – Pardubice; Germany and Czech Republic) and the IWW link from Magdeburg to Bremerhaven (in Germany). The Danube IWW (Austria, Hungary, Romania and Bulgaria) is mainly addressed in the Rhine-Danube Corridor Study. The Elbe-Havel IWW from Magdeburg to Berlin is being assessed by the North Sea / Baltic Corridor exclusively.

According the Regulation No. 1316/2013 the Orient / East-Med corridor (OEM corridor) and clarifications agreed with the Member States consists of the following parts:

Rostock - Berlin

Brunsbüttel – Hamburg – Berlin – Dresden

Bremerhaven / Wilhelmshaven – Magdeburg – Leipzig / Elsterwerda – Dresden

Dresden – Ústí nad Labem – Mělník/Praha – Kolín

Kolín – Pardubice – Brno / Přerov – Wien/Bratislava – Györ  – Budapest – Arad – Timişoara – Craiova – Calafat – Vidin – Sofia

Sofia – Plovdiv – Burgas

Plovdiv – Svilengrad - BG/TR border

Sofia – Thessaloniki – Athina – Piraeus

Athina – Patra / Igoumenitsa

Thessaloniki / Palaiofarsalos – Igoumenitsa

Piraeus – Heraklion – Lemesos - Lefkosia

The length of the corridor infrastructure sums up to approximately 5.900 km (rail), 5.600 km (road) and 2.200 km (IWW incl. Danube). The number of core urban nodes along the Orient/East Med corridor is 15, with the majority located in Germany (5) and Greece (3), as well as one per other Member State. The same number applies for core airports, from which 6 are dedicated airports to be connected with high-ranking rail and road connections until 2050. Furthermore, 10 Inland ports and 12 Maritime ports are assigned to the corridor, as well as 25 Road-Rail terminals.

The Orient/East Med Core Network corridor includes sections of former TEN-T Priority Projects (PP 7, PP 22 and PP 21, PP 23, PP 25 partially) and of ERTMS Corridors (D and parts of B, E, F). The Rail Freight Corridor RFC 7 “Orient / East Med” has been defined through Annex II of Regulation 1316/2013.

Several segments of the Orient/East Med Core Network Corridor are coinciding with other of the 9 Core network corridors, such as the Rhine-Danube Corridor (approx. 1000 km) and on shorter sections, the North Sea / Baltic corridor, the Scandinavian-Mediterranean corridor and the Baltic Adriatic corridor.

### The OEM Railways Network and Rail Road Terminals

The infrastructure of the railway network along the OEM corridor is in considerable parts of the alignment not compliant with the technical characteristics thresholds set out by Regulation No 1315/2013 regarding the key infrastructure parameters track gauge, operational speed (line speed), train length, axle load, electrification and signalling and telecommunication.

All OEM corridor lines have a gauge of 1435 mm. Most lines are at least double-tracked. Single line sections are as follows:

- in Germany: Rostock Hbf - Kavelstorf,

- in Slovakia and Hungary:

  - Petržalka - SK/HU Border - Hegyeshalom,

  - Békéscsaba - Lökösháza - HU/RO Border,

- in Romania:

  - Arad - Filiaşi,

  - Craiova - Calafat RO/BG,

- in Bulgaria:

  - RO/BG border - Vidin- Mezdra

  - Sofia – Kulata - BG/EL border,

  - Krumovo - Svilengrad - BG/TR border,

- in Greece:

  - BG/EL border - Promahonas - Thessaloniki

  - Lianokladi - Tithorea

  - Palaiofarsalos – Kalambaka.

Regarding operational speed, there are discrepancies in the Czech Republic (Děčín - Ústí nad Labem (freight link), Kralupy n.V. - Praha, Blansko - Brno), Slovakia (Petržalka - Border SK/HU) and Greece (Kiato - Patra), where line speed is 80 km/h. In Bulgaria, the operational speed is lower than 100km/h, specifically on section Vidin - Sofia, reaching speed of 70/80 km/h, while parts of the lines Sofia - Kulata and Sofia - Plovdiv - Burgas have speed limits of only 60 km/h: Pernik - Radomir, Septemvri - Plovdiv, Orizovo - Mihaylovo and Tserkovski - Karnobat. On the Bulgarian rail line section Mihaylovo - Dimitrovgrad the operational speed is only 45 km/h.

Operation of 740 m trains is also not possible on several sections of the corridor, including all corridor sections in Czech Republic, Slovakia, Austria, Romania (except of the sections Timişoara - Caransebes and Filiaşi – Craiova) and Bulgaria (except of a number of sections between Plovdiv - Burgas and Svilengrad - Turkish Border), as well as one section (Hegyeshalom – Budapest) on the Hungarian Network.

In contrast, most of the rail network along the OEM corridor is compliant with the minimum axle load threshold of 22.5 t. Exception in this regard are the entire rail network in Romania, but also line sections in Greece (Promahonas – Thessaloniki, Domotikis – Tithorea and Kiato – Patra) and in Hungary (Budapest-Ferencváros – Cegléd). Additionally, in Hungary there is a special situation on the line Budapest-Kelenföld were axle load of 22.5 t is permitted with speed restriction, while only 18.0 t are permitted without speed limit.

Most of the OEM rail network is electrified, having three different current systems in use: AC 15kV / 16.7 Hz (Germany and Austria), AC 25kV / 50 Hz (Czech Republic (South), Slovakia, Hungary, Romania, Bulgaria and Greece) and DC 3kV (Czech Republic (North)). Diesel traction is required only on the sections Oldenburg – Wilhelmshaven in Germany, Craiova - Calafat in Romania, Dimitrovgrad – Svilengrad in Bulgaria and in Greece on the sections Promahonas – Thessaloniki, Domokos – Tithorea and Inoi – SKA- Piraeus, Palaiofarsalos – Kalambaka.

Regarding signalling and telecommunication signalling, at present for both ERTMS subsystems the national systems are dominatingly used on the OEM rail network. There is a considerable lack of ERTMS implementation, with differences between Member States, as well as with regard to the two components GSM-R and ETCS.

By not meeting the requirements of the Regulation, there are cross-border and interoperability issues along the OEM rail network.

Capacity utilisation differs greatly between the northern and the southern part of the OEM rail network. Bottlenecks exist within nodes on some line segments e.g. in Budapest / in Czech Republic.

Regarding Rail Road terminals, there are in total 25 Core Rail Road terminals along the OEM corridor, most of which are located in Germany (8), Czech Republic (5), Austria (3) and Greece (3).

All rail-road terminals on the OEM corridor are linked with the national road and rail networks, although there is in some cases a need to improve quality of “last mile” access or to solve capacity problems.

Regarding the state of development of Rail road terminals, there are differences between the northern and southern corridor part, ranging from a lack of developments up to a dense network of terminal locations, with limited capacities both in the terminals and the connecting rail and road network.

Based on this analysis, a train circulating from Athens to Hamburg would have to comply with the following standards:

- locomotive equipped with 7 different signalling systems; alternatively it would have to be changed 6 times

- even if the loco would be equipped with the 3 required different electrification systems, it would have to be replaced by diesel locos 4 times

- maximum length of 600 m, except on Bulgarian sections where the maximum train length is only 445 m,

- maximum axle load of 200 kN,

- it would run at 80 km/h or lower on approximately 510 km.

### The OEM IWW Network and the Ports

The OEM inland waterway network comprises the Elbe, the Elbe-Seitenkanal, the Mittellandkanal, the Weser, the Vltava and the Danube. This study focuses on the waterways located in the northern part of the corridor (i.e. Elbe, Elbe-Seitenkanal, Mittellandkanal, Weser and Vltava), while the Danube is mainly addressed in the Rhine-Danube Corridor Study.

With regard to the requirement of Regulation 1315/2013, the key infrastructure parameters examined within this study are the length of vessels, maximum beam, minimum draught, tonnage and compliance to the requirements of CEMT class IV in particular regarding bridges and locks. Due to the importance of the Elbe within the Orient/East-Med Corridor and the fact that the main problematic areas are concentrated on the Elbe, the compliance check focuses mainly on this waterway.

The basic characteristic of the Elbe are the persisting unstable water levels, as they are subject to natural fluctuations, resulting in extremely low fairway depths, especially in dry seasons, having significant impact on inland shipping regarding navigability and transportable tonnage, making the respective sections commercially non-navigable. All-season stable navigation conditions cannot be guaranteed. For this reason, the possible loading depth is on large sections dependent on the water level, notably in the sections between Geesthacht (near Lauenburg) up to the German/Czech border and in the Czech Republic. Additional problems in the Czech Republic are the sections Mělník - Pardubice and Mělník – Praha, which have non-compliant structures (bridges).

Apart from the insufficient navigability, the problem of flooding is another important issue along the Elbe, which also has considerable large economic, social and ecological impacts. Along the Elbe River are various environmentally sensitive areas located (alluvial forests and floodplains), which are partly listed as NATURA 2000 protected areas. Against this background, nowadays measures for better navigability and upgrading along the Elbe must always be considered against the background of the sometimes conflicting criteria of the economy and environment.

Another problem on the Elbe, at least on certain Czech sections, is the low bridge clearance, which reduces the potential container capacity per vessel. Additionally to the Elbe, also the Vltava waterway is characterized by low height under bridges (4.5 metres), locks problems, limited fairway sections as well as flooding problems.

Regarding the availability of Traffic Management Systems, the deployment of River Information Services (RIS) is advanced on the OEM inland waterway network. Basic RIS applications have been implemented in both Germany and the Czech Republic.

Regarding ship length on the Elbe, barges with the dimensions 110 m length and 11.45 m width can operate between Geesthacht and the Czech / German border. However, due to the inconsistency of the adequate fairway depth, the maximum loading capacity can temporarily be reduced due to draught limitations.

On the Elbe-Seitenkanal, barges with 110 m length, 11.40 m width and 2.80 m draught and pushed convoys of 185 m length, 11.40 m width and 2.80 m draught can be used in principle. However, due to length limitations regarding the length of the chambers of the ship lift Lüneburg near Scharnebeck (maximum length of 100 m), the former are not approved for a continuous ride. For this reason, only barges that correspond to these dimensions can pass, while pushed convoys have to be decoupled for the passage and lifted or lowered individually.

On the Mittellandkanal, barges with the dimensions 110 m length, 11.45 m width and 2.8 m draught, as well as pushed convoys of 185 m length, 11.40 m width and 2.80 m draught can operate, while on the Mittelweser, barges with the dimensions 85 m length, 11.45 m width and 2.5 m draught can be used. However, the section between Minden and Bremen is currently upgraded to allow operation of ships with a length of 110 m and a width of 11.45 m can operate in future years.

Goods transported and transhipped in the inland ports are heterogeneous including all types of general cargo, dry and liquid bulk cargo, containers and heavy and project cargo. Most of the inland ports offer trimodal services and have sufficient capacity to handle all transport volumes.

Regarding the supply with alternative fuels, at present, no infrastructure is yet available along the Elbe and Vltava. Against the background that Liquefied Natural Gas (LNG) is considered as the forward-looking alternative fuel in matters of inland waterway transport, future implementation is likely, if there is enough demand from market side and economic viability is guaranteed.

### The OEM Maritime Infrastructure and the MoS

The maritime infrastructure of the Orient / East-Med corridor includes 12 Core ports in total, as well as the Motorway of the Sea (MoS) linking the hinterlands of the Greek port of Piraeus with the Island of Crete at the port of Heraklion, and the seaport of Lemesos in Cyprus. The OEM ports include the key German Ports of Hamburg, Bremerhaven, Wilhelmshaven, Bremen and Rostock, the Port of Burgas in Bulgaria, the Port of Lemesos in Cyprus and the Greek Ports of Piraeus, Heraklion, Thessaloniki, Igoumenitsa and Patras. All the above constitute maritime ports, apart from the Ports of Bremerhaven, Bremen and Hamburg, which constitute core inland ports according to Regulation. In addition, all ports have transhipment facilities and related equipment facilitating intermodal transport. Further port related traffic information is given in the Annex 4.

A key requirement of the Regulation 1315/2013 is a maritime port connection with the road and rail network. Accordingly, two OEM seaports do not comply with the above requirement, namely the Ports of Igoumenitsa and Patras in Greece, which are currently lacking connections to the country’s railway network. The latter constitutes a substantial interoperability bottleneck, hindering the seamless intermodal transportation with the use of road/rail and maritime modes along the supply chain of the OEM corridor. These missing rail connections have been taken into consideration by the country; however, no specific projects are currently planned until 2020.

Other interoperability and organisational bottlenecks are created by the lack of Traffic Management System (TMS) deployment in the ports of Patras and Heraklion in Greece and the Port of Rostock in Germany. The remaining ports are either successfully deploying certain types of Port Community Systems (i.e. German Ports) and Port Management Information Systems (Greek ports of Piraeus and Thessaloniki), or plan to deploy these in the near future (Burgas and Igoumenitsa).

With regard to handling capacity and utilisation, the threshold of minimum 500.000 tons of annual freight transhipment stipulated by the Regulation is exceeded by all OEM Corridor seaports. Capacity bottlenecks have been identified in Hamburg and Lemesos. These are being addressed by upgrading projects for both ports. Similarly, on-going and/or planned investment projects are expected to increase significantly the handling capacity of several OEM ports (Rostock, Burgas, Lemesos, Igoumenitsa, and Patras).

An additional requirement of the Regulation is the provision of publicly accessible Liquefied Natural Gas (LNG) refuelling points for maritime transport by all maritime core ports until 2030. Such facilities are planned for all German Ports, Piraeus in Greece and Lemesos in Cyprus. The provision of LNG facilities is not included in the plans of the other Greek ports or the Port of Burgas in Bulgaria.

A dialogue between the Corridor’s northern ports and the southern ports is also required to create a high quality integrated land-transport ‘bridge’ among these. To this end, the study’s key recommendation is targeted at the organizational aspect of ports, indicating that special focus should be placed on the need for these to become efficient intermodal “interfaces”, alleviating related bottlenecks of different regulations between transport modes, linguistic difficulties with administrative documents, non-acceptance of electronic manifests and other documents, etc.

### The OEM Road Infrastructure

The road infrastructure covers all the nine OEM countries with a total distance between Wilhelmshaven and Lefkosia of 4682 km on average and total length of 5644 km. The majority of the road sections are of Motorways / Express roads class (84%). The main bottlenecks identified along the OEM Road network are those related to non-compliant road classes, namely roads without level-free junctions (mainly single lane). These include mainly small sections in the Czech Republic, Slovakia and Austria; whereas the issue is particularly prominent in Romania, Bulgaria, and to a lesser extent in Greece. It should be noted that there are several sections, where construction works are under way and part of the identified bottlenecks will be alleviated in 2014/2015 period.

The average weighted daily number of trucks per OEM corridor road section is about 3 150 and the respective number of cars is 19 000. The most freight traffic intensive sections are located on German and Hungarian territory. Road sections near urban agglomerations that carry high number of passengers are located in Greece, Germany, Czech Republic and Hungary. The overall average capacity utilisation ratio for the OEM corridor sections, for which data are available, is about 44.5%. As a general characteristic of (all) the Corridor(s), there is a high level of utilisation of the existing road capacity in and around the large cities.

The Regulation 1315/2013 sets up a list of alternative fuels that substitute (at least partly) the fossil oil sources in the supply of energy to transport. LPG and LNG are widely available in all OEM countries except Cyprus, although the density of the stations along the Corridor defers from country to country. Infrastructure systems of publically accessible charging stations and battery swap stations to recharge electric vehicles are generally available in the cities in Germany, Czech Republic, and Austria. In Slovakia, Hungary and Bulgaria the number of stations is low and these are concentrated in one or two urban areas.

The Regulation 1315/2013 sets also a specific requirement with regard to the provision of sufficient parking areas (at least every 100 km) with an appropriate level of safety. The analysis showed reasonable supply of parking facilities in Germany, Czech Republic, Slovakia, Austria and in Hungary. Although the average figures of parking areas per 100 km of OEM roads in Romania, Bulgaria and Greece meet the minimum threshold set in the Regulation, there are still long road sections without any suitable facility in all three countries.

Regulation 1315/2013 sets up requirements for interoperability of the electronic toll collections systems. Road user charging systems are in force in all OEM countries but Cyprus, five of which are electronic (in Germany, Czech Republic, Slovakia, Austria and Hungary). These systems meet the requirements of Directive 2010/40/EU on the framework for the deployment of Intelligent Transport Systems in the field of road transport and for interfaces with other modes of transport. Nevertheless, for the moment, all these systems do not provide for seamless trans-border traffic, with the exception of partial cooperation between Germany and Austria, whereby the heavy goods vehicles only need one in-vehicle unit – the Toll Collect OBU – to pay toll charges in both countries.

### The OEM Air Transport Infrastructure

The Air transport infrastructure of the Orient / East-Med corridor includes 15 Core airports, 5 of those are located in Germany and 3 in Greece as well as one per other member state.

A key condition to ensure interoperability of the airports the OEM corridor is their connection to the railway network. 5 out of 15 Airports have currently no direct railway connection: Bremen, Praha, Bratislava, Timişoara and Sofia. However in most cases the next existing rail line is in short distance. The islands of Crete (Heraklion Airport) and Cyprus (Larnaka Airport) does not have a rail system.

Based on the Regulation 1315/2013 Article 41, par 3, there are dedicated main airports that are to be connected with the trans-European rail network by 2050, wherever possible into the high-speed rail network. These dedicated main airports along the OEM corridor are: Hamburg, Berlin, Praha, Wien, Budapest and Athens.

According to Article 42 of TEN-T regulation, dedicated Main Airports are to be also connected to TEN-T road network by 2050. To date, the only airport without a high-ranking road connection is the Timisoara airport.

Concerning availability of alternative clean fuels, currently no fixed storage tank facilities for aviation biofuel are reported to be in use in airports part of the Orient/East-Med Corridor. Wien International Airport is the only airport of the Corridor that resulted to be working on a plan for the development of a bio jet fuel facility (further information to this regard will be disclosed by the airport in 2015).

Regarding the availability of alternative clean fuels for airport ground services (e-mobility, hydrogen, CNG, LPG); some airports have introduced charging or fuelling stations recently. Natural gas (CNG) and liquid gas (LPG) are already being used at Hamburg Airport as low-emission fuels, while a Hydrogen Project was introduced. In 2013, a charging station for e-cars and a LPG fuelling station for the operation of 37 natural gas-powered vehicles were introduced in Wien. Similar actions are deemed to be implemented at airports committed to become ecologically friendly in their operation (e.g. Budapest airport by 2020)

### The Multimodal Transport Market Study

TMS process

The TMS (Transport Market Study) describes the transport market characteristics of the OEM corridor in its present condition and in the future. It essentially intends to analyse the OEM Corridor-related transport system and assess the capacity and traffic flows on the respective parts of the infrastructure, covering the time period from 2010 to 2030. The time horizon of 2030 was selected as it represents a major milestone for European policy and at the same time, provides a reliable basis for future results.

The TMS concept was developed for the present report in order to have a clear integrated view of the process as well as its expected outcomes. For each of the tasks all partners contributed with data from national sources such as national forecasting models and regional studies as well as European sources such as the EU Reference scenario and the ETISplus databases.

In the 2nd Progress report of this study, the base year 2010 of freight and passenger traffic was presented. In the present report, this is extended with the flows related to international freight traffic in the Corridor, such as passenger flows or domestic freight flows as well as traffic entering and exiting the Corridor. Regarding the domestic freight and passenger values, these will be aggregated figures as their main purpose is to identify the network capacity needs. For the traffic entering and exiting the Corridor, the study relies on input from the EU databases and input from the Second Corridor Forum.

The TMS provides information on the macroeconomic framework as well as the Corridor-related demand flows creating the basis for the Final TMS. Hence, Task 1 as well as part of Task 2 are part of the present report. The analysis of the demand flows is now enriched based on the conclusions from the Second Corridor Forum as well as the final analysis from the consortium.

Specifically to the data used, for Task 1 (the macroeconomic indicators) the study presents national and in some cases regional information for GDP, population and other macroeconomic indicators and trends.

Figure 2:	Scheme of the Transport Market Study Methodology

Source: Consortium

In Figure 2, the scheme of the Transport Market Study Methodology is presented in detail. The elaboration of the activities mentioned under TMS methodology has led to the mentioned TMS outcomes.

Concretely the following three activities were carried out.

Step 1: Analysis of the Macroeconomic framework of the OEM corridor for the period 2010 – 2030.

This activity concerns:

- Definition of the catchment area. The NUTS 2 regions that are crossed by any infrastructure of the OEM corridor were selected for further analysis for the purpose of the transport market study.

- Analysis of the market drivers. This analysis describes some socio economic characteristics of the OEM corridor countries and OEM regions, in particular Gross Domestic Product (GDP), population and urbanisation. Also, a preliminary forecast for the GDP and population was given on the basis of an EU encompassing study. Besides the source Eurostat, national figures on GDP and population were presented. The purpose of this is to check whether the national forecasts are in line with the official EC studies.

Step 2: Analysis of the transport demand for the period 2010 – 2030.

This activity concerns:

- On the basis of national sources the analysis of the present volumes and future demand scenarios developed by national models for each of the Corridor countries are presented. These scenarios describe the prospect of transport demand for a certain time horizon (e.g. 2030) based on a set of macroeconomic and policy assumptions. This analysis has been carried out for each country in the OEM corridor.

- Transport description of the OEM corridor in 2010. The transport description covers both the passenger and freight transport and uses ETISBase as source. It can be stated that ETISBase covers comprehensive data for passenger and freight that is derived from Eurostat and national sources. This analysis describes the transport for the catchment area on the corridor, i.e. on the first level, with origin and destination inside the catchment.

- Integrated freight transport demand scenarios. In this analysis also the second level (origin and destination in the corridor) and the third level (transit) of corridor traffic for rail and road transport has been considered. For both road and rail freight transport the base year 2010 is presented and the forecast for the year 2030. These forecasts are based on the PP22 study. In this PP22 study the European reference scenario as presented in the socio economic section is used. The advantage is that all countries are treated in a comparable way with all of them a similar base year 2010.

- Integrated passenger transport demand scenarios. In this analysis the long distance passenger rail transport in million passenger kilometres in 2010 and 2030 on the OEM corridor has been considered.

Step 3: Analysis of transport supply.

On the basis of the review in which key bottlenecks and critical issues in the infrastructure were identified, an outlook to the future (2030) has been presented for rail and inland waterway. This outlook is based on the forecasts for the demand side and the identified bottlenecks and critical issues. Where possible future projects were assessed for their impact on the elimination of these bottlenecks.

The outcomes of these three activities have led to following results.

Gross Domestic Product (GDP) and population

The development of GDP in the period 2010 – 2030 shows that for all countries in the OEM corridor a positive growth is expected. For population there is a mixed outcome, for some countries a decline is expected.

The national transport volumes and demand scenarios

National forecasts and national transport figures have been described, as these were available through the project sources, as well as official national sources from the corridor countries. One of the main conclusions is that forecasts, if available, are on a regional level within the country considered (for example Austria, Germany, Bulgaria), but lack the regional detail in other countries. If forecasts are available, then in most cases no regional detail is available, at best a differentiation is obtained between domestic, import/export and transit traffic. This means that on the basis of this information, the OEM corridor cannot be isolated from other corridors.

Also, it should be considered that there is no uniform scenario used in case of forecasts being available. At best in the Austrian Verkehrsprognose Österreich 2025+ the scenarios of the German Bundesverkehrswegeplan are taken into account. But also here the timing is different; the Austrian plan is developed in 2009. The German plan originates in 2007 and will be updated in the near future. For some countries forecasts are either not available or are given in qualitative figures.

Transport description of the OEM corridor in 2010

The first level of corridor traffic, which means transport within the catchment area, has been described for the base year 2010. For freight transport the domestic transport has been included. Notably for road transport the domestic transport is carried out on short distances. This is one of the reasons why the volumes for road are relatively high. The short distance transport by road is explained by a high share of building materials, foodstuffs, agricultural products and final products. Also this concerns the last- or first mile transport related to long distance transport by rail or inland waterways, for example the container transport. In the description and analysis the short distance transport has been separated from long distance transport. On the longer distance there is more competition between road vs rail and inland waterways.

Integrated freight transport demand scenarios

In this analysis also the second level (origin and destination in the corridor) and the third level (transit) of corridor traffic for rail and road transport have been considered, for both tonnes and tonne-kilometres. The results are presented per country in the OEM corridor. For rail the first level traffic is subdivided in domestic and international traffic, and the second level in import and export. For road the first level domestic traffic has been further split in domestic short distance and domestic long distance. The short distance transport is in general over distances shorter than 80 kilometres.

The modal split for rail and road (domestic short distance traffic is excluded) has been analysed in 2010 and 2030. There is a modest increase expected for the rail share in this period, notably in Germany and Austria the increase in the share of rail is the highest on the corridor.

Integrated passenger transport demand scenarios

The passenger demand for the period of 2010 to 2030 remains almost stable with a growth rate of 0.05% per year. Some countries show a decline of population.

Analysis of transport supply

For rail and inland waterway the identified bottlenecks and critical issues have been analysed using the forecast of the demand side. Where possible future projects were assessed for their impact on the elimination of these bottlenecks.

Besides expected demand there are other factors that influence the future availability of capacity on rail or inland waterway infrastructure. A number of these other factors have been discussed.

### The Critical Issues

The key critical issues identified by the OEM Corridor analysis are related to cross-border issues, compliance with the requirements of the TEN-T regulation, interoperability and intermodality issues, and finally, capacity bottlenecks.

River Elbe

The River Elbe is characterised in general by insufficient navigability conditions, as well as deficiencies of several sections along its length, in terms of unreliable draught conditions, incomplete network, limited underpass clearances, non-compliant lock chambers, capacity deficiencies, etc. Due to the involvement of two Member States, Germany and the Czech Republic, this also constitutes a cross-border border issue.

Rail cross-border and capacity

The overview of the OEM railway corridor identified three critical cross-border sections. The existing Dresden – Praha rail line (DE-CZ) is already highly used, while the forecasted considerable growth in freight demand will most likely create a critical capacity bottleneck for this section. The Brno – Györ (CZ-AT/SK-HU) line exhibits technical bottlenecks at border crossing points characterized by poor technical condition of railway border bridges near Břeclav and towards AT and SK borders. The railway node Brno is also considered an important bottleneck in the Czech Republic, showing considerable capacity deficits and poor condition regarding basic technical parameters. In the Bratislava area, capacity bottlenecks are evident at the Devínska Nová Ves station and all other relevant Bratislava stations including tunnels. Finally, there are interoperability issues along the long section Szolnok – Thessaloniki (HU-RO-BG-EL), which also exhibits rather heterogeneous technical characteristics, while many sections do not meet the requirements set by the Regulation.

Apart from the above, the capacity utilisation analysis in conjunction with the results of the TMS identified potential critical capacity bottlenecks at the hinterland transport to/from the Port of Hamburg, along the Praha – Česká Třebová line and along the rail sections to/from Budapest.

Maritime Ports

Intermodality constitutes a key critical issue for ports in terms of providing the necessary connections to the land networks to ensure the seamless intermodal transport along the supply chain of the OEM corridor. The latter is particularly relevant in the case of the Greek ports of Igoumenitsa and Patras, which are currently lacking connections to the rail network.

Intermodality

Apart from ports, the issue of intermodality must also be addressed in both rail-road terminals and airports. The present situation could be characterized in general by bottlenecks or missing links between airports and corridor infrastructure, as well as the need for improvements in the connections of IWW ports and Rail-road terminals.

Operational rules, ERTMS, Traffic Management Systems

One critical issue regarding operational rules refers to organizational bottlenecks, as well as lack of ERTMS and other Traffic Management systems deployment in the road and seaport/IWW network.

### The Objectives of the Corridor

In accordance with the TEN-T Regulation 1315/2013, the OEM Corridor shall demonstrate European added value by contributing to four key objectives related to territorial and structural cohesion, efficiency between networks/modes sustainability and increased benefits for users. The latter are translated to corridor-specific objectives, which, together with a proposed benchmarking methodology for measuring corridor performance against these, will establish a sound basis for defining the programme of implementation measures. The analysis is based on the definition of a set of related Key Performance Indicators (KPIs) per strategic objective (SO) and their units of measurement, as per the following:

- SO 1 	Upgrading of infrastructure quality level to comply with standards set out in the Regulation 1315/2013

  - KPI1: Degree of compliance to Regulation standards

- SO 2	Removal of infrastructure bottlenecks and "filling in" missing links

  - KPI2: Distance and Travel time Savings of new or improved sections

- SO 3	Interoperability of national transport networks

  - KPI1: Degree of compliance to Regulation standards (proxy)

  - KPI3: Border waiting time (proxy)

  - KPI5 : Use of common traffic management systems  (proxy)

- SO 4	Optimal integration and improved interconnection of transport modes (ensuring/improving "last mile" connections to ports, airports and RRTs)

  - KPI4: Modal split

  - KPI5 : Use of common traffic management systems

  - KPI6 : Availability of multimodal platforms (freight)

- SO 5	Efficient use of infrastructure

  - KPI7: Freight and passenger volumes / performance

  - KPI8 : Infrastructure utilization rate

- SO 6	Contributing to the objectives of low-carbon and clean transport

  - KPI9: Availability of alternative clean fuels infrastructure

  - KPI10: Motorways of the Sea: examines whether OEM ports have MoS connections, i.e. change of number of MoS connections per maritime port.

  - KPI4: Modal split is also applicable in this case as a proxy indicator.

- SO 7	Reduction of external costs of transport (safety, accidents)

  - KPI11 : Freight security – availability of secured parking along road network

  - KPI12 : Safety

- SO 8	Reducing congestion

  - KPI8: Capacity utilization used as proxy indicator

Whenever a KPI is assessed for the entire Corridor, the Consultant proposes corridor-infrastructure related questionnaires to be delivered by the MoT of each Corridor riparian country based on a standardized methodology. These individual values should be compiled and converted to a single overall value for the entire corridor automatically (e.g. by using a TENtec module to be developed).

### The List of Projects and the Implementation Plan

The OEM Corridor Implementation Plan includes a list of on-going, planned and/or recommended infrastructure projects, which constitute either studies, or works, (together with related timing) per corridor country that address directly and aim to alleviate the main physical, technical, operational, and administrative barriers to the efficient and seamless operation of the OEM corridor, as these were identified in the present study. A list of more than 200 infrastructure projects is presented per country in Annex 5.

For Germany, 16 bottlenecks were identified, the most important being those at the port of Hamburg, the railway line Hamburg/ Bremen - Hannover and Dresden and Prague and the River Elbe. These are addressed by railway projects, either partly implemented or still in the planning phase, as is the project aimed at the inland waterway bottleneck, which has yet to secure funding. The bottlenecks at the port of Hamburg are expected to be mitigated by 2018.  In total, 54 infrastructure projects have been identified, out of which 4 relate to studies and 50 to works.

For the Czech Republic, 23 bottlenecks were identified related to the rail, road and inland waterway sector. The ones related to the railway and road network will eventually be addressed by the relevant projects. The same applies to the inland waterway bottleneck in the Port of Melnik and its connection to Prague.  In total, 48 infrastructure projects have been identified, 26 related to studies and 22 to works.

For Slovakia, 4 bottlenecks were identified for the relatively short part of the OEM corridor in the utmost west of the country, 3 out of which are at present addressed by relevant studies without any schedule for works. An additional project was recommended by the Consultant to alleviate the remaining bottleneck.

For Austria, 9 bottlenecks were identified, the majority of which will be alleviated by related rail and road projects. A key recommended project is one to relieve the lack of interoperability of on-board units for freight car road tolling that are compliant with systems in Central European countries.   In total, 30 infrastructure projects have been identified, 11 related to studies and 19 to works.

For Romania, 10 bottlenecks were identified. The completion of the on-going road projects is expected to relieve most of the current bottlenecks by year 2020. However, rail projects do not address the critical bottlenecks in the country's rail network in the short term. There is also a requirement for projects to increase capacity of the two RRTs in Craiova and Timisoara.  In total, 8 infrastructure projects have been identified, 5 related to studies and 3 to works.

For Bulgaria 30 bottlenecks were identified. The railway projects would eventually address the main bottlenecks, however, most are still in the planning phase and/or require funding securitization. To this end, the bottlenecks would be mitigated after 2020. The completion of the on-going road projects is expected to relieve most of the current bottlenecks by year 2015, with one exception, the missing motorway section along the Struma motorway that links Sofia with the Greek border. There is also a requirement for the upgrade of the Sofia RRT.  In total, 53 infrastructure projects were identified, out of which 11 relate to studies and 42 to works.

For Greece, 23 bottlenecks were identified, the majority of which will be mitigated by relevant road and rail projects in the short term. There is, however, the requirement for the connection of the Port of Patras and Igoumenitsa to the rail network, as well as the development of an RRT at the Port of Igoumenitsa.  In total, 23 infrastructure projects were identified, 7 related to studies and 16 to works.

For Cyprus 7 bottlenecks were identified in the road and maritime sector. The mitigation of two bottlenecks along the Lefkosia-Lemesos motorway is yet unknown, while the ones at the port of Lemesos are expected to be fully alleviated after 2020.  In total, 15 projects were identified, all related to works.

A considerable number of current and future bottlenecks were identified along the OEM corridor, part of which will be addressed by infrastructure projects. According to the results of the analysis, 25 % of the bottlenecks will be mitigated in the near future, by year 2016, while 15 % will be alleviated on a mid-term horizon, between 2016 and 2020. Nevertheless, for the majority of the bottlenecks (61%), it is unknown when they would be mitigated, since these are addressed by studies and/or further steps are  required before definition, scheduling and possible financing of the related infrastructure projects.

### The ERTMS deployment along the Orient/East Med

The Orient/East Med corridor is partly coinciding with the ERTMS corridors E and F (and shorter parts of D and B), and also with sections where ERTMS deployment is required by the European ERTMS Deployment Plan 2009 (EDP) and sections of additional voluntary national development.

According to EDP and Decision 2012/88/EU the deployment target by 2015 is to have approximately 1.872 km (32% of rail network length) fully equipped with ERTMS (ETCS plus GSM-R), which comprises major sections of the northern part of the corridor (DE, CZ, SK, AT, HU, partly RO).

Until 2020, an additional 2.279 km (39% of corridor) needs to be deployed with any ETCS subsystem. 480 km (8%) is not part of any recent deployment plan (mainly port links in DE and EL).

As regards the current status of ERTMS deployment, ETCS L1/L2 has been installed on certain railway sections in Austria, Hungary, Bulgaria and Greece (14% of length), while even less are under operation.

GSM-R is in operation in Germany, the Czech Republic, in Austria and parts of Bulgaria and Greece (49% of length). Additional parts of the corridor are currently under construction. Other sections do not have a clear deployment date.

According to the list of identified projects along the Orient/East Med corridor at least 38 projects / measures related to ERTMS deployment have been identified, covering roughly the half of the OEM corridor railway lines.

However, the majority of the ERTMS projects are still in the planning phase; their finalisation is expected for 2020 or later and, thus, notably later than the requirements of Decision 2012/88/EU. For some of the corridor sections no year of completion has been defined up to the present; partially, the implementation of ERTMS is coupled to the regular displacement of legacy train control systems.

In many cases it can be assumed that the overall upgrade or new construction of railway lines, especially those of the High-speed network, includes the ERTMS deployment as requested in the Decision (para 7.3.3.1). Therefore, the full ERTMS deployment could also be expected by the Corridor implementation target year (2030).

Nearly all ERTMS projects in the northern part (DE, CZ, AT, HU) refer to the implementation of ETCS level 2; as GSM-R is already in operation or under construction, while the southern part (RO, BG, EL) deploys Level 1. In Germany and Austria, studies about the upgrade of the currently employed level 1 on testing lines are ongoing.

The severe deployment delays in most of the Member States have been pointed out in the latest EC document of February 2014. For Corridor E (Dresden – Constanta), the delays varied from 0 to 5 years, for corridor F Germany has announced the finalization date of 2027.

The coherence analysis at cross-border points shows that recently none of the cross-border points show a fully operating ERTMS system on both sides of the border. GSM-R is operated on both sides of DE/CZ and CZ/AT and SK/HU border. Where installed (AT/HU, RO/BG), ETCS is not under operation yet. In the near future, on 5 out of 8 border crossing points, deployment time gaps of 2 to 10 years might occur, according to recent schedules.

### The RIS Deployment Plan

Germany has implemented a wide range of RIS applications (ELWIS), which are in general of high quality. In the Czech Republic, basic RIS applications have been implemented, but LAVDIS services such as provision of Notices to skippers suffer from the lack of reliability of their operation.

In both countries, a barrier for RIS development is the funding. The progress with the implementation of a few applications or its roll-out to the complete waterway network will be delayed, as cost-benefit evaluations of certain applications regarding data collection, storage and use were considered and personnel resources are limited at the national IWW administrations responsible for RIS implementation.

Apart from RIS, other IWW related investments are required, which are regarded as more important. In addition, the vessel fleet operated at the Elbe have outdated equipment and low transport performances, which reduces potential RIS benefits.

While basic systems are almost fully in place (Notices to Skippers, Electronic Nautical Charts), the deployment of a majority of advanced RIS services is still ongoing.

The international data exchange between the two riparian countries is planned but still hampered by different technological applications and legal problems, especially because of data privacy issues. The missing interconnection between Czech Republic and Germany is regarded as a barrier for the wider use of electronic reporting.

Another challenge is the RIS implementation in inland ports. A number of inland ports have still not set out the necessary steps for the RIS implementation. No specific information is available for the Orient/East Med Corridor core network ports in Germany (Hamburg, Bremerhaven, Bremen, Hannover, Braunschweig and Magdeburg). Finally, no further RIS development plans are known for the Czech core network ports (Decin, Mělník, and Praha).

### Other Elements (Resilience, Environmental Issues)

The practice established by the EC of continuously sharing with the Member States the state of project progress has proven to be very effective and thus should be maintained in the future. Furthermore the various projects presented by the Member states could be accompanied by traffic forecasts, CBA, accompanying measures necessary to meet the traffic targets and alternative solutions to the proposed projects.

The definition of the investments needed should take in proper consideration the freight-oriented nature of the Corridor.

In addition to the above elements, Mitigation and adaptation measures should be taken in advance by Member States and local agencies to reduce impacts of climate change and weather events in the long-term due to the fact that weather patterns may negatively affect transportation systems increasing the risk of damages, delays and failures on roadways, railways, air and marine transport infrastructures.

# Characteristics of the Corridor

## Alignment of the Orient/East-Med Corridor

### Alignment

Through clarifications with Member States the corridor alignment has been consolidated to:

Rostock - Berlin

Brunsbüttel – Hamburg – Berlin – Dresden

Bremerhaven / Wilhelmshaven – Magdeburg – Leipzig / Elsterwerda – Dresden

Dresden – Ústí nad Labem – Mělník/Praha – Kolín

Kolín – Pardubice – Brno / Přerov – Wien/Bratislava – Györ  – Budapest – Arad – Timişoara – Craiova – Calafat – Vidin – Sofia

Sofia – Plovdiv – Burgas

Plovdiv – Svilengrad - BG/TR border

Sofia – Thessaloniki – Athina – Piraeus

Athina – Patra / Igoumenitsa

Thessaloniki / Palaiofarsalos – Igoumenitsa

Piraeus – Heraklion – Lemesos – Lefkosia

The specific corridor alignment as depicted in Figure 4 is a summary based on findings of:

the analysis of core network links and core networks nodes;

the discussion of alignment since the 1st Corridor Forum with the Member States and coordination of DG MOVE.

Figure 3:	Schematic overview map of the Orient / East-Med Corridor among TEN-T Core Network Corridors (brown colour)

Source:	 European Commission; TENtec Public maps

http://ec.europa.eu/transport/infrastructure/tentec/tentec-portal/site/en/maps.html

Figure 4:	Alignment of the Orient / East-Med Corridor

Source:	Consortium

The alignment of the corridor is depicted in various maps as well as in the TENtec system. Country related corridor maps and comprehensive modal maps are provided in Annex 3 to this document.

### Statistical Information on the Corridor

Table 14 shows the modal and country specific length of the corridor, summing all main and parallel lines identified as parts of the corridor. For IWW, this includes doubled river distances as each national river bank is shown.

Table 14:	Total length of Orient / East-Med Corridor by countries and modes

| Orient/East-Med Corridor, infrastructure total length in [km] |
| --- |
| Mode | DE | CZ | AT | SK | HU | RO | BG | EL | CY | ∑ |
| Rail | 1650 | 840 | 160 | 114 | 412 | 506 | 1140 | 1068 | --- | 5890 |
|  | 28% | 14% | 3% | 2% | 7% | 9% | 19% | 18% |  | 100% |
| Road | 1350 | 454 | 184 | 82 | 431 | 543 | 1004 | 1462 | 134 | 5644 |
|  | 24% | 8% | 3% | 1% | 8% | 10% | 18% | 26% | 2% | 100% |
| IWW | 1260 | 282 | 48 | 172 | 220 | 168 | 60 | --- | --- | 2210 |
|  | 57% | 13% | 2% | 8% | 10% | 8% | 3% |  |  | 100% |

Source:	Consortium, based on network statements

Table 15 shows modal and country specific average lengths, calculated from typical national routings, leading to shorter distances.

Table 15:	Average Length of Orient/East-Med Corridor by countries and modes

| Orient/East-Med Corridor, infrastructure average length in [km] |
| --- |
| Mode | DE | CZ | AT | SK | HU | RO | BG | EL | CY | ∑ |
| Rail | 685 | 472 | 150 | 114 | 403 | 506 | 1055 | 866 | --- | 4231 |
|  | 16% | 11% | 4% | 2% | 10% | 12% | 25% | 20% |  | 100% |
| Road | 727 | 460 | 157 | 82 | 397 | 543 | 969A | 1245 | 102 | 4681 |
|  | 16% | 10% | 3% | 2% | 8% | 12% | 21% | 27% | 2% | 100% |
| IWW | 781B | 159 | --- | --- | --- | --- | --- | --- | --- | 940 |
|  | 83% | 17% |  |  |  |  |  |  |  | 100% |

Source:	Consortium, based on network statements and other public sources

A) along Trakija Motorway

B) Bremerhaven – Praha Holesovice

As presented in Table 16, 9 countries are generally to be considered within the scope of this OEM corridor study, regarding line infrastructures, as follows:

2 countries include all infrastructure modes rail, road, IWW and sea shipping (DE, BG),

5 countries include rail, road, IWW (CZ, AT, SK, HU, RO),

1 country includes rail, road and sea shipping (EL), a

1 country includes by road and sea shipping only (CY).

Furthermore, all countries include at least one core network airport.

Table 16:	Inclusion of countries to the Orient / East-Med corridor by infrastructure mode according to alignment

| Country | Rail infrastructure | Road infrastructure | Inland waterway infrastructure | Maritime/port infrastructure | Modes Total |
| --- | --- | --- | --- | --- | --- |
| DE | ( | ( | ( | ( | 4 |
| CZ | ( | ( | ( |  | 3 |
| AT | ( | ( | (() |  | 3 |
| SK | ( | ( | (() |  | 3 |
| HU | ( | ( | (() |  | 3 |
| RO | ( | ( | (() |  | 3 |
| BG | ( | ( | (() | ( | 4 |
| EL | ( | ( |  | ( | 3 |
| CY |  | ( |  | ( | 2 |
| Total | 8 | 9 | 2 (6) | 4 | 28 |

Source:	Consortium

(() For Inland Waterway see General Note under section 5.2.3

### Core Network Nodes of the Orient/East Med Corridor

The urban/traffic/logistic core network nodes on the Orient/East Med corridor can be derived from the Regulation 1315/2013, which are located on the corridor. These nodes represent agglomerations of population and economy on one side, and consolidation points for passenger and freight traffic on the other.

The results are summarised in Table 17, distinguished per country and node type.

Table 17:	Urban and traffic/logistic nodes of the core network belonging to the corridor alignment

|  | Urban nodes of the core network along corridor | Airports * | Maritime ports To be connected to TEN-T rail and road by 2030 | Inland core network ports | Rail-road terminals | ∑ |
| --- | --- | --- | --- | --- | --- | --- |
| DE | Hamburg Bremen Hannover Berlin Leipzig | 5 | *Hamburg *Berlin (BBI) Bremen Hannover Leipzig | 5 | Hamburg Bremerhaven Wilhelmshaven Bremen Rostock | 5 | Hamburg Bremerhaven Bremen Hannover Braunschweig Magdeburg Berlin | 6 | Hamburg; Bremerhaven; Bremen; Hannover (Nordhafen / Linden); Braunschweig Magdeburg Leipzig Rostock Berlin-Großbeeren | 9 | 30 |
| CZ | Praha | 1 | *Praha | 1 |  |  | Děčín Mělník Praha-Holešovice Pardubice | 4 | Děčín Mělník Praha-Uhříněves Pardubice Přerov | 5 | 11 |
| AT | Wien | 1 | *Wien | 1 |  |  | Wien |  | Wien (Freudenau / Nordwest) | 2 | 4 |
| SK | Bratislava | 1 | Bratislava | 1 |  |  | Bratislava Komárno |  | Bratislava | 1 | 3 |
| HU | Budapest | 1 | *Budapest | 1 |  |  | Komárom Budapest-Csepel |  | Budapest-Soroksár | 1 | 3 |
| RO | Timişoara | 1 | Timişoara | 1 |  |  | Drobeta-Turnu-Severin Calafat |  | Timişoara Craiova | 2 | 4 |
| BG | Sofia | 1 | Sofia | 1 | Burgas | 1 | Vidin |  | Sofia Plovdiv | 2 | 5 |
| EL | Thessaloniki Athína Heraklion | 3 | *Athína Thessaloniki Heraklion | 3 | Athína / Piraeus Heraklion Thessaloniki Igoumenitsa Patras | 5 |  |  | Thessaloniki Patras Athína/ Piraeus / Thriassio Pedio | 3 | 14 |
| CY | Lefkosía | 1 | Larnaka | 1 | Lemesos | 1 |  |  |  |  | 3 |
| ∑ | 15 |  | 15 |  | 12 |  | 10 |  | 25 |  | 77 |

Source:	Consortium, based on Annex 1 to Regulation 1315/2013

*) Airports marked with * are to be connected to TEN-T heavy rail and road by 2050 according to Art. 42

Inland core network ports with brown layer are connected to the inland waterway assigned to the Rhine-Danube Corridor or the North Sea-Baltic Corridor, see General Note under section 5.2.3

Figure 5 and Figure 6 show the assignment of the listed nodes to the corridor infrastructure and provide an indication of the spatial distribution of traffic/logistic core areas along the corridor.

Figure 5: 	Overview on core network urban and traffic/logistic nodes on the alignment of the Orient-East Med Corridor (Northern part)

Source:	Consortium

Figure 6: 	Overview on core network urban and traffic/logistic nodes on the alignment of the Orient-East Med Corridor (Southern part)

Source:	Consortium

For the subsequent analysis, it has to be considered that particularly the nodes representing inland ports and rail-road terminals often consist of more than one facility. The consortium will agglomerate all single facilities of one node and of each mode for the purpose of the TMS analysis, even if singular facilities would fail the requirements of the regulation (e.g. regarding volume).

### Priority Projects and other initiatives along the Corridor

The Orient/East-Med corridor includes:

sections of Priority Projects

  - PP 7 Motorway axis Igoumenitsa/Patra – Athina – Sofia – Budapest;

  - PP 21 Motorways of the Sea;

  - PP 22 Railway axis Athina – Sofia – Budapest – Wien – Praha – Nürnberg / Dresden;

  - PP 23 Railway axis Gdansk – Warszawa – Brno/Bratislava – Wien;

  - PP 25 Motorway axis Gdansk – Brno/Bratislava – Wien;

sections of Rail Freight corridor No. 7 (Praha – Wien/Bratislava – Budapest – București – Constanta/ – Vidin – Sofia – Thessaloniki – Athina);

sections of ERTMS Corridors

  - B (Hamburg Node)

  - D (Györ – Budapest)

  - E (Dresden – Praha – Budapest)

  - F (Hannover – Magdeburg – Berlin / Elsterwerda)

The areas of rail related initiatives at the OEM corridor are shown below.

Figure 7: 	Schematic map of the Rail related initiatives coinciding the Orient / East-Med Corridor

Source:	Consortium

### Corridor sections belonging to several corridor studies/consortia

Several segments of the Orient / East-Med corridor relate to several corridors, as depicted below:

The German “maritime” branch from Wilhelmshaven, Bremerhaven to Bremen to Hannover and Magdeburg (North Sea-Baltic corridor) incl. Bremen to Hannover (Scandinavian-Mediterranean corridor)

The German “maritime” branch from Hamburg to Berlin (North Sea-Baltic corridor)

The German “maritime” branch from Rostock to Berlin plus the node of Leipzig (Scandinavian-Mediterranean corridor)

The main corridor section from Praha via Česká Třebová to Přerov (Rhine-Danube corridor)

The Czech-Austrian branch from Přerov -  (Brno) - Breclav to Wien (Baltic-Adriatic corridor)

The main corridor section between Wien and Vidin/Craiova (Rhine-Danube corridor, approx. 1.000 km).

Figure 8:	Overlapping of the Orient / East-Med Corridor with other TEN-T corridors

Source:	European Commission; Modified by Consortium

http://ec.europa.eu/transport/infrastructure/tentec/tentec-portal/site/en/maps.html

## Description of the Technical Parameters of the Corridor Infrastructure

The objective of this chapter is the review of the compliance of the infrastructure of the OEM Corridor with the transport infrastructure requirements set out in the related EU Regulation (Regulation No 1315/2013 of the European Parliament and of the Council of 11th December 2013 on Union guidelines for the development of the trans-European transport network and repealing Decision No 661/2010/EU), with the scope to identify the key bottlenecks and critical issues that need to be addressed. The exercise is carried out on a modal basis, with particular focus on the rail and inland waterway network of the Corridor.

### Corridor rail infrastructure

#### Alignment

A schematic layout of the corridor rail infrastructure is displayed in Figure 9. The routing generally follows the overall alignment (see Figure 4).

Figure 9: 	Rail alignment of the Orient / East-Med Corridor

Source:	Consortium (based on TEN-T Regulation), revised August 2014

The figure above also shows the assignment of the infrastructure, represented by dedicated railway lines. Routing variants on the respective main sections exist in Germany between Rosslau and Dresden (conventional freight rail routing via Falkenberg/Elsterwerda and high speed passenger rail via Leipzig), in the Czech Republic between Děčín and Kolín (Left bank line via Lovosice and Praha (plus a planned high-speed line) and east bank freight line via Lysá nad Labem plus a freight rail link Praha – Lysá nad Labem) and between Česká Třebová and Břeclav (Freight mainly via Přerov and Passenger and Freight via Brno).

In addition there are several plans regarding new railway links, also shown in the figure. Among these are:

- Heidenau - Ústí nad Labem (High-Speed rail) (Germany and Czech Republic);

- Lovosice - Praha (High-Speed rail) (Czech Republic);

- Kalambaka – Igoumenitsa (Greece);

- Kiato – Patra (Greece).

The corridor rail network covers eight countries (Germany, Czech Republic, Austria, Slovakia, Hungary, Romania, Bulgaria and Greece). Its total distance between Wilhelmshaven and Piraeus is on average 4231 km, depending on the routing in Germany and the Czech Republic. The biggest part of this entire distance is allotted to Bulgaria (1055 km = 25%), followed by Greece (866 km = 20%), Germany (685 km = 16%) and Romania (506 km = 12%), Czech Republic (472 km = 11%) and Hungary (403 km = 10%). Austria (150 km = 4%) and Slovakia (94 km = 2%) have only small shares of the average length. Cyprus has no railway infrastructure.

The total rail infrastructure length including all distinct sections is 6246 km, resulting from the relatively long German parallel branches.

#### Compliance of the Infrastructure with TEN-T requirements

Of particular relevance for the rail characteristics are the standards set by the Regulation 1315/2013. Concerning rail, the following core parameters and standards are defined:

- Electrification: Core network to be electrified by 2030 (including sidings where necessary)

- Axle load: Core freight lines 22.5 t axle load by 2030

- Line speed: Core freight lines 100 km/h by 2030 (no speed requirement is set for passenger lines)

- Train length: Core freight lines to allow for 740 m trains by 2030

- ERTMS / signalling system: Core network to be equipped with ERTMS by 2030

- Track gauge: New lines to be built in UIC standard gauge (1435 mm), except in certain circumstances

The review of the railway network infrastructure status along the OEM corridor demonstrated that there are still considerable parts of the alignment, whose technical characteristics do not comply with the thresholds set out by Regulation No. 1315/2013. All key infrastructure parameters set by the EU regulation were examined, i.e. operational speed (line speed), train length, axle load, electrification and signalling and telecommunication. Additionally the number of tracks was considered. Track gauge along the entire OEM corridor is 1435 mm.

Figure 10 presents a schematic layout of the Corridor Railway network, highlighting the areas of non-compliance along the Corridor in terms of line speed, axle load and train length. The complete mapping of the compliance test exercise is given in Annex 1a.

Operational speed:

With regard to line speed, on approx. 20% of the corridor’s rail network the possible operational speed is lower than the 100 km/h threshold given by the TEN-T Regulation. Only longer sections having a significant input on rail operations along the corridor were taken into consideration. Among the sections with lines speeds lower than 100 km/h are sections in the Czech Republic (Děčín - Ústí n.L. freight link: 80 km/h), Kralupy n.V. - Praha, Blansko - Brno: 80 km/h), Slovakia (Petržalka - Border SK/HU: 80 km/hand Greece (Kiato - Patra). The issue is, however, most prominent in Bulgaria, where the majority of the rail network is characterised by low maximum operational speeds. On the OEM Corridor this includes the entire section of Vidin – Sofia – Kulata: 60-90 km/h, i.e. from the Romanian to the Greek border.

Train length:

According to the Regulation lines of the core network should allow operation of 740 m trains. Several sections of the corridor are not compliant with this requirement (approx. 46%). These line sections include the entire part of the Corridor in Czech Republic, Slovakia and Austria, the Hegyeshalom - Budapest section in Hungary, and the entire section in Romania, apart from the sections Timişoara - Caransebes and Filiaşi – Craiova. In Bulgaria most part of the rail network is not compliant with the train length requirement of the regulation, with the exception of a number of sections between Plovdiv and Burgas and from Svilengrad to Turkish Border.

In general, it has to be stated that the possible operational train length is significantly influenced by the infrastructure parameters of the respective line, in particular with regard to the length of sidings the operational programme applied. Additional factors are the traction power of the locomotive(s), the load hauled, the braking power of the train and related to these aspects, as well as to the respective operational programme, the inclination of the line allowing, restricting respectively prohibiting operations for trains exceeding a dedicated length on certain lines. Further criteria may occur due to certain infrastructure parameters on the respective railway lines. To determine all factors a detailed analysis is required.

For example in Germany in general the operation of 740 m trains is possible on main lines, however restrictions by the above mentioned factors are possible. The same applies for all other national rail networks along the OEM Corridor. In this regard it is important to note that the length has to be determined individually for every train path.

Axle load:

Most of the OEM rail network is compliant with the minimum axle load threshold of 22.5 t, exceptions are the entire part in Romania as well as line sections in Hungary (Budapest-Ferencváros – Cegléd) and Greece (Promahonas – Thessaloniki, Domotikis – Tithorea and Kiato – Patra) making up approx. 15% of the Corridor. For Hungary it has to be noted, that on the Hegyeshalom – Budapest-Kelenföld line axle load of 22.5 t is permitted with speed restriction to 120 km/h, while without speed limit only 18.0 t are permitted. This is in line with the requirements of the regulation, having no impact for freight trains, but might have impact for passenger trains regarding travel time.

Electrification:

With regard to electrification as one key issue in the TEN-T requirements, the OEM railway network is for most of its part electrified (approx. 90%) apart from the sections Oldenburg – Wilhelmshaven in Germany, Craiova - Calafat in Romania, Dimitrovgrad – Svilengrad in Bulgaria and in Greece on the sections Promahonas – Thessaloniki, Domokos – Tithorea and Inoi – SKA- Piraeus, Palaiofarsalos – Kalambaka.

Current systems used along the OEM Corridor include AC 15kV, 16.7 Hz (Germany and Austria), AC 25kV, 50 Hz (Czech Republic (South), Slovakia, Hungary, Romania, Bulgaria and Greece) and DC 3kV (Czech Republic, North).

Figure 10:	Corridor Railway Network: Areas with unfavourable alignment

Source: Consortium

Number of tracks:

Most parts of the rail network within the OEM Corridor are at least double-track lines (approx. 80%). The single-track lines, are located in

- Slovakia (Bratislava and Border SK/HU near Rajka)

- Hungary (Border HU/SK near Rajka – Hegyeshalom, Békéscsaba – Border HU/RO near Lőkösháza)

- Romania (Border RO/HU - Arad - Filiaşi and Craiova – Border RO/BG near Calafat)

- Bulgaria (Border BG/RO – Mezdra, Sofia – Border BG/EL and sections east of Plovdiv towards Burgas and Svilengrad)

- Greece (Border EL/BG – Thessaloniki and section on Palaiofarsalos - Athina line)

Figure 11 presents another schematic layout of the Corridor Railway network, highlighting the areas with insufficient line equipment, in terms of missing electrification. However, any single track rail segment at the Corridor has always to be analysed based on multimodal traffic demand and line capacity, whether this is or might become a physical bottleneck or not for the Corridor traffic.

Figure 11:	Corridor Railway Network: Areas with reduced line equipment

Source: Consortium

Signalling and telecommunication

Regarding signalling system (to be understood as Railway control systems) at present with some few exceptions only national systems are used on the rail networks of the countries along the OEM Corridor. ETCS as interoperable Railway supervision system has been installed on few corridor sections so far.

Regarding rail telecommunication national systems are dominating too. Along the OEM rail network GSM-R has currently been implemented in Germany, Austria, Czech Republic (partly) and Slovakia (partly) only.

Thus, the status of implementation of ERTMS, consisting of the two technical components ETCS and GSM-R, differs greatly for the OEM rail network for both per Member State and per technical component.

As the equipment of railway lines of the core network is an essential requirement of Regulation 1315/2013 an overview on the deployment of ERTMS along the OEM corridor is of importance, taking into account the current state of play and measures foreseen in the future in order to foster the equipment of lines for each Member State. This analysis is presented in chapter 7.2.

#### Technical Bottlenecks / Missing Links / Interoperability Issues

It is evident from the analysis presented in the previous sections that considerable parts of the OEM Corridor Railway network do not meet the requirements set by Regulation 1315/2013. The major non-compliance is observed with regard to operational speed, train length and axle load. There are also certain network parts that are only single-track and others that require electrification. Finally, many national rail networks of the Corridor are still lagging behind in the deployment of ERTMS. It should be noted that the issue of non-compliance is particularly prevalent in the railway networks of Bulgaria and Romania. Several on-going and planned infrastructure projects in the countries aim at upgrading railway sections to meet the Regulation’s requirements. These are described in section 7.1.

Apart from the issue of not meeting the Regulation’s requirements, the discontinuities with regard to the technical characteristics are also the cause of technical bottlenecks and interoperability issues, which could hinder the achievement of one of the OEM corridor’s key objectives, that is, a smooth and seamless passenger and freight rail transport along its entire length. Bottlenecks are created both within individual national networks, but also across cross-border sections, causing significant interoperability issues. These are analysed in detail in section 6 of this report.

Regarding cross-border operation and interoperability it has to be considered that not all of the parameters presented above have direct impact on rail interoperability along the OEM corridor (e.g. number of tracks, max. speed).

Relevant parameters are e.g. maximum train length, maximum axle load, change of traction/electrification system and signalling and communication systems. At present there is no cross-border section without any change of relevant parameters.

One of the interoperability issues on the OEM Rail network is the difference in standards for maximum train length between the individual countries. Several of the relevant railway lines are at present not designed to allow the operation of trains with a length of 740 meters. The same applies for the differences regarding maximum axle loads.

Another issue in interoperability are the different voltage systems in place in the different countries along the corridor. However, these differences are becoming a minor problem in the context of interoperability if multisystem locomotives are used. The use of multisystem locomotive for cross-border traffic automatically implies that these locomotives are equipped with the railway control system required for the respective network.

This aspect together with the identified differences in control systems and the lack of ERTMS availability along the OEM corridor lead to another key interoperability issue. The introduction of ERTMS as interoperable safety and signalling systems in the countries along the OEM Corridor would solve one of the core technical bottlenecks.

#### Capacity Utilisation

Reflecting the capacity utilisation along the OEM Corridor is highly relevant for the overall performance of train services and for the identification of bottlenecks. Line sections with high or even critical capacity utilisation tend to show decreasing service quality, due to their sensitivity to train delays, which in case of occurrence are likely to be transmitted to other trains. These delays often cannot be reduced on short term, since operational flexibility on the line is not available. Furthermore, line congestions make it difficult or even impossible to acquire additional rail traffic on the corridor, at least if no countermeasures are taken.

Freight transport

The capacity utilization of the OEM Corridor Railway network is very unequally balanced. The Northern part is heavily used, whereas the Southern part is less used with certain exceptions. Arad (in Romania) is a clear cut, dividing the northern and southern part of the corridor.

The PP22 study showed that the rail lines of the OEM Corridor are mainly used for freight (if international traffic is only considered), except from the Dresden – Praha – Wien – Budapest route, which sees also many international passenger trains. The study showed also that the current infrastructure can easily accommodate this international traffic. Capacity bottlenecks occur only when local traffic is dense, as is the case in the Czech Republic and around Budapest.

The Route Capacity is defined as the ratio of the maximum number of trains per track to the actual number of trains. Figure 13 depicts the percentile capacity utilization along the Corridor.

In general, the entire OEM Corridor railway network is well used for rail transport. The German ports are the key import ports for the Czech Republic, which explains why, especially in the section Dresden – Czech border, the line capacity is heavily used, but without any restrictions yet, i.e. there is still capacity available. Due to expected growing transport volumes especially in Hinterland transport from/to the Port of Hamburg, it is likely that this section can become a capacity bottleneck in future years. Within the Czech Republic, the Praha – Česká Třebová line is at full capacity and has therefore to be considered as bottleneck.

The next capacity bottleneck is Budapest, an essential railway hub at the interface of PP6 and PP22. Here the double-tracked southern Danube bridge is heavily used for (local) passenger and freight trains. As a result of increased traffic levels expected on the routes of the Priority Projects, Budapest could be a really significant bottleneck in a few years' time. Past and on-going studies are conducted in order to solve this bottleneck respectively to avoid serious congestion problems and to develop different scenarios.

These scenarios include two main variants: the construction of a railway line bypassing Budapest in the South, dedicated for freight, allowing the existing Danube Bridge between Kelenföld and Ferencváros to be used mainly by passenger traffic or the reconstruction of the southern Danube Bridge. For the latter, a feasibility study is under preparation and about to start soon. It is expected that on the whole, the rail traffic crossing Budapest, which is a critical point today will improve by the existing planning, so that it will not form a bottleneck in the future.

To the east of Budapest, traffic flows are decreasing, having a direct impact to the capacity. In Arad, the main freight traffic flow is heading east to Constanta, while only few passenger and freight trains are running south between Timişoara and Calafat. The newly built Danube Bridge between Calafat and Vidin has low traffic volumes, including no freight transport so far, which explains the very low capacity utilisation rate. From Sofia and to the Turkish border traffic is picking up, because of the freight trains taking the Balkan route to Turkey and Bulgarian passengers jointly using the Bulgarian rail infrastructure.

Between Sofia and Thessaloniki few trains are running (1 or 2 per day in each direction), which explains the low utilization rate. In Thessaloniki, traffic is picking up, mainly due to national traffic within Greece.

Passenger traffic

The PP22 study shows that the level of services offered along the northern part of the PP22 (Germany, Czech Republic, Austria, Slovakia and Hungary) is an important demand driving factor. In addition to the sections covered by the PP 22, there is an extensive level of services offered, especially between Hamburg and Berlin. Also, the section Berlin-Dresden is important for national and international services. Figure 12 depicts the long distance passenger rail demand for 2010, as data for short distance were not included in the PP22 study.

In the southern part of the PP22 the situation is different: in 2010 there were 2 pairs of passenger trains/day between Thessaloniki and Sofia running at commercial speed of 65 km/h. After having this service cancelled in early 2011, as part of measures taken for financial stabilisation of the Greek railways, since June 2014 one pair of trains per day is operating again.

The supply is similar between Bulgaria and Romania. Currently the main flows run via Ruse (Bulgaria) and Giurgiu (Romania) route, which is not part of the OEM corridor. Since May 10th, 2014 the first passenger service by rail (one pair of trains/day) was established between Vidin (Bulgaria) and Golenţi (Romania) along the new Vidin – Calafat Bridge.

The number of trains crossing the border crossing point Curtici / Lökösháza between Romania and Hungary was higher: 6 train pairs to/from Budapest, 1 pair to Wien and 1 pair to Praha. In 2014 there are 5 train pairs crossing the Hungarian/Rumanian border, mainly running between Budapest, Wien and Bucharest.

Figure 12:	PP22 inter-zonal passenger traffic by rail (2010), in 1000 pax

Source: PP22 Study final report

Figure 13:	Corridor Railway Network: Capacity utilisation

Source: Consortium / PP22 Study final report

Note to Figure 13:

For the analysis of rail capacity utilization on OEM Corridor, no dedicated capacity calculations have been performed by the Consultants. Instead, the depicted estimated rail capacity is based on expert judgement from a combination of following sources: the Completion of the Priority Project Nr. 22 “Carrying out a study on the completion of the Priority Project Nr. 22”; interviews with the PP22 infrastructure managers, several reports and presentations, e.g. RFC 7 Master Plan.

#### Integration of RRT, Airports, Seaports, Inland Waterway Ports

A key condition to ensure interoperability of the airports, seaports and RRTs along the OEM corridor is their connection to the railway network. All German seaports comply with the Regulation’s requirement. In Greece, only the Port of Piraeus and Thessaloniki have existing railway connections, and so does the Port of Burgas in Bulgaria. The non-compliant ports are the Ports of Igoumenitsa and Patras in Greece.

Table 18 lists the OEM airports and RRTs (core) with their related rail connection. The RRTs are naturally all in compliance. The airports of Bremen, Praha, Bratislava, Timisoara and Sofia have currently no railway connection.

Thus, the Airports of Hamburg and Praha (Vaclav Havel International) are to be connected to heavy rail until 2050.

Table 18:	Rail connection of OEM Airports and Rail-Road Terminals (RRT)

|  | Airports | Connection to Rail |  | Rail-road terminals | Connection to Rail |
| --- | --- | --- | --- | --- | --- |
| DE | *Hamburg | No heavy rail , Suburban trains only, electrified (1200 V DC) | DE | Hamburg (Billwerder) | Diesel/Electrified (depending on transhipment track, direct connection to electrified main line Hamburg - Berlin) |
|  | Bremen | No (2 km missing to next rail line) Light rail only |  | Bremen | Diesel (electric traction possible from / to Bremen-Grolland, directly connected with electrified main line Oldenburg - Bremen) |
|  | *Berlin (BER) | Yes, heavy rail electrified, not in operation yet due to postponed opening of the airport |  | Berlin-Großbeeren | Diesel/Electrified (connected to main line Berlin - Leipzig) |
|  | Hannover | Yes, electrified, suburban trains only |  | Hannover | Diesel (Nordhafen: connection to main line Hamburg - Hannover respectively Hafen Linden: station Hannover-Linden Hafen on line Seelze - Lehrte) |
|  | Leipzig/Halle | Yes, heavy rail electrified |  | Braunschweig | Diesel (connection to local line at Braunschweig-Rühme) |
|  |  |  |  | Magdeburg | Diesel (connection to main line at Magdeburg-Rothensee) |
|  |  |  |  | Rostock | Diesel (connection to main line at Rostock Seehafen) |
|  |  |  |  | Leipzig-Wahren | Electrified (connected to main line Halle - Leipzig) |
| CZ | *Praha | No |  | Děčín | Diesel (connected to electrified main line Děčín - Lysá n.L. respectively Děčín – Ústí n.L.) |
|  |  |  |  | Mělník | Diesel (connected to electrified main line Děčín Lysá n.L.) |
|  |  |  |  | Praha-Uhříněves | Diesel (connected to electrified main line via Praha Malesice and Praha Vysocany to Lysá n.L.) |
|  |  |  |  | Pardubice | still under design |
|  |  |  |  | Přerov | connected to electrified main line Přerov -Breclav |
| AT | *Wien | Yes, |  | Wien (Nordwestbahnhof) | Yes, electrified (to ZVBF Wien Kledering; approx. 20 km) |
|  |  |  |  | Wien (Freudenau Port) | Yes, |
|  |  |  |  | Wien Inzersdorf | under construction |
| SK | Bratislava | No |  | Bratislava | n.a. |
| HU | *Budapest (Ferenc Liszt International) | Yes, heavy rail electrified |  | Budapest-Soroksár (BILK) | Yes/diesel (directly to Budapest -Kelebia electrified main railway line at Soroksár Station); 0,4 km |
| RO | Timişoara | No |  | Timişoara | Diesel (connection to local line at Timisoara Sud) |
|  |  |  |  | Craiova | Electrified (connection to main line at Craiova) |
| BG | Sofia | No |  | Sofia | Yes; current terminal has very limited capacity |
|  |  |  |  | Plovdiv | Yes; current terminal has very limited capacity; a new one is under construction |
| EL | *Athina | Yes |  | Thriassio Pedio | Yes, electrified, under construction |
|  | Thessaloniki | Yes (requires upgrade) |  |  |  |
|  | Heraklion | No (no rail network) |  |  |  |
| CY | Larnaka | No (no rail network) |  |  |  |

*) Airports marked with * are to be connected to TEN-T heavy rail and road by 2050 according to Art. 42 TEN-T regulation.

#### Organizational Bottlenecks

The RFC7 Transport market study identifies as organisational weaknesses differences in performance regimes and language barriers. The latter can be overcome by using TCCcom, a tool supporting multilingual communication between traffic control centres and providing contact information to the dispatching centres. A specific bottleneck that must be pointed out is related to long-lasting border crossing procedures.

The duration of waiting times at borders ranges from 10 minutes to 48 hours. Apart from the pure technical issues, such as differences in the traction systems, signalling devices, etc. or the fact of crossing a Schengen border, the long waiting times are caused by internal procedures of the railway undertakings, mostly waiting for locomotive and/or staff of the cooperating railway undertaking, technical controls, etc. Practical evidence proves that small undertakings have the longest waiting times at borders due to the lack of locomotives or staff.

Studies have highlighted the need to take into account issues related to infrastructure management, particularly at the level of interoperability, traffic management procedures or safety.

Commercialisation of services is another issue that deserves special attention. An indicative example is the new cross border passenger service established from May 2014 between Craiova and Vidin along the new Danube Bridge. The trip duration is over 3 hours for a distance of approximately 120 km, the passengers from Vidin need to transfer to reach both Calafat and Craiova and no round trip is possible from Vidin to Craiova within a day.

In several of the OEM countries (Hungary, Romania, Bulgaria, Greece) there is no break-through for domestic intermodal container transport and bulk of this traffic is carried solely on roads.

Gradually eliminating obstacles to interoperability issues at borders by focusing on harmonisation of procedures and simplification of formalities, while aiming for efficient controls and security levels, will be crucial for the efficient and sustainable operation of the OEM route. Countries should also focus on capacity building of human resources and supporting language skills training for staff at border crossings, although TCCcom provides help.

### Rail Road Terminals

#### Location

Rail Road terminals (RRT) are intermodal connecting points allowing the transfer of goods between rail and road especially in regard to combined transport. This chapter reflects only the bimodal relation rail-road and the respective terminals along the OEM corridor, while further trimodal terminals allowing relations between rail, road and waterways are located in inland and seaports.

Based on the Regulation 1315/2013 Article 41, para 1, the Rail Road terminals along the OEM corridor, assigned to Core network nodes, are defined in the Regulation Annex II. Taking additionally into account inputs from stakeholders as well as discussions at the Corridor Fora in Brussels, the OEM Rail Road terminals considered in this report are given in Table 19.

In total there are 25 RRTs along the OEM corridor, most of them located in Germany (8), Czech Republic (5), Austria (3) and Greece (3) as well as two respectively one per other member states with existing rail network.

Figure 14:	Rail Road terminals of the Orient / East-Med Corridor

#### Compliance of the Infrastructure with TEN-T requirements

The Rail Road terminals (RRTs) along the OEM corridor are key component of the intermodal transport chain since it has to ensure an efficient and safe interchange between road, rail and other transport modes like waterways. This applies also with respect to article 12 of the Regulation 1315/2013 which requires that the RRTs of the core network shall be connected with the road infrastructure or, where possible, the inland waterway infrastructure of the comprehensive network.

With regard to road and rail connection, the table below depicts the existing situation among the OEM terminals:

Table 19:	Accessibility of Rail-Road Terminals of the Orient/East Med Corridor

|  | Rail-road terminals | Rail Connection | Road Connection |
| --- | --- | --- | --- |
| DE | Berlin (Großbeeren) | Diesel/Electrified (connected to main line Berlin - Leipzig) | Federal road (Motorway A10 in 5 km) |
|  | Braunschweig | Diesel (connection to local line at Braunschweig-Rühme) | Urban road (Motorway A2 in 2 km) |
|  | Bremen | Diesel (electric traction possible from / to Bremen-Grolland, directly connected with electrified main line Oldenburg - Bremen) | Motorway A281 (0,5 km) |
|  | Hamburg (Billwerder) | Diesel/Electrified (depending on transhipment track, direct connection to electrified main line Hambg. -Berlin) | Motorway A1 (0,5 km) |
|  | Hannover | Diesel (main line connection at Hannover-Linden Hafen on electrified line Seelze - Lehrte) | Urban road (Federal road in 2 km) |
|  | Magdeburg | Diesel (connection to main line at Magdeburg-Rothensee) | Urban road (Motorway A2 in 2 km) |
|  | Leipzig-Wahren | Electrified (connected to main line Halle - Leipzig) | Federal road (Motorway A14 in 4 km) |
|  | Rostock | Diesel (connection to main line at Rostock Seehafen) | Urban road (Motorway A19 in 7 km) |
| CZ | Děčín | Diesel (connected to electrified main line Děčín - Lysá n.L. respectively Děčín – Ústí n.L.) | Federal road only (Motorway D8 in 30 km) |
|  | Mělník | Diesel (connected to electrified main line Děčín Lysá n.L.) | Federal road only (Motorway D8 in 30 km) |
|  | Praha-Uhříněves | Diesel (connected to electrified main line via Praha Malesice and Praha Vysocany to Lysá n.L.) | Urban road (Expressway R1 in 10 km) |
|  | Pardubice | still under design | still under design |
|  | Přerov | connected to electrified main line Přerov -Breclav | Federal road (I/47, I/55), (Motorway D1 in 5 km) |
| AT | Wien (Nordwestbahnhof) | Yes, electrified (to ZVBF Wien Kledering; approx. 20 km) | Urban Roads (Motorway A22 in 4 km) |
|  | Wien (Freudenau Port) |  | Urban Roads (Motorway A4 in 3 km) |
|  | Wien Inzersdorf | under construction | under construction |
| SK | Bratislava UNS | Diesel (connected to electrified main line Bratislava - Petržalka) | Urban road (Motorway D1 in 3 km) |
| HU | Budapest-Soroksár (BILK) | Diesel (directly to Budapest -Kelebia electrified main railway line at Soroksár Station); 0,4 km | Motorway M0 (0,5 km) |
| RO | Timişoara | Diesel (connection to local line at Timisoara Sud) | Urban Road (Motorway A1 20 km) |
|  | Craiova | Electrified (connection to main line at Craiova) | Urban Road |
| BG | Sofia | Yes; current terminal has very limited capacity | Urban Road (Motorway A2 in 3 km) |
|  | Plovdiv | under construction | under construction |
| EL | Thessaloniki | Missing info | Missing info |
|  | Patras | Missing info | Missing info |
|  | Thriassio Pedio | Yes, electrified, under construction | Motorway A6 (5 km) |

As specified in the table above, the Rail Road terminals on the OEM corridor are already interconnected to their respective national road and rail networks, although for many of them there is a need to improve quality of “last mile” access or to solve capacity problems.

The capacity of the Rail Road terminals along OEM corridor is determined by a couple of factors, which can only partly be influenced by the terminal operators. The primary influences are the position of the terminal within the rail and road network, the size and shape of the real estate, the length of the handling tracks, and the number and capabilities of the handling equipment.

#### Capacity Utilisation

Complete utilisation of capacities in terminals is the key element for efficient terminal services along OEM corridor. The performance of the terminals as the interface between rail and road is mandatory for the development of intermodal transport. Such performance is readable through adequate capacity utilisation and access to information regarding the actual operation of the existing Rail Road terminals along the corridor. As the market in this area is highly competitive there is limited willingness for operators to provide detailed information such as traffic volumes.

#### Technical Bottlenecks

Among the Rail Road terminals along the OEM corridor, there are serious issues in the southern countries, Romania, Bulgaria and Greece where the intermodal transport is underdeveloped and for which the Member States are taking measures for building new facilities (on-going studies and development plans are included in the national transport strategies).

On the other hand, in Austrian core network Rail Road terminal no physical or technical bottlenecks are existing, while in the northern parts of the OEM corridor, e.g. in Germany, mainly due to the current and future growing importance of Hinterland traffic to/from the seaports terminal capacity is highly used, sometimes already facing its limits. Additionally limited capacities on the rail and road networks can intensify problems, leading to the situation that terminal capacity is still available, but cannot be used due to constraints to get to/from the Rail Road terminal. This issue is of particular importance in the surrounding areas of the seaports of Hamburg, Bremen and Bremerhaven.

### Corridor inland waterway infrastructure

#### Alignment

The Inland Waterway (IWW) of the Orient / East-Med corridor comprises of two river systems:

the River Elbe / Labe Inland waterway from Hamburg Seaport to its hinterland, comprising of the nodal river ports Magdeburg and the Czech river ports (Děčín, Mělník, Praha-Holešovice, Pardubice). This includes the German section of the Elbe from Brunsbüttel to the Czech border near Děčín (River-km 726.6; Length: 638 km), the Czech navigable part of the same river called Labe from the German border to Pardubice (233 km; recently only navigable until Přelouč: 224 km), as well as the northern part of the Vltava River from Třebenice (near Slapy dam) via Praha to the river mouth into River Labe near Mělník (91.5 km). In Northern Germany, the Elbe system is linked through Mittellandkanal and River Weser with the North Sea seaports of Bremen and Bremerhaven. The River Weser connects Bremerhaven via Bremen to Minden (221 km) and the Mittellandkanal from Minden via Hannover and Braunschweig to Magdeburg (223 km), whereas all ports named above are core network nodes, except of Minden. Furthermore the Elbe-Seitenkanal (Elbe Lateral Canal) connects the Lower Elbe from Lauenburg with the Mittellandkanal until Edesbüttel (near Braunschweig).

the River Danube IWW on the sections between Wien and Budapest (281 km) and between Orşova and Vidin/Calafat (168 km), including the core network nodes Wien, Bratislava, Komárno, Komárom, Budapest-Csepel, Vidin and Calafat.

Table 20:	Analysed IWW sections of the Orient/East Med Corridor

| Member State | IWW name | Alignment (OEM-related) | CEMT class |
| --- | --- | --- | --- |
| DE | Elbe (Unterelbe) | Brunsbüttel - Hamburg | Va |
| DE | Elbe (Unterelbe) | Hamburg - Geesthacht | VIb |
| DE | Elbe (Mittelelbe, Oberelbe) | Geesthacht – Lauenburg – Magdeburg - Border DE/CZ | Va, up to km 454.8 (Wittenberge) VIb |
| DE | Mittellandkanal | Minden – Edesbüttel – Magdeburg | Vb, from km 298 to 318.4 IV |
| DE | Weser (Mittelweser) | Bremen - Minden | IV |
| DE | Weser (Unterweser) | Bremerhaven - Bremen | IV, from km 366.7 to 360.7 Vb |
| DE | Elbe-Seitenkanal | Edesbüttel – Lauenburg | Vb |
| CZ | Elbe (Dolní Labe) | Border DE/CZ - Decin – Mělník - | Va |
| CZ | Elbe (Střední Labe) | Mělník – Pardubice | IV |
| CZ | Vltava (Dolní Vltava) | Mělník – Praha - Třebenice | IV |

Source: ELWIS, LAVDIS, 2014

Figure 15:	Inland Waterways of Orient / East-Med Corridor

Source:	SYSTEMA, iC (based on TEN-T Regulation)

General Note on IWW analysis in the OEM corridor study:

Based on the decision made in the 1st Corridor Forum, in terms of IWW, the OEM Corridor Study will put emphasis on the Elbe-Vltava IWW system (Brunsbüttel – Mělník – Praha / – Pardubice; DE/CZ) and the IWW link from Magdeburg to Bremerhaven (in DE).

The Danube IWW (AT, SK, HU, RO, and BG) is mainly addressed in the Rhine-Danube Corridor Study.

The Elbe-Havel IWW from Magdeburg to Berlin is being assessed in the North Sea / Baltic Corridor exclusively.

#### Locks

Along the Orient/East med corridor, there are 53 existing ship lock location, partly with parallel lock installation, which are as follows:

Czech Republic (39):

- Elbe (27): Pardubice, Srnojedy and Přelouč (out of service, R-km 951,2), Týnec nad Labem, Veletov, Kolín, Klavary, Velký Osek, Poděbrady, Nymburk, Kostomlátky, Hradištko, Lysá nad Labem, Čelákovice, Brandýs nad Labem, Kostelec nad Labem, Lobkovice, Obříství, Dolní Bečkovice, Štětí-Račice, Roudnice nad Labem, České Kopisty, Lovosice a Ústí nad Labem-Střekov.

- Vltava (12): Stěchovice, Vrané nad Vltavou, Praha-Modřany, Praha-Podolí, Praha-Mánes, Praha-Smíchov (Jiráskův bridge), Praha-Štvanice, Praha-Podbaba, Roztoky, Dolánky, Miřejovice, Hořín

Germany (14):

- Elbe (1): Geesthacht (R-km 585,9)

- Mittellandkanal (3): Hannover-Anderten, Wolfsburg-Sülfeld, Magdeburg IWW Jct.

- Weser (8): Minden Schachtschleuse (Weserschleuse under operation in 2015), Petershagen, Schlüsselburg, Landsbergen, Drakenburg, Dörverden, Langwedel, Hemelingen

- Elbe-Seitenkanal (2): Ship Lift Lüneburg, Uelzen I+II

#### Compliance of the Infrastructure with TEN-T requirements

With regard to inland waterways, as key infrastructure parameters were examined the length of vessels, maximum beam, minimum draught, tonnage and compliance to CEMT class IV in particular regarding bridges and locks.

The complete mapping of the IWW compliance test is given in Annex 1b.

Figure 16 presents a schematic layout of the Corridor Inland Waterway network, highlighting the areas of non-compliance along the Corridor with minimum draught requirements and in terms of CEMT class IV.

Due to the importance of the Elbe as inland waterway within the Orient/East-Med Corridor and the fact that the main problematic areas are concentrated on it, the following description mainly focus on the Elbe.

Water levels of the Elbe are subject to natural fluctuations. All-season stable conditions cannot be guaranteed. For this reason it is evident that on the Elbe in Germany between Geesthacht (near Lauenburg) up to the German/Czech border and in the Czech Republic the possible loading depth is depending on the water level. In addition, in the Czech Republic, the sections Mělník - Pardubice (Upper Elbe) and Mělník - Praha (Lower Vltava) have non-compliant structures (bridges).

Persisting instability of water level is a basic characteristic of the Elbe and thereby a basic problem for inland shipping regarding navigability and transportable tonnage. In both Germany and Czech Republic some sections of the Elbe are characterised by extremely low fairway depths (1.4m on German sections; 0.9m -2.0m on Czech sections) especially in dry seasons, having a significant impact on the navigability and making the sections commercially non-navigable.

In this regard better navigability on these sections could be achieved by upgrading/improvement measures, such as fairway deepening and construction of locks, for example with the construction of the lock of Děčín.

Figure 16:	Corridor Inland Waterway Network – problematic areas

Source: Consortium

Apart from the problem in terms of insufficient navigability conditions, which is mainly important from an economic point of view, another important problem is the issue of flooding along the Elbe which also has considerable large economic, social and ecological impacts. Against this background, nowadays measures for better navigability and upgrading along the Elbe must always be considered against the background of the sometimes conflicting criteria of the economy and environment. On the one hand, conditions for shipping have to be improved or at least maintained as they are, while on the other hand measures should not enhance the risk of floods. Given the impression of the floods of 2002 and 2013 the economic and social impacts were disastrous. Therefore, it is important to find a balance between both the above and a coordinated approach between Germany and the Czech Republic on the future development is needed to achieve the most optimal output for improving conditions for shipping, while and at the same time not to endangering the resident local population.

Another problem on the Elbe and Vltava, at least on Czech sections between Mělník and Praha as well as Mělník and Tynec nad Labem, is the low bridge clearance, which reduces the potential container capacity per vessel. The relevance of this limiting factor has to be analysed taking into account the issue, whether there is a need for three layer transport. Cost effectiveness of possible measures has to be ensured.

Additionally to the Elbe, also the Vltava waterway experiences low height under bridges (4.5 metres), locks problems, limited fairway sections as well as flooding problems.

The following table provides an overview on deficiencies on the Elbe and Vltava.

Table 21:	Deficiencies of IWW sections at Elbe and Vltava

| Waterway | Section | Deficiency |
| --- | --- | --- |
| Elbe | Geesthacht – Border DE/CZ | Unreliable draught conditions |
| Elbe | Border DE/CZ – Decin - Ústí n.L. Střekov | Unreliable draught conditions, dropping below exploitable (defined) minimum |
| Elbe | Ústí n.L. Střekov – Lovosice - Mělník | Draught conditions not up to class IV Standard underpass clearances of 6.5 m not achieved year-round Missing network of bridge labelling for navigation using radio locators |
| Elbe | Mělník – Týnec n.L. – Chvaletice - Přelouč | Unstable draught conditions at Chvaletice port; Route draught conditions not up to class IV Missing emergency vessel protection; Insufficient reliability of lock operation (long downtimes) |
| Elbe | Přelouč - Pardubice | Missing lock Přelouč II in the Chvaletice – Pardubice river segment; Insufficient draught conditions above Přelouč weir; Unreliable lock chamber at Srnojedy and impassable roadstead; Minimum underpass clearance of the Valy-Mělice bridge Waiting berths at some locks missing, especially for small vessels |
| Vltava | Mělník – Praha Holesovice - Praha/Jiráskův bridge | Draught conditions not up to class IV (not urgent); Limited underpass clearances between Mělník and Praha-Holešovice; insufficient lock chamber widths (notably the pounds) prohibiting navigation by vessels 11.5 m wide; Insufficient capacity of Praha-Smíchov lock chamber Insufficient reliability of lock operation, long downtimes; Missing emergency vessel protection; Missing network of bridge labelling for navigation using radio locators |
| Vltava | Praha/Jiráskův bridge – Praha Radotín -Třebenice | Limited draught, navigation straits; dangerous entrance to upper roadstead of Praha-Modřany lock chamber; Limited underpass clearance Missing emergency vessel protection (Stěchovice) |

Source: German Ministry of Transport; Czech Ministry of Transport, TSS 2, Book 6 (rev 2013)

#### Deployment of RIS

The deployment of River Information Services (RIS) is advanced. In both Germany and the Czech Republic basic RIS applications have been implemented. The implementation of value-added services like e.g. Automated Identification System (AIS) is part of the IRIS Europe III project until 12/2014 in the Czech Republic, while 90% of German fleet is equipped. However landside AIS equipment is not installed. Besides this, the implementation of cross- border data exchange should be accelerated on the Elbe between Germany and the Czech Republic which is currently hampered by differences in technological applications and in the interpretation of data privacy regulations. This problem of interoperability is in detail described under section 7.2.2.

Additionally it is recommended to make use of the traffic management functionality of RIS to introduce traffic and lock management on an international corridor level in order to reduce waiting times at locks, bridges and ports and to reduce fuel consumption. The basic characteristics and functionalities of the national RIS systems used in Germany and the Czech Republic are presented in the following. The RIS deployment plan is presented in section 7.2.2.

Germany: Elektronischer Wasserstraßen-Informationsservice (ELWIS)

The German RIS ELWIS is in operation on the entire inland waterway network in Germany. Operator of ELWIS is the German Federal Waterway and Shipping Administration. Provided services are Notices to Skippers including transport and traffic information for inland waterways, lock opening hours, leaflets and hydrological information (water levels, water level predictions, ice conditions reports on German waterways, etc.). In addition ELWIS provides facts and figures of inland waterways (overview maps, classification, usable locks and shipping channel dimensions), Inland Electronic Navigational Charts (Inland ENC), Inland Electronic Chart Display and Information Systems for Inland Navigation (Inland ECDIS) as well as statistics and contact details of departments of the German Federal Waterway and Shipping Administration and locks. All services are provided free of charge.

Czech Republic: Labsko-Vltavský Dopravní Informáční System (LAVDIS)

The Czech RIS LAVDIS is operated on the Elbe from Chvaletice km 939.84 to the border with Germany near Hřensko at river km 726.6. The River Vltava is part of the RIS from Třebenice (river km 91.5) to the confluence with the Elbe River near Mělník (river km 0), including the mouth of Berounka at the Port Praha Radotín. This includes information on actual water levels, notices to skippers, meteorological warnings, and webcam. The implementation was supported by IRIS Europe II and III. Electronic Navigable Charts (Inland ECDIS) are available for Elbe from km 726.6 – 949.2 (Border DE/CZ – Přelouč) free of charge and prepared by the State Navigation Authority (Státní Plavební Správa).

In addition to RIS the Port of Hamburg has recently launched PRISE (Port River Information System Elbe). This IT platform brings together all information on ship arrivals and departures from all of parties involved in the handling process. Objective is to increase the flow of traffic on the Elbe. As the Port of Hamburg is the central gateway to the Elbe both inland waterway transport and maritime transport profit from PRISE.

#### Capacity Utilisation

Freight transport

On the Elbe barges with the dimensions 110 m length and 11.45 m width are approved to operate between Geesthacht and the Czech / German border. However, an adequate fairway depth is not given consistently, having negative effects on the maximum loading capacity due to draught limitations.

An important adjacent waterway for the Elbe (or more exactly the Mittelelbe between the lock Geesthacht and Magdeburg) is the Elbe-Seitenkanal, allowing barges to circumnavigate this section via Elbe-Seitenkanal and Mittellandkanal saving in comparison to the Elbe a distance of approx. 33 km. The majority of transports registered at the lock Geesthacht take the route on the Elbe-Seitenkanal or vice versa, while a comparatively small part of the transports remains on the Elbe. On the Elbe primarily large-volume goods and heavy goods from mechanical and plant engineering centres are transported, e.g. for Siemens in Berlin, Dresden, Görlitz and Erfurt, for MAN in Dresden or the crane and steam boiler construction in Köthen. In addition there are transports for agriculture. The Elbe is also of great importance for the so-called downstream traffic to Hamburg. For example, the MUT tank farm in Magdeburg is supplied by the Elbe-Seitenkanal, while on the way back to Hamburg, i.e. the empty run, occurs on the Elbe. Container shipping services, e.g. for container traffic to and from the ports of Magdeburg, Riesa and Dresden also use almost all year the Elbe, especially as on the Elbe - in contrast to the channel network - three-layer container transport is possible. In this regard it is important to mention, that from the economic point of view Elbe and Elbe-Seitenkanal form a ‘communicating’ Inland waterway network and need to be considered jointly not as opposed or competitive.

The capacity utilisation of inland waterways is limited for the locks and fairways in the Corridor, which is illustrated in the following table.

Table 22:	Capacity use of selected locks on the OEM corridor

| Lock | Fairway | Capacity [mn tonnes/yr.] | Capacity utilisation |
| --- | --- | --- | --- |
| Geesthacht (DE) | Elbe | 17.0 | 57.7% |
| Lüneburg (DE) | Elbe-Seitenkanal | 13.0 | 65.7% |
| Minden (DE) | Weser | 8.5 | 46.1% |
| Anderten (DE) | Mittellandkanal | 17.2 | 59.7% |

Source: Planco (2007)

The Elbe-Seitenkanal is classified as an inland waterway of class Vb. That is, in principle barges with 110 m length, 11.40 m width and 2.80 m draught and pushed convoys of 185 m length, 11.40 m width and 2.80 m draught can be used. The former, however, are not approved for a continuous ride. Hindering factor is the ship lift Lüneburg near Scharnebeck due to limitations of the two chambers especially regarding length. Each chamber has a maximum length of 100 m and a width of 12 m. For this reason only barges that correspond with these dimensions can pass, while pushed convoys have to be decoupled for the passage and lifted or lowered individually.

Traffic on the Elbe-Seitenkanal is dominated by bulk transport. Main types of goods are petroleum products, solid fuels as well as stones and earths, including building materials. Thus the three main types of goods represent approximately two-thirds of the total traffic. Container loads play, based on the tonnage, only a subordinate role.

On the Mittellandkanal barges with the dimensions 110 m length, 11.45 m width and 2.8 m draught and pushed convoys of 185 m length, 11.40 m width and 2.80 m draught can be used.

On the Mittelweser at present barges with the dimensions 85 m length, 11.45 m width and 2.5 m draught can be used. The section between Minden and Bremen is currently upgraded so that ship with a length of 110 m and a width of 11,45 m can operate in the future (planned from 2015 on).

The following Figure 17 and Figure 18 provide information on the freight traffic flows on Elbe, Elbe-Seitenkanal, Mittellandkanal and Mittelweser in 2012. In 2013 the values were slightly higher for the Elbe and the Weser, representing the importance of the waterway especially in regard to hinterland traffic to and from the Port of Hamburg and the Port of Bremen. In Annex 4 the share of inland waterways in the port traffic is analysed. For ports the share of inland waterways lower than 10% with the exception of Wilhelmshaven.

In the Czech Republic freight transport on inland waterway is characterized as follows: The export is dominated by cereals, oil crops, chemical fertilizers, mining products, built ships and whole engineering units, while import comprises mainly of animal feed and mineral resources. The manufactured goods in the Czech Republic are usually shipped straight from the producing facilities located on or near the Elbe river (chemical plants e.g. Lovochemie Lovosice, Spolana Neratovice, shipyards in Chvaletice and Děčín). On the contrary, production of cereals, oil crops, mining and engineering products comes from various parts of the Czech Republic, mostly from northern Moravia and western Bohemia regions. The imported goods come mostly from seaports where the goods are reloaded from other continents, e.g. feed from Latin America. Exports of chemical products formed about 5 to 6% of total exports. These products form a fifth of total exported volume transported by waterways by 2012.

In total 1.767.000 tonnes were transported on Czech inland waterways in 2012, of which approx. 77% were international and approx. 23% national transports. This illustrates the importance of the Elbe as gateway to the European and international market for the Czech Republic.

Figure 17:	Scheme on IWT volume on Mittelelbe Section (Aken – Geesthacht)

Source: Verkehrsbericht der WSD Ost 2012, GDWS 2013.

Figure 18:	Scheme on IWT volume on Mittellandkanal section

Source: Verkehrsbericht der WSD Mitte 2012, GDWS 2013.

#### Relevance for Seaports

Inland waterways are important since they offer free capacity in contrast to congested road and rail networks. In this regard, the integration of inland waterways into a multimodal transport system should be fostered. For the OEM corridor this is in particular important for the hinterland transport from/to the port of Hamburg in the case of the Elbe and Elbe-Seitenkanal, but also for the ports of Bremen and Bremerhaven that are connected to the Elbe via Mittellandkanal and Weser. Besides container transport, the transport of heavy goods and project cargo offers further potential due to infrastructural constraints (weight and dimensions) especially on road but also on rail. For the bigger part of these freight transports there is no alternative to Inland waterways. For both cases, the potentials have to be identified and assessed. For an effective transport stable framework conditions along the inland waterways have to be ensured. Further port related traffic information is given in the Annex 4.

#### Technical Bottlenecks / Interoperability Issues

A substantial part of the OEM Inland Waterway Network is not compliant with the required minimum depth according to the TEN-T regulation, as well as CEMT Class IV. This endangers the seamless navigability of the Elbe. German economic associations criticize that on the Elbe the maintenance objective of a guaranteed minimum fairway depth of 1.60 m between Hamburg and Dresden on 345 days per year and of 1.50 m between Dresden and the border to the Czech Republic, that has also been communicated to the Czech Government, is not fulfilled at present. The ongoing discussion and infrastructure projects foreseen for improvement addressing the above mentioned issues are described in Annex 7.

Besides the infrastructure projects, also investments in new ship equipment and technologies have to be considered to adapt better to the navigation conditions of the Elbe. For example the construction and use of ships with less draught could improve inland waterway transport on the Elbe. The financing of these investments has to be clarified.

#### Organizational Bottlenecks

Fostering the development of inland waterways as transport mode along the OEM corridor does not only require maintenance at least of the current conditions and/or improvement infrastructure measures, but also a coordinated approach among all stakeholders involved. This relates in particular to a coordinated infrastructure development in Germany and the Czech Republic. In this regard it is recommended that within the “Gesamtkonzept Elbe”, which is at present under preparation by the German Ministry of Transport, the investments on the Czech sections of the Elbe are also appropriately taken into account, in order not to devaluate them. In the framework of European Transport policy a reliable statement regarding existing infrastructure and the additional maintenance measures to be taken have to be recorded cross-border. This is a core request of German trade associations, who are aiming at the same time to establish a fair balance between economic and ecologic requirements when using the Elbe.

Regarding navigation along the Elbe any time of day, limited daily operating hours of locks in the Czech Republic, not offering services in the night time, are hindering factors that restrict transport. On the other hand, lock operation must be economically viable. Thus it has to be determined if there is enough potential regarding ship traffic that would justify a 24h-opening.

### Inland Ports

#### Location

Based on Annex II of the Regulation 1315/2013 the core inland ports, OEM corridor are the following:

Table 23:	Core Inland Ports and Further Inland ports

|  | Inland core network ports | Further Inland ports |
| --- | --- | --- |
| DE | Hamburg Bremerhaven Bremen Hannover Braunschweig Magdeburg Berlin | Lauenburg Wittenberge Aken Rosslau Torgau Riesa Dresden Minden Haldensleben |
| CZ | Děčín Mělník Praha-Holešovice Pardubice (under design) | Kolin Lovosice Ústí nad Labem |
| AT | Wien |  |
| SK | Bratislava Komárno |  |
| HU | Komárom Budapest-Csepel | Györ-Gönyü Baja Dunaújváros Mohacs Páks |
| RO | Drobeta-Turnu-Severin Calafat |  |
| BG | Vidin |  |
| ∑ | 10 | 17 |

In addition further inland ports located along the Corridor, belonging to the comprehensive network, are listed in extracts for information only. This shall not reduce their importance as transhipment points for goods between the different transport modes.

Like for inland waterways this report focuses on the northern part of the OEM corridor, i.e. inland ports located on the Elbe, Elbe-Seitenkanal, Mittellandkanal and Weser. Inland ports located on the Danube (AT, SK, HU, RO and BG) are addressed in the Rhine-Danube Corridor Study.

#### Characterization

All core inland ports (except Vidin, BG) are trimodal ports, providing facilities for the transhipment of goods between the different transport modes. Goods transhipped in the OEM inland ports are heterogeneous including all kinds of:

- General cargo

- Bulk cargo (dry and liquid)

- Containers

- Heavy and project cargo

The latter is of particular importance along the Elbe. Regarding container transport inland ports serve, like Rail Road terminals, as hub for the hinterland distribution of seaports.

#### Capacity

In general the inland ports along the OEM corridor have sufficient capacity to handle all transport volumes. The trimodal positioning of the ports ensures that despite some adverse transport conditions of individual modes of transport, e.g. along the Elbe due to unstable water levels, all transport demands can be served.

Further port related traffic information is given in the Annex 4.

#### Availability of Alternative Fuels

At present no infrastructure for the supply with alternative fuels is available along the Elbe and Vltava. In general Liquefied Natural Gas (LNG) is considered as the forward-looking alternative fuel in matters of inland waterway transport. This applies particularly with regard to emission standards that are expected to be tightened in the future in particular for new construction of ships. The establishment of supply infrastructure for LNG is eligible and is promoted by the European Union. However the implementation of LNG along the inland waterway network requires the initiative of stakeholders like port operators. In addition it is considered unlikely that LNG bunker stations can be operated cost-effective for inland waterway transport only. The integration of other users like other transport modes or chemical industries can improve cost-effectiveness and economic viability due to synergy effects. Therefore bunker stations for LNG at inland waterways should be constructed at central locations, where other users can profit as well. In the reverse conclusion this means that not every port has to hold available LNG. Planning for the construction of supply infrastructure for LNG exist along the Unterelbe, in particular in the Port of Hamburg.

### Maritime Transport: Ports and Motorways of the Sea

#### Alignment

The maritime infrastructure of the Orient / East-Med corridor, presented in Figure 19, shows the Motorways of the Sea and the maritime ports:

The links between Greece and Cyprus along with their seaport connections belong to the pre-identified Motorways of the Sea link of the OEM corridor:

Piraeus – Heraklion: 190 nautical miles.

Piraeus – Lemesos: 623 nautical miles (= 1153 km)

Heraklion – Lemesos: 453 nautical miles (total: 1266 nm = 2345 km)

The Motorway of the Sea through the Eastern Mediterranean Sea is linking the hinterlands of the Greek seaport of Piraeus (in the Athina urban agglomeration) with the Island of Crete and the seaport of Heraklion, as well as with the Cyprus seaport of Lemesos.

Additional seaports being core network nodes, which are not connected with the IWW or pre-identified MoS of the OEM corridor, are:

Rostock (Baltic Sea, DE)

Wilhelmshaven (North Sea, DE)

Burgas (Black Sea, BG)

Thessaloniki (Aegean Sea, EL)

Igoumenitsa and Patra (Adriatic/Ionian Sea, EL)

Figure 19:	Maritime Waterways of Orient / East-Med Corridor

Source:	Consortium (revised Sept 2014)

#### Compliance of the Infrastructure with TEN-T requirements

The characteristics of the ports belonging to the OEM Corridor were recorded mainly on the basis of the technical parameters included in TENtec, as well as the compliance with the following two Regulation 1315/2013 requirements:

Connection to rail network, inland waterways and road network; core ports are to be connected to rail by 2030

Availability of alternative clean fuels by 2030.

Table 24:	OEM Ports: Road and Rail Connections

|  | Maritime port | Road Connection | Rail Connection |
| --- | --- | --- | --- |
| DE | Hamburg | Federal road / Motorway | Yes, electrified |
|  | Bremerhaven | Local road (Motorway in approx. 8 km) | Yes, electrified |
|  | Wilhelmshaven | Local road (Motorway in approx. 8 km) / Motorway | Yes, diesel |
|  | Bremen | Motorway | Yes, electrified |
|  | Rostock | Motorway | Yes electrified |
| BG | Burgas | Motorway (last mile urban road) | Yes, electrified |
| EL | Athína / Piraeus | Motorway | Yes, electrified |
|  | Heraklion | Two-lane carriageway | No (no railway network) |
|  | Thessaloniki | Two-lane carriageway (Motorway 2 km) | Yes |
|  | Igoumenitsa | Motorway | No |
|  | Patras | Two-lane carriageway (Motorway 2 km) | No |
| CY | Lemesos | Motorway | No (no railway network) |

Source: Consortium

#### Connection to road and railway networks

Table 24 presents the list of OEM ports, as well as the availability and type of road and rail connections, as per the related Regulation requirement.

Based on the above, the OEM seaports which do not comply with the Regulation are the ones with missing rail connections, namely Ports of Igoumenitsa and Patras in Greece.

#### Availability of Alternative Fuels

The EU-Regulation 1315/2013 and other related EC guidelines on sustainability, energy efficiency and CO2 reduction are requiring publicly accessible Liquefied Natural Gas (LNG) refuelling points for maritime transport to be provided by all maritime core ports until 2030 with the scope to reduce CO2 emissions from maritime bunker fuels by 40% by 2050.

German ports of Hamburg, Bremen and Bremerhaven plan to develop LNG bunkering facilities and start operating these by 2015, while neighbouring ports of Rostock and Wilhelmshaven will also provide access to LNG fuel. The general target is to provide ships in all German ports along the North and Baltic Sea with LNG as a clean fuel.

With regard to the port of Burgas, there are no specific plans or projects foreseen for the provision of alternative fuels facilities.

In Greece, the Port of Piraeus has been granted the status of ‘’Green Port’’ and there are plans for the provision of an LNG refuelling station to vessels calling, despite not been within a Special Emissions Control Area at the moment. With regard to the rest of Greece’s core ports, there are no immediate plans to provide LNG facilities.

Finally, the planned upgrading of the Lemesos port’s infrastructure and standards would be also to fully comply to the needs generated from the development of Liquefied Natural Gas (LNG) in shipping, as well as works for exploiting hydrocarbons found in Cyprus’s Exclusive Economic Zone (EEZ) and neighbouring countries.

#### Deployment of Traffic Management Systems

In addition to the above requirements, the Regulation stipulates the necessity for ports to deploy e-Maritime services, including in particular single-window, port community systems and relevant customs information systems, as advanced and interoperable information technologies to simplify administrative procedures and to facilitate the throughput of cargo at sea and in port areas.

With regard to Germany, the Ports of Hamburg, Bremen, Bremerhaven and Wilhelmshaven have a Port Community System, while the Port of Rostock does not. Regarding the Port of Burgas, a project is underway for VTIMS implementation and will be completed in 2015 according to the tentative schedule. The project covers the whole Bulgarian Black sea shore, including the Port of Burgas.

In Greece, the Ports of Piraeus and Thessaloniki deploy Management and Information Systems and the Port of Igoumenitsa will implement a Port Community System in the near future. Ports of Heraklion and Patras do not have such a system in place. Finally, the Port of Lemesos has deployed the Cyprus Port Operation System (CYROS). Table 25 lists the different TMS systems employed in each OEM port.

Table 25:	Type of TMS per OEM port

|  | Maritime port | Type of TMS | Existing | Future |
| --- | --- | --- | --- | --- |
| DE | Hamburg | PCS (“DAKOSY”) | Y |  |
|  | Bremerhaven | PCS (“Bremer Hafentelematik”) | Y |  |
|  | Wilhelmshaven | PCS (“Wilhelmshaven”) | Y |  |
|  | Bremen | PCS (“Bremer Hafentelematik”) | Y |  |
|  | Rostock | - |  |  |
| BG | Burgas | VTIMS |  | Y |
| EL | Athína / Piraeus | Port Management Information System (P-MIS) (also PCS in Cosco terminal) | Y |  |
|  | Heraklion | - |  | - |
|  | Thessaloniki | Port Management Information System | Y |  |
|  | Igoumenitsa | PCS |  | Y |
|  | Patras | - |  | - |
| CY | Lemesos | Cyprus Port Operation System (CYROS) | Y |  |

#### Capacity Utilisation

Table 26 presents the latest available annual passenger and freight flows of the OEM ports. Further port related traffic information is given in the Annex 4.

Table 26:	OEM Ports: Passenger and Freight Flows

|  | Maritime port | Passenger Traffic Flow (pax p.a.) 2013 | Freight Traffic Flow (tons p.a.) 2013 |
| --- | --- | --- | --- |
| DE | Hamburg | - | 128.568.000 |
|  | Bremerhaven | - | 54.506.000 |
|  | Wilhelmshaven | - | 24.694.000 |
|  | Bremen | - | 12.553.000 |
|  | Rostock | - | 18.085.000 |
| BG | Burgas | 5.670 | 15.851.000 |
| EL | Athína / Piraeus | 9.796.703 (2012 data) | 23.563.000 (2012 data) |
|  | Heraklion | 2.499.199 | 2.974.000 (2011 data) |
|  | Thessaloniki | 47.841 | 14.515.326 (2012 data) |
|  | Igoumenitsa | 2.499.199 | 2.600.000 |
|  | Patras | 723.991 | 2.654.000 |
| CY | Lemesos | 215.925 | 3.048.032 |

Source: TENtec (08/2014)

Germany

Recent figures for the Port of Hamburg, the largest seaport in Germany, provide evidence of rising throughput for container mega-ships, which has resulted in increased levels of fluctuation in capacity utilisation (peaks) at its container terminals. The port notes that container stores are fully productive at a level of capacity utilisation of up to 80%.  With the current high levels of seaborne productivity, the port’s container yard constitutes a bottleneck at the terminals. According to the latest port development plan for 2025, the projected container handling potential of 25.3m TEU in 2025 will require infrastructure investments to increase handling capacities.

The Port of Bremerhaven, being the fourth biggest container port in Europe has the capacity to handle almost 7 million TEUs and 55 million tons of containerized cargo per year. The Bremerhaven Container Terminal exhibits a comparatively stable capacity utilisation. Similarly, the Port of Bremen has an average throughput capacity of approximately 2.7 million TEU per annum. Based on the freight volumes recorded for year 2013, there are no capacity bottlenecks in either of the ports. The opening of a new terminal in the Port of Wilhelmshaven with a container handling capacity of 2.7 million TEU per annum resulted in a significant increase in capacity, whose utilisation rate, however, is at present low. Finally, the completion of the a new intermodal terminal in the Port of Rostock in 2014 doubled the port’s handling capacity to more than 140,000 units per year and can amply accommodate the high throughput recorded for year 2013.

Bulgaria

The Port of Burgas is the biggest and busiest Bulgarian port. The Master Plan for the development of the Port of Burgas until 2015, foresees investments that will allow for the following:

- Terminal for general and liquid cargoes with handling annual capacity of 1.8 million tons

- Terminal for bulk cargos with handling annual capacity of 5.9 million tons

- Ro-Ro and Ferry Terminal with handling annual capacity of 1.3 million tons

- Container terminal with annual capacity of 150 000 TEU.

Based on the 5 million tons recorded for 2013, there are no capacity bottlenecks.

Greece

The Port of Piraeus is the largest Greek seaport and one of the largest container ports in the Mediterranean Sea basin. Its annual handling capacity is 3.6 million TEUs, while new investment in infrastructure is expected to increase its capacity by 60 %. At present, capacity utilisation is at approximately 80%. The port of Thessaloniki is the second largest Greek port, with an annual handling capacity of 0.41 million TEUs and utilisation rate of 70-75%. The ports of Patras and Igoumenitsa handle only Ro-Ro traffic, while planned expansion investment projects will increase their current handling capacity. The Port of Heraklion can serve container traffic but its handling capacity is somewhat limited. In conclusion, no significant capacity bottlenecks are identified in the Greek seaports.

Cyprus

As a container port, Lemesos is the largest port in Cyprus with a total annual capacity of 600.000 TEUs. The port’s storage capacity is currently inadequate for handling the overall volume of containers, while it is also unable to cope with the increasing traffic flow. The foreseen investment project for the port’s upgrade is expected to substantially increase its handling capacity for containers to 1 million TEUs per annum once completed, meeting, thus future increasing demand.

#### Technical Bottlenecks / Interoperability Issues

The key bottlenecks and interoperability issues related to ports consist mainly of the necessary missing extensions of the railway networks to the ports in hand with the scope to provide a seamless intermodal transportation with the use of road/rail and maritime modes along the transportation supply chain of the OEM corridor, as well as the deployment of IT interoperable systems in the ports lacking such systems.

#### Organizational Bottlenecks

On the organizational aspect of ports, special focus should be placed on the need for these to become efficient intermodal “interfaces”, alleviating related bottlenecks, such as different regulations between transport modes, linguistic difficulties with administrative documents, non-acceptance of electronic manifests and other documents, etc. The above hinder the effective and seamless operation of Motorways of the Sea by obstructing the full integration of the ports into the intermodal chain and resulting in long transit times within the port. The deployment of e-maritime and single-window systems would contribute considerably to the above objectives.

### Corridor road infrastructure

#### Alignment

The road alignment of the corridor, presented in Figure 20, shows an almost parallel routing to the rail alignment. Its total distance between Wilhelmshaven and Lefkosia is on average 4682 km.

Figure 20:	Road alignment of the Orient / East-Med Corridor

Source:	Consortium (based on TEN-T Regulation)

The road infrastructure covers all 9 countries. The biggest part of this total distance is allotted to Greece (1245 km = 26%), followed by Bulgaria (969 km = 21%), Germany (727 km = 15%) and Romania (543 km = 12%), Czech Republic (460 km = 10%) and Hungary (397 km = 8%). Austria (157 km = 3%), Cyprus (102 km = 2%) and Slovakia (82 km = 2%) have only small shares of the average length.

The total average distance of the road corridor is on average 4682 km, the total infrastructure length including all distinct sections is 5644 km.

#### Compliance of the Infrastructure with TEN-T requirements

The majority of the road sections are of Motorways / Express roads class (84%) with 2-4 lanes per direction with the exception of the following sections:

- Czech Republic:

  - D8 Ústí nad Labem/Trmice – Lovosice; under construction

  - R52 Pohorelice – Mikulov/Drasenhofen (CZ/AT)

- Austria: A5 Mikulov/Drasenhofen (CZ/AT) – Schrick (motorway under construction along part of the section)

- Hungary:

  - M15: Rusovce/Rajka (SK/HU) – Hegyeshalom (first carriageway of a 2x2 lane motorway functioning as a 2x1 lane road)

  - M43: Makó - Nagylak/Nadlac (HU/RO) (under construction; to be opened as 2x2 lane motorway by the end of 2014)

- Romania: A6 Lugoj – Calafat

- Bulgaria:

  - Vidin – Montana West

  - Jct. I-1/BP Montana East - BP Vratsa (BP Vratsa West to BP Vratsa East)

  - Jct. I-1/III-103 Mezdra – Jct. I-1/II-17 Botevgrad

  - Jct. A2/II-18 Sofia – Jct. A6/II-18 Sofia

  - Dupnitsa - Jct. I-1/III-106 Blagoevgrad (A3 motorway section under construction)

  - Jct. I-1/Blagoevgrad IZ - Kulata (Border BG/EL) (A3 motorway section under construction)

  - Orizovo – Harmanli (A4 motorway section under construction)

- Greece :

  - A1 Skotina – Evangelismos

  - A1 Raches - Lamia

  - A8 Korinthos - Patras

- Cyprus: A22 Lefkosia Southern Orbital Motorway

Figure 21 depicts the schematic layout of the Corridor Road Network, highlighting the areas of 1 lane per direction roads. It appears clearly that most of the less developed parts are the cross border sections.

Specific issue to be considered in case of Hungary (but not only) is the high average age (52 years) of bridges on secondary roads, limitations of vehicle weight and dimension being therefore unsuitable for traffic deviation from motorways in case of emergency.

The complete mapping of the Road compliance test is given in Annex 1c.

Figure 21:	OEM Corridor Road Network – problematic areas

Source: Consortium

With regard to the availability of safe parking and resting areas, this is an issue that must be brought to the attention of the relevant stakeholders, and most importantly, what are the necessary level of safety and security for the parking along the corridor.

Similarly, there is limited information on the availability of clean fuels, as these are currently located within urban nodes in most countries and not along the OEM road network. This is also an issue that must be discussed with the stakeholders to investigate the possibility of implementing such services along the road network until 2030.

#### Capacity Utilisation

The current utilisation of the OEM road infrastructure capacity based on data available in TENtec, except when more recent ones were available (as for instance for Hungary and Germany). This was at certain extent hampered by the missing data for technical characteristics of the roads and/or for the observed traffic. This is especially valid for Romania, for which no traffic and capacity data are available.

Very large variations were observed regarding the input infrastructure capacity (TENtec parameters no. 9 and 10: “Total hour capacity forward/backward”): from the unrealistic value of 26 000 to 900 cars per hour per line. Due to this the Consultant assumed average daily capacity for the different infrastructure types, as follows:

- Two lane roads	20 000 vehicles/day/both dir.

- Two lane roads with separator	30 000 vehicles/day/both dir.

- Motorways with 2 lanes per direction	70 000 vehicles/day/both dir.

- Motorways with 3 lanes per direction	up to 100 000 vehicles/day/both directions.

The above average values were further adjusted were relevant to reflect specific characteristics influencing the capacity, such as high gradient or high share of heavy freight traffic.

The annual average daily traffic was estimated based on data for freight traffic flow (trucks per year, TENtec parameter no. 12) and passenger traffic flow (cars per year, parameter no. 15) related to calendar year these are available. The average weighted daily number of trucks per road section is about 3 150 and the respective number of cars is 19 000.

The most freight traffic intensive sections are located on German and Hungarian territory:

- A2 (DE) Kreuz Hannover-Ost - Kreuz Braunschweig-Nord - Kreuz Wolfsburg/Königslutter -  Kreuz Magdeburg (DE) with 17 600-18 800 trucks per day,

- A1 (DE) Bremer Kreuz - Dreieck Stuhr (DE) with 17 300 trucks per day,

- M0 (HU) Budapest (Jct. M0/M6) - Budapest (Jct. M0/M5) and Budapest (Jct. M0/M6) - Budapest (Jct. M0/M5) with over 200 000 tons and 16 500 - 17 000 trucks per day;

- A10 (DE) Schönefelder Kreuz - Ludwigsfelde-Ost 16 100 trucks per day,

- A4 (DE) Dreieck Nossen - Dreieck Dresden-West 15 600 trucks per day,

- M0 (HU) Budapest (Jct. M0/M1) - Budapest (Jct. M0/M7) with 175 000 tons and 13 000 trucks a day;

- M1 (HU) Tatabanya - Budapest (J. M0/M1) with some 150 000 tons and almost 11 000 trucks/day;

- M1 (HU) Györ - Tatabanya (HU) with 135 000 tons and

- Sofia Ring Road section (BG) with 135 000 tons.

Almost all border sections (for which data are available) show relatively high values regarding the share of heavy traffic, due to reduced cross-border local passenger car traffic:

- D2 (SK) Jct. Petržalka/Berg – Jct. Jarovce - Čunovo/Rajka (border SK/HU) with 53%

- M15 (HU) Čunovo/Rajka (SK/HU) - Hegyeshalom with 51%

- D2 (CZ) Breclav - Brodske / Lanzhot (border CZ/SK) with 36%

- D2 (SK) Lanzhot/Brodske (border CZ/SK) - Stupava juh with 27%.

- A4 (BG) Svilengrad - Kapitan Andreevo with 25%.

Road sections near urban agglomerations that carry out high number of passengers are located in Greece, Germany, Czech Republic and Hungary:

- A22 (EL) Thessaloniki – Langadas  and

- R1 (CZ) Praha Slivenec - Praha Vestec with about 90 000 cars/day

- A1 (DE) Bremer Kreuz - Dreieck Stuhr (DE) with 86 000 cars/day

- A10 (DE) Kreuz Oranienburg - Dreieck Pankow: 84 000 cars/day

- A4 (DE) Dreieck Dresden-West - Dreieck Dresden-Nord: 77 000 cars/day

- A8 (EL) Korinthos – Elefsina with 77 000 cars/day

- M0 (HU) Budapest Jct. M6 - Budapest Jct. M5

- A1 (EL) Metamorfosi - Schimatari with 68 000 cars/day.

The overall average capacity utilisation ratio calculated this way for the OEM corridor sections for which data are available is about 44.5%. In practice, the actual ratio should be higher due to other vehicles not considered on the calculations (buses and motorcycles as a minimum).

As a general characteristic of (all) the Corridor(s) there is a high level of utilisation of the existing road capacity in and around the large cities.

Germany

In Germany the weighted average capacity utilisation is about 66% due to a significant capacity overload (over 100%) on a couple of roads and a range between 30% lowest and more than 100% highest. For 2/3 of the German sections the weighted average capacity utilisation is above 50% and up to more than 100%.

The most congested sections are:

- A2 Dreieck Hannover-Nord - Kreuz Hannover/Kirchhorst - Kreuz Hannover-Ost - Kreuz Braunschweig-Nord - Kreuz Wolfsburg/Königslutter - Kreuz Magdeburg between 80-100%,

- A14 Kreuz Magdeburg - Dreieck Halle-Nord - Schkeuditzer Kreuz - Dreieck Parthenaue - Dreieck Nossen between 50-70%,

- A10 Dreieck Havelland - Kreuz Oranienburg - Dreieck Pankow - Dreieck Schwanebeck between 70-130%,

- A1 Bremer Kreuz - Dreieck Stuhr) around 100% ,

- A27 Dreieck Bremen-Industriehäfen - Bremer Kreuz around 97%,

- A4 Dreieck Nossen - Dreieck Dresden-West - Dreieck Dresden-Nord between 80-90% and

- A7 Dreieck Walsrode - Dreieck Hannover-Nord around 80%.

Czech Republic

In the Czech Republic the weighted average capacity utilisation is some 61% mainly due to high utilisation (over 80%) along the sections adjacent to Praha and Brno, as follows:

- R1 Praha Třebonice - Praha Slivenec;

- R1 Praha Řepy - Praha Březiněves;

- R1 Praha Slivenec - Vestec - Jesenice;

- D1 Brno - Brno jíh;

- D1 Brno-Ostopovice – Brno.

Austria

In Austria traffic data are available for the following two sections:

- A4 Schwechat – Bruckneudorf with estimated capacity utilisation over 80% and

- A4 Bruckneudorf – Nickelsdorf with about 50% utilisation rates.

Slovak Republic

According to the analysis made in the Slovak Transport Masterplan, “at present and in the near future, average daily traffic volumes exceed the capacity of the most important D1 Motorway, in particular in the Bratislava residential area section, and the section between Bratislava and Trnava.”

Hungary

The weighted average road capacity utilisation on Hungarian territory is about 44%. The most congested sections are:

- M0 Budapest (Jct. M0/M6) - Budapest (Jct. M0/M5)

- M1 Tatabanya - Budapest (Jct. M0/M1)

- M0 Budapest (Jct. M0/M7) - Budapest (Jct. M0/M6), all of which showing utilisation rate above 60%.

The rate of road capacity utilisation has drastically dropped following the gradual opening of the second carriageway in 2013 on the sections of M0 Ring Motorway around Budapest mentioned above.

Romania

According to the Romanian National Transport Model (2011) the capacity utilisation ratio was over 80% along A1 Timişoara – Lugoj section. No capacity problems are identified along the remaining part of the OEM Corridor in Romania.

Bulgaria

The average weighted capacity utilisation of the road infrastructure on Bulgarian territory is slightly less than 37%. Similar to other countries, the busiest sections are those of northern part of Sofia Ring Road. Beside these, above 50% are the utilisation rates of:

- I-1/E79 Dupnitsa – Kulata (BG/EL border) and

- I-8/E80 Orizovo – Novo selo (BG/TR border) sections.

The on-going motorway construction works will solve most of the current bottlenecks, except in the section Blagoevgrad – Kresna along the road to Greece (I-1/E79), which shows a relatively high share of heavy trucks’ traffic.

Greece

The estimated weighted average capacity utilisation ratio for the Greek part of the OEM Corridor is about 42%. The busiest sections with over 70% utilisation are:

- The two-lane road sections

- 8A Korinthos - Patra K1 Jct

- E75 /1 Skotina - Evaggelismos (Tembi)

- The motorway sections

- A8 Korinthos - Elefsina

- A22 Thessaloniki - Langadas

- A1 Metamorfosi - Schimatari.

Cyprus

Cyprus shows the highest average capacity utilisation ratio among the six OEM countries for which capacity utilisation data were available, namely 72%. Particularly high are estimated values for the following sections

- A1 Lemesos (B8) – Lemesos Germasogeia

- A1 Alampra Jct – Kofinou Jct

#### Technical Bottlenecks / Interoperability Issues

The main bottlenecks identified along the OEM Road network are those related to roads that are single lane per direction carriage ways without level-free junctions. These are mainly small sections in the Czech Republic, Slovakia and Austria; whereas the issue is particularly prominent in Romania, Bulgaria, and to a lesser extent in Greece.

Figure 22 depicts the existing progress of implementation measures along the corridor related to construction and/or upgrading of links. It is evident that most bottlenecks identified would be relieved after the completion of the infrastructure projects. These are described in more detail in section 7.1. Road infrastructure in the areas of highly populated urban nodes is deemed a specific challenge, which should be analysed in detail outside of this study.

Figure 22:	Corridor Road Network – implementation of measures

Source: Consortium

#### Availability of Alternative Fuels

The Regulation 1315/2013 sets up a list of alternative fuels that substitute (at least partly) the fossil oil sources in the supply of energy to transport. This includes electricity, hydrogen, biofuels (liquids), synthetic fuels, methane (natural gas (CNG and LNG) and bio methane) and liquefied petroleum gas (LPG).

Germany is the only OEM country that has a plan to develop a Hydrogen Highway. The plan, however, covers the Region of North Rhine-Westphalia, and has no practical impact on the OEM Corridor.

The worldwide commercial synthetic fuels production capacity is still rather limited and thus, has very limited practical importance. Among the OEM countries Germany is the only one that has operational Biomass to Liquids (BTL) demonstration plant that produces 300 barrels of synthetic fuels per day.

The issue of electric vehicle networks as infrastructure systems of publically accessible charging stations and possibly battery swap stations to recharge electric vehicles is a matter of discussion for the time being. The establishment of such networks requires the setup of market-friendly framework conditions, which are corresponding to market needs. Along the OEM Corridor public charging stations are recently available in:

- Berlin, Hamburg, Hannover, Magdeburg, Leipzig, Dresden (DE)

- Praha (CZ) (Praha, D1 Mirošovice, D1 Hvězdonice, D1 Humpolec, Brno, R52 Mikulov)

- 3000 stations in various municipalities all over Austria incl. shopping centres and Wien airport, with Göttlesbrunn one station is directly located at OEM corridor motorway A4.

- Bratislava (SK)

- Budapest (HU) and

- Sofia, Stara Zagora (BG).

The other alternative fuels (LPG and LNG) are much wider available in all OEM countries, although the density of the stations along the Corridor defers from country to country. It should be pointed that the Regulation 1315/2013 does not set specific requirement in this respect. Art. 39 (2c) states alternative fuels shall be available along the core road infrastructure.

The availability of LPG and CNG stations per OEM country and/or along the corridor is as follows:

- In Germany there are over 9 000 LPG and 912 methane stations all over the territory

- In Czech Republic the total number of LPG stations is almost 1 200. 55 of these are located at less than 1 km distance from the OEM Corridor route. At national level there are also 49 CNG filling stations

- In Austria there are 52 LPG stations, out of which 4 are located at less than 5 km distance from the corridor route. The total number of methane stations is 176. Moreover CNG is available in 3 other stations along the corridor route, one of it directly at the motorway.

- Along the Slovak section of OEM road corridor there are 5 LPG stations located at less than 1 km distance from the main route; in total there are 10 CNG stations in the country

- In Hungary there are 39 LPG stations in immediate vicinity (less than 1 km) from the Corridor. Nevertheless, it should be pointed that the National Transport Strategy from 2013 depicts the “general lack of alternative, clean fuel stations” as one of the deficiencies of the Hungarian transport system. Probably one of the reason for this conclusion is the relatively low number of CNG facilities – 3 for the whole country

- The total number of LPG stations in Romania is about 540, out of which 48 are located along the corridor (less than 1 km distance); the first CNG station in Romania was opened in April 2014 in the city of Cluj, which is not located along the OEM corridor.

- On Bulgarian territory there are over 370 LPG stations, 53 out of which are along the OEM Corridor (without considering the high number of facilities available in Sofia and Plovdiv); at national level the number of CNG stations is much lower, i.e. 18

- Along the Greek section of OEM road corridor there are 52 LPG stations located at less than 1 km distance from the main route. The total number of LPG stations is over 510, while that of CNG stations is only 3.

- No LPG is available in Cyprus.

#### Availability of Secure Parking

The Regulation 1315/2013 sets specific requirement in respect to the core road network as follows: to provide sufficient parking areas with an appropriated level of safety - at least every 100 km (art. 39 2 (c)).

Next table presents the estimated availability of parking areas for commercial vehicles with a minimum level of services and security. Rest areas along the roads that provide only parking lots without any other services were not considered in the estimation.

Table 27:	Identified OEM relevant stakeholders per MS and relevant transport mode

| MS | Road section | Number of commercial vehicles parking areas |
| --- | --- | --- |
| DE | A27/A7 Bremen – Hannover (DE) | 1 + 2 |
| DE | A2 Hannover – Magdeburg (DE) | 6 |
| DE | A14 Magdeburg – Leipzig (DE) | 6 |
| DE | A14 Leipzig – Dresden (DE) | 4 |
| DE | A24 Hamburg – Wittstock (DE) | 4 |
| DE | A19 Rostock – Wittstock | 2 |
| DE | A24 Wittstock – Berlin | 3 |
| DE | A10/A13 Berlin – Dresden | 3 + 8 |
| DE | A4/A17 Dresden – Border CZ | 2 |
| CZ | D8 Border DE – Praha | 2 |
| CZ | D1 Praha – Brno | 8 |
| CZ | R52 Brno – Border AT | 1 |
| CZ | D2 Brno – Border SK | 1 |
| SK | D2 Border CZ – Bratislava | 1 |
| SK | D2 Bratislava– Border HU | 2 |
| AT | B7/A5/S1 Border CZ – Wien | 1 + 1 + 1 |
| AT | A4 Wien– Border HU | 4 |
| HU | M1/M15 Border SK/AT – Györ | 2 |
| HU | M1 Györ - Tatabánya | 2 |
| HU | M1 Tatabánya – Budapest | 2 |
| HU | M0 Budapest Ring road | 2 |
| HU | M5 Budapest – Szeged | 4 |
| HU | M43 Szeged – Border RO | 1 |
| RO | 7/E68 Border HU – Arad | 1 |
| RO | A1 Arad – Timişoara | 1 |
| RO | 6/E70 Timişoara – Drobeta T. S. | 2 |
| RO | 56A Drobeta T. S. – Calafat | 0 |
| BG | 1/E79 Border RO – Botevgrad * | 6 |
| BG | A2 Botevgrad – Sofia | 2 |
| BG | 18 Sofia ring road | 3 |
| BG | A6/1/E79 Sofia – Blagoevgrad * | 1 |
| BG | 1/E79 Blagoevgrad – Border EL | 4 |
| BG | A1 Sofia – Plovdiv * | 4 |
| BG | A1 Plovdiv – Orizovo * | 1 |
| BG | A1 Orizovo – Burgas * | 8 |
| BG | 8/E80 Orizovo – Border TR | 0 |
| EL | E79 Border BG – Thessaloniki | 0 |
| EL | A1 Thessaloniki – Skotina | 2 |
| EL | 1/E75 Skotina – Evaggelismos | 0 |
| EL | A1 Evaggelismos – Raches | 2 |
| EL | A1 Raches - Lamia | 1 |
| EL | A1 Lamia – Schimatari | 2 |
| EL | A1 Schimatari – Elefsina | 3 |
| EL | A8 Elefsina – Korinthos | 1 |
| EL | 8/E65 Korinthos – Patra | 3 |

Source: Google Map and TransPark (IRU);* Roads Executive Agency of Bulgaria

The above review shows reasonable supply of parking facilities in Germany, Czech Republic, Slovakia, Austria and in Hungary.

In Romania and Bulgaria the number of parking areas per 100 km of OEM Corridor is lower (1.75 in RO and 3.0 in BG) compared to above mentioned countries, but the main problem is related to long sections that completely miss suitable facilities. Such section is Drobeta Turnu Severin – Calafat (98 km, RO), Orizovo – TR Border (132 km, BG).

Similar is situation is Greece: at OEM corridor level there are 0.96 parking areas per 100 km. However, the consultant identified one section, namely Promahonas – Thessaloniki by-pass road (113 km) that misses secure parking area.

#### Compatibility of ITS and Road Tolling Systems

According to Article 18 of Regulation 1315/2013 the Member States shall ensure that any intelligent transport system deployed by a public authority on road transport infrastructure complies with Directive 2010/40/EU. ‘Intelligent Transport Systems’ or ‘ITS’ means systems in which information and communication technologies are applied in the field of road transport, including infrastructure, vehicles and users, and in traffic management and mobility management, as well as for interfaces with other modes of transport. Priority actions for ITS in road transport infrastructure are:

- the provision of EU-wide multimodal travel information services; The cross-border characteristics of multimodal travel information require an integrated European approach, as reflected by European transport policy

- the provision of EU-wide real-time traffic information services

- data and procedures for the provision, where possible, of road safety related minimum universal traffic information free of charge to users

- the harmonised provision for an interoperable EU-wide eCall

- the provision of information services for safe and secure parking places for trucks and commercial vehicles

- the provision of reservation services for safe and secure parking places for trucks and commercial vehicles.

While advanced road traffic management systems are set in many places throughout Europe, regional and national ITS services still form a fragmented patchwork. The general objective is national ITS to be compatible, which means general ability of a device or system to work with another device or system without modification. Thus, the scope of ITS compatibility is much wider and lies beyond the OEM Corridor.

Regulation 1315/2013 sets up requirements for interoperability of the electronic toll collections systems, i.e. the Regulation does not impose obligation to Member States to introduce payment for using the road infrastructure. It calls if electronic fee collection system/s are implemented these to be in line with relevant standards, so to provide for interoperability.

Distance or time based system for paying the use of certain roads exist in all OEM countries, but electronic fee collection systems are in place only in five of them:

Germany

LKW-Maut (Lorry toll) for goods vehicles is based on the distance driven in kilometres, the number of axles and the emission category of the vehicle; system offers:

- automatic and manual log-on system for truckers, based on a combination of GSM and GPS; truck drivers shall register the freight company as well as each individual truck; after registration, an on-board unit (OBU) can be installed by an body

- Manual log-on system is possible at 3 500 toll station terminals, or over the internet. The driver enters the vehicle information, origin and end location.

Czech Republic

- the vehicles with maximum gross weight above 3.5 tonnes are subject to the toll must be equipped with a small electronic device - on board unit- which communicates with the tolling system based on modern microwave technology

- Cars and other vehicles below 3.5 tonnes pay vignette stickers; the OEM sections on Czech territory are covered by the tolling system

Slovakia

- travelling along OEM corridor section all vehicles above 3.5 tons maximum permissible total weight (including busses) must pay electronic toll; the system is based on a combination of GPS, GSM and DSRC technology; drivers shall stop at one of the distribution points located on each border crossing used by heavy traffic and registering the vehicle to obtain an electronic on-board unit needed for correct calculation of the toll; the unit shall always be plugged into the cigarette lighter socket and on-line

- vehicle with maximum permissible total weight below 3.5 tons are obliged to pay vignette sticker

Austria

There are three different kind of tolling systems in place:

- Toll Sticker for motorcycles, passenger cars and other vehicles below 3.5 tons, on the Austrian motorways and expressways

- Special additional toll sections refer to alpine road sections and thus, this system is not relevant to OEM Corridor

- GO system is distance-related tolls for motorways and expressways are charged for all vehicles over 3.5 t maximum gross weight (trucks, buses and heavy motor homes). Toll collection is conducted with microwave technology, using a fully electronic system which does not hinder the flow of traffic (multilane free-flow system). Vehicles required to pay tolls which use the primary road network in Austria must be fitted with an on-board unit, the so-called “GO-Box”.

Hungary

The entire section of OEM corridor (except the 28 km long Southern Section of M0 Ring Motorway around Budapest) is included in the network that can only be used against payment of a road fee:

- for goods vehicles exceeding 3.5 tonnes permissible maximum weight distance related electronic toll system is in place since July 1, 2013

- vehicles of less than 3.5 tons and busses must procure e-Vignette that can be purchased online.

Romania and Bulgaria

Both apply time related sticker system for all roads along the OEM corridor and for all vehicle categories.

Greece

The toll motorway system in Greece follows the main Patras-Athina-Thessaloniki (PATHE) axis, i.e. the OEM route; there are 16 toll stations and thus, this is not an electronic system.

Cyprus

There are no toll roads in Cyprus to date.

As described above each of the countries applying electronic toll collection system has its own system, although all these meet the stipulations of the Directive 2004/52/EC. For the moment the only cross-border cooperating system is established between Germany and Austria. The advantage for toll system customers who use the TOLL2GO service is that they only need one in-vehicle unit – the Toll Collect OBU – to pay toll charges in both countries. Another TEN-T funded project is Regional European Electronic Toll Service (REETS TEN) for Trucks that focusses on the development of one single OBU that is compliant with multiple systems in AT, DK, FR, DE, IT, PL, ES. The study led by AETIS is in progress until 12/2015 and aims to deploy EETS compliant services fostering the interoperability of electronic road tolls.

In conclusion, as in 2014 along the OEM Corridor electronic distance/ time related road user charging systems exist in Germany, Czech Republic, Slovakia, Austria and Hungary. All these system meet the requirements of Directive 2010/40/EU. Nevertheless, for the moment all these systems do not provide for seamless trans-border traffic, with the exception of partial cooperation between Germany and Austria.

### Corridor airport infrastructure

#### Location

There are in total 15 airports along the Orient/East Med corridors that can be assigned to Core network nodes, with a majority in Germany (5) and Greece (3) as well as one per other member state.

Based on the Regulation 1315/2013 Article 41, par 3, there are dedicated main airports, defined in the part II of Annex II that shall be connected with the trans-European rail network by 2050, wherever possible into the high-speed rail network. These dedicated main airports along the OEM corridor are: Hamburg, Berlin, Praha, Wien, Budapest and Athina.

#### Compliance of the Infrastructure with TEN-T requirements

A key condition to ensure interoperability of the airports the OEM corridor is their connection to the railway network. 5 out of 15 Airports have currently no direct railway connection: Bremen, Praha, Bratislava, Timişoara and Sofia. However in most cases the next existing rail line is in short distance. The islands of Crete (Heraklion Airport) and Cyprus (Larnaka Airport) does not have a rail system.

Dedicated Main Airports (marked with *) are to be connected to TEN-T heavy rail (preferably the high-speed rail network) and road by 2050 according to Art. 42 TEN-T regulation. Dedicated Main Airports without heavy rail connections in 2013 are: Hamburg and Praha.

The only airport without a high-ranking road connection is the Timisoara airport.

Table 28 lists the OEM airports (core) with their related high ranking rail and road connection.

The following airport rail projects are currently ongoing or upcoming:

Praha (CZ): Modernization of the heavy rail line Praha – Kladno, with the construction of a branch line to Vaclav Havel International Airport including of a new line to the airport (Status: Feasibility study)

Praha (CZ): Extension of Metro Line A to the Airport. The first of three sections Dejvicka – Motol was financed based on OPT-CZ 2007-2013 (Status: Construction ongoing).

Wien (AT): Upgrade/Adaptation of existing Passenger Rail Station below Airport of Wien Schwechat (platform extension to 400 m length) safeguarding stop of long-distance passenger trains and separate stops of city-airport trains (Status: Construction partly finalized)

Wien (AT): Variant study to integrate the Wien Airport Station into long distance passenger rail Wien – Bratislava / Budapest and to increase capacity of existing line Wien – Parndorf – Border AT/SK/HU (Status: Study planned)

For other corridor airports no projects are known to the Consultant.

Table 28:	Rail and Road connection status of Airports of the OEM corridor

|  | Airports | Connection to Rail | Connection to Motorway/Expressway |
| --- | --- | --- | --- |
| DE | *Hamburg HAM | No heavy rail , Suburban trains only, electrified (1200 V DC) | Yes, Via B 433 to A7 |
|  | Bremen BRE | No (2 km missing to next rail line) Light rail only | Yes, A281 |
|  | *Berlin BER | Yes, heavy rail electrified, not in operation yet | Yes, A113 |
|  | Hannover HAJ | Yes, electrified, suburban trains only | Yes, A352 |
|  | Leipzig/Halle LEJ | Yes, heavy rail electrified | Yes, A14 |
| CZ | *Praha PRA | No (5 km distance to Praha – Kladno Heavy Rail Line) | Yes, R7 |
| AT | *Wien VIE | Yes, electrified, double track, PAX only | Yes, A4 |
| SK | Bratislava BTS | No (0,5 km distance to existing freight rail connection) | Yes, D1 (500 m to exit Ivanka) |
| HU | *Budapest BUD | Yes, heavy rail electrified | Yes, via Expressway 4 to M-0 |
| RO | Timişoara TSR | No (1km distance to existing heavy rail branch line) | No (missing expressway connection to A1; 15 km) |
| BG | Sofia SOF | No (1 km distance to existing corridor main rail line) | Yes, via level-free urban roads (Brussels Blvd, Zarigradsko Blvd) to Expressway No. 6 |
| EL | *Athina ATH | Yes | Yes, A62 |
|  | Thessaloniki SKG | Yes (requires upgrade) | Yes, via Road 67to A25 |
|  | Heraklion HER | No (no rail network) | Yes, A90 |
| CY | Larnaka LCA | No (no rail network) | Yes, A3 and B4 |

#### Availability of alternative fuels

Currently no fixed storage tank facilities for aviation biofuel are reported to be in use in airports part of the Orient/East-Med Corridor. Wien International Airport is the only airport of the Corridor that resulted to be working on a plan for the development of a bio jet fuel facility (further information to this regard will be disclosed by the airport in 2015).

Generally speaking, the deployment of biofuels in the aviation sector is no more constrained by technical factors, as a relevant number of flights tests have been successfully performed in this sense at European and global level. Between 2008 and 2011 at least 10 airlines (including KLM, Lufthansa, Air France, Etihad, Qantas etc.) and several aircraft manufacturers have tested the use of various blends containing up to 50% bio jet fuels without modifications to the engines required.

A large-scale implementation of bio jet fuels in Europe is still far from being achieved. Until today, only four commercial flights have been performed in Europe using biofuels, not touching any corridor airport.

As far as bio jet fuels infrastructure facilities in airports are concerned, the situation in Europe is still at the embryonic stage, with a pioneering infrastructure facility recently developed in Sweden (June 2014, Karlstad Airport), where the first Bio Jet Fuel tank in Europe is able to supply on permanent basis sustainable jet fuel to all commercial flights departing from one single airport.

Regarding the availability of alternative clean fuels for airport ground services (e-mobility, hydrogen, CNG, LPG); some airports have introduced charging or fuelling stations recently. Natural gas (CNG) and liquid gas (LPG) are already being used at Hamburg Airport as low-emission fuels, while a Hydrogen Project was introduced. In Wien, 2013 a charging station for e-cars and a LPG fuelling station for the operation of 37 natural gas-powered vehicles were introduced. Similar actions are deemed to be implemented at airports committed to become ecologically friendly in their operation (e.g. Budapest airport by 2020)

## Multimodal Transport Market Study

### Introduction

The TMS describes the transport market characteristics of the OEM corridor in its present condition and in the future. It essentially intends to analyse the OEM Corridor-related transport system and “assess the capacity and traffic flows on the respective parts of the infrastructure”, covering the time period from 2010 to 2030. The time horizon of 2030 was selected, as it represents a major milestone for European policy and at the same time, provides for the reliability of future results.

Three specific activities are defined under the TMS:

- Task 1: At first, the TMS will prepare the socio economic framework of analysis for Corridor transport activities. To this end, the TMS will first identify which regions linked to the Corridor contribute to the international transport activities setting the “catchment area”. Moreover, the study will identify the external socio-economic drivers, i.e. variables which affect the Corridor transport activities, such as the GDP and the population for the time period 2010-2030, in order to define the socioeconomic framework for the assessment of future transport activity.

- Task 2: Secondly, the TMS will specifically analyse and evaluate the existing and future transport activities i.e. the demand, focusing on the international freight demand concerning the transported volume, commodities (type of cargo) and mode utilisation (modal split). Next to the existing demand structure, this assessment will highlight the mode performance, in order to identify the cases of low utilisation of modes. The time period of this task is also from 2010-2030.

The 2nd progress report presented the preliminary results for the transport performance of different modes based on sources available at the moment. The results from the data collection will be presented at the 3rdCorridor forum. The approach followed for the Data Collection is presented in Annex 4 to this document.

- Task 3: The third task of the TMS will focus on the supply side of the market, presenting the main current and future characteristics of supply, such as capacity, with a view to assess whether the existing infrastructure, as a whole, is able to cope with the current and expected traffic flows.

For each of the above three tasks a specific methodology is adopted, that is described in the following sections. The TMS main contribution to the Work Plan is to analyse the existing and future transport market trends from the supply and demand side for the OEM Corridor.

#### Definition of Catchment Area

The NUTS 2 regions that are crossed by any infrastructure of the OEM corridor are selected for further analysis for the purpose of the transport market study. The alignment of the catchment area consists of rail, road and inland waterways. However, for most Member States (the OEM countries), only a certain number of regions (the OEM regions) are selected that together make up the corridor catchment area.

Figure 23:	Map of Catchment area of the OEM corridor; NUTS 2

Source: Consortium

Demand-wise, the TMS will focus on the volumes, commodities and the modes performance along the OEM Corridor. Supply-wise, the study will examine whether the existing capacity and expected infrastructure changes will be able to cope with the future transport activities.

The following diagram presents the tasks of the TMS linking them to the TMS outcomes.

Figure 24:	Scheme of the Transport Market Study Methodology

Source: Consortium

### TMS process

The overall TMS concept was developed for the present report in order to have a clear integrated view of the process, as well as its expected outcomes. For each of the tasks all partners contributed with data from national sources, such as national forecasting models, while European sources, such as Eurostat, the EU Reference scenario and the TRANS-TOOLS/ETIS-BASE freight database were also used.

#### Drivers for growth and scenarios

Overall, the transport system is influenced by several parameters of high or low uncertainty. In order to project the current demand to the future, it is important to identify these parameters (drivers) influencing the demand. For passenger demand, these are factors related to trips (generation and distribution), as well as modal split. Similarly, for freight demand, these are related to trade (generation and distribution) and modal split. Examples include, among other, the population and income parameters for estimating the future number of trips, GDP and sectoral growth for the projection of trade, transport distances for routing and transport times and costs for modal split. These parameters can be defined externally and, in case of scenarios, they can be modified in order to present a range of plausible future cases, for example, modelling the effect of decreasing transport times for a specific mode on the transport demand and the mode share.

The present report presents first the socioeconomic assumptions for the national scenarios, which are externally defined and shape the picture of the future passenger and freight demand. Whereas other parameters have an effect on the volumes, these two parameters are the most representative when presenting a scenario and hence, are described herein. Other parameters of interest, such as the fuel prices, motorisation and urbanisation rates, are not described in this report as they are internal model variables and not publicly available.

Secondly, the report presents the status of the Corridor demand. This is an extraction of the catchment area regional Origin-Destination demand (in tonnes and trips) from the ETISplus database and PP22 results. These are the main source of information that can provide the scale of the demand reflecting only the Corridor-related flows for the OEM Corridor. TMS also presents the expected growth on demand (passenger and transport), depending on the available data; in most cases, these are parts of national models (covering larger parts than the Corridor areas) and are divided per market sector (domestic, imports, exports and transit) and mode shares. Even though these projections are reflecting the flows beyond the Corridor activity, they still provide an insight into the potential for specific demand and modes growth and could be used to derive conclusions on the future market demand also in the Corridor area. These projections are, in most cases, baseline scenarios, i.e. scenarios that assume that the framework of analysis will remain the same during the projection years. Therefore, these scenarios do not simulate any policy changes or structural changes. In the case of changes simulated, these are developed through various scenarios.

Next to the national scenarios, there are several studies targeted at specific Corridor parts (e.g. port studies and related forecasts) or transport plans. These depict specific parts of the Corridor’s catchment area and will be examined to draw conclusions on the effects of specific attributes on the transport demand, i.e. to perform a type of scenarios’ analysis.

#### TMS analysis and partner involvement

The overall TMS concept was developed for the present report in order to have a clear integrated view of the analysis, as well as its expected outcomes. For each of the tasks all partners contributed with data from national sources, such as national forecasting models and regional studies, as well as European sources, such as Eurostat, the EU Reference scenario and the ETISplus database.

#### Data coverage of the TMS

In this report, the TMS provides information on the macroeconomic framework as well as the Corridor-related demand flows creating the basis for the Final TMS. Hence, Task 1 and part of Task 2 form part of the present report. These are complemented based on the conclusions from the Second Corridor Forum, as well as the final analysis from the consortium.

With regard to the data used for Task 1 (the macroeconomic indicators), the study presents national and in some cases regional information for GDP, population and other macroeconomic indicators and trends.

In the second progress report, only the base year 2010 of freight and passenger traffic was presented. In the present report, the flows related to international freight traffic in the Corridor, such as passenger flows or domestic freight flows, as well as traffic entering and exiting the Corridor, are included. Regarding the domestic freight and passenger values, these will be aggregated figures as their main purpose is to identify the network capacity needs. For the traffic entering and exiting the Corridor, the study relies on input from the EU databases and that from the national stakeholders.

### Socio-economic characteristics of the OEM corridor on the basis of GDP and Population

This section describes certain socio economic characteristics of the OEM corridor countries and OEM regions, in particular Gross Domestic Product (GDP), population and urbanisation. Also, a preliminary forecast for the GDP and population will be given on the basis of an EU study. The socio-economic characteristics of the OEM countries will be compared to related totals figures for EU-27 (until 2013; after which EU-28 will be considered); the characteristics of OEM regions will be compared to totals of OEM countries. The results from the countries will be presented in the last section.

#### GDP

The OEM corridor crosses nine countries included in Table, which presents the GDP in current market prices (EUR) for the years 2008 to 2012. The source of the data is Eurostat. The table clearly shows the effect of the global economic crisis in terms of the GDP decrease in all OEM countries in 2009.

The GDP share of OEM countries in the EU-27 total GDP has increased annually in the course of 2008-2012: from 27.2% of the EU-27 in 2008 to 28.6% in 2012.

Of all the OEM countries, Germany has the highest GDP, accounting for higher GDP than the sum of GDPs of all other OEM countries combined; the total share of German GDP in 2012 equals approximately 72%. The GDP share is particularly small in Cyprus, Bulgaria and Slovakia.

Table 29:	GDP in current prices in million Euros in OEM countries and EU-27 (2008-2012)

Source: Eurostat

Figure 25:	GDP share per entire OEM country (2012)

Source: Eurostat

The regional GDP of the OEM corridor regions against the corresponding national GDP values range between 38% and 40% in the period 2008-2012. Since 2010, the share of the corridor regions has marginally decreased.

OEM regions in Germany have the largest share of total GDP of all OEM regions: 53.6% in 2012. OEM regions in Greece account for 12.3% of total GDP of all OEM regions. GDP shares of OEM regions in Bulgaria, Romania and Cyprus are small.

The share of GDP of OEM regions in Cyprus and Greece in the total GDP of the country equals 100%, because the entire country falls within the OEM corridor region. Therefore, it holds for other socio economic characteristics as well. The GDP share of OEM regions in Hungary and Bulgaria exceeds 80% of the total GDP of these countries. GDP shares of German and especially Romanian OEM regions of these countries are small (29% and 17%).

Figure 26shows the catchment area of the OEM corridor, together with the GDP value per region within the corridor, depicting essentially the distribution of welfare along the corridor. In absolute terms, the German regions are more detailed and smaller in terms of size, and that is the reason why Germany shows in the North East lower values for GDP compared to other regions. When looking at the aggregate over all regions per country (Table 29) one can observe that Germany in total has the highest share.

Figure 26:	Map of GDP per OEM region (2012, NUTS3)

Source: ETISBASE-EUROSTAT

Table 30lists the GDP per country. The share of the OEM regions in the total of all countries is stable at around 39% over the years 2008 - 2012. In comparison, the total of the OEM countries is listed in Table 29.

Table 30:	GDP in current prices of OEM regions and OEM countries (2008-2012)

Source: Eurostat

The analysis of the individual share per country (presented in Figure 27) shows that overall Germany had a share of 72% whereas the share of German OEM regions is 53.6%.

Figure 27:	Share of total OEM regions GDP per OEM country (2012)

Source: Eurostat

Figure 28 depicts the share of the OEM region in the national economy measured in GDP for 2012. Cyprus and Greece are included as a country in their entirety in the OEM regions, having thus a share of 100%. The share of the OEM region is the lowest in Romania and Germany. In all other countries, the OEM regions contribute more than 60% to the national economy of the country.

Figure 28:	GDP Share of OEM regions in total of OEM country (2012)

Source: Eurostat

As stated in the TMS approach, a forecast is required for the socio-economic variables. These estimations will form the input for forecasts at a later stage for the 3rd Progress report. The scenario, as included below, is derived from an official EU source. The GDP for the OEM countries is given for the years 2010, 2020, 2030, 2040 and 2050. The information is not available at regional level. Also, the yearly growth in % per year is indicated in the last columns.

Table 31:	GDP (in 2010 prices) in OEM countries in bln Euro for the years 2010, 2020, 2030, 2040, 2050 and the average annual growth per decades

Source: EU Energy, Transport and GHG Emissions Trends to 2050, Reference Scenario 2013

#### Population

The total population of all OEM countries amounts to approximately 155 million in 2012. This accounts for almost 31% of the total population in EU-27 in 2012. This share has annually decreased in the course of 2008-2012; from 31.5% in 2008 to 30.8% in 2012.

Of all the OEM countries, Germany has the largest population (just over 82 million in 2012). This equals to more than half of the total population of all OEM countries. The total population in EU-27 has increased annually in the course of 2008-2012, whereas the total population of OEM countries has decreased on an annual basis. This decrease is to a large extent caused by decreasing populations in Bulgaria and Romania.

Table 32:	Population in OEM countries and EU-27 (years 2008-2012)

Source: Eurostat

Figure 29:	Population share per OEM country in total OEM population (2012)

Source: Eurostat

The total population in OEM regions has annually decreased from 2008 and onwards with the exception of 2010. In 2010, the population of all OEM regions increased by more than two millions and exceeded 70 million in total. This increase was caused by a population increase in Germany by approximately 2.5 million.

The total population share of OEM regions in OEM countries equals 45.9% in 2012 (see table 33). This share has annually increased from 2008 and onwards. This means that the population decrease in all OEM countries exceeded the decrease (increase in 2010) in all OEM regions.

The German regions account for almost 38.4% of all population in OEM regions and 15.5% of all OEM regions population lives in Greece, and 10.9% Hungary (see figure 30). All other countries are lower than 10%. The population share of all OEM regions is the lowest for Cyprus (1.2%).

Table 33:	Population of OEM regions per member states (2008-2012)

Source: Eurostat

Figure 30:	Share of total OEM regions population per OEM country (2012)

Source: Eurostat

Figure 31 presents the national shares of the OEM regions against the entire national population for year 2012. The population share of OEM regions in Cyprus and Greece equals 100%, because the entire country falls within the OEM corridor region. The population share of OEM regions in Hungary and Bulgaria reaches 80% of national population. Population shares of German and especially Romanian OEM regions in the total population of these countries are low (33% and 19%).

Figure 31:	Population share of OEM regions in total of OEM country (2012)

Source: Eurostat

The demographic projections, listed in Table 34 are also derived from the study that comprised the GDP projections. The population projections are listed below for years 2010, 2020, 2030, 2040 and 2050.

Table 34:	Population forecasts for OEM countries 2010, 2020, 2030, 2040, 2050; in mln inhabitants; and annual population growth per decades

Source: EU Energy, Transport and GHG Emissions Trends to 2050, Reference Scenario 2013

In Figure 32 the population per OEM region is indicated with the colour of the region.

A second type of information is given in the map by the red coloured bar within the region, depicting the population density. In general, the population density in OEM regions is low with the exception of key urban areas such as Hamburg, Berlin, Praha, Wien and Budapest.

It should be noted that the GDP is listed in NUTS3 regions, but the selection of the catchment area is based on the NUTS2 regions for the purpose of the TMS.

Figure 32:	Map of Population density per OEM region (2012, NUTS-3)

Source: ETISBASE-EUROSTAT

#### Urbanisation

An interesting feature is the urban-rural typology, including remoteness, which classifies all NUTS3 regions according to criteria based on population density and population distribution (urban-rural). This classification is combined with a distinction between areas located close to city centres and areas that are remote.

It creates five categories of NUTS3 regions:

- predominantly urban regions;

- intermediate regions, close to a city;

- intermediate, remote regions;

- predominantly rural regions, close to a city;

- predominantly rural, remote regions.

In general, it seems that of all OEM countries, Greece has a relative large share of predominantly rural, remote OEM regions. As depicted in Figure 33 the same holds for Bulgaria and Hungary. In the Czech Republic, regions surrounding Praha are predominantly urban. Most of the other OEM regions are intermediate regions, either close to a city or predominantly rural regions, close to a city.

Figure 33:	Map of Urban-rural typology including remoteness

Source: EC, Regional Focus, 2011

### Socio-economic characteristics of the corridor on the basis of GDP and Population as reported by the countries

In the previous section the European studies, referenced as official EC studies, have been used for describing the OEM countries. The available information allowed for the specific description of the corridor specifically, while this could be defined on the basis of the NUTS-3 regions. This section presents the national figures on GDP and population. The purpose is to check whether the national forecasts are in line with the official EC studies.

Furthermore, the section presents the forecasts coming from national models in order to give an impression on how the socioeconomic framework is expected to develop in the upcoming years. For projected national data, there are several European sources, including the EU Reference Scenario / European projections for 2013 (EU Reference Scenario, 2013). For regional data, the main data sources were national – for both existing and forecasted data - and the ETISplus database, for 2010 data. An overview of the data availability in the OEM countries is presented in the table below.

Table 35:	Summary of national sources for GDP and Population Data

| Country | Source(s) |
| --- | --- |
| Austria | Eurostat BVMIT |
| Bulgaria | Updated Master Plan (2013) National Statistical Institute of Bulgaria |
| Czech Republic | Eurostat OPD |
| Cyprus | Eurostat Eurostat |
| Germany | BVWP (2013) |
| Greece | Eurostat |
| Hungary | Eurostat Hungarian Transport Administration |
| Romania | Eurostat AECOM |
| Slovakia | Eurostat Strategic Development plan of Transport infrastructure |

The historical and projected data on GDP and population is shortly discussed per corridor country in the following. Projected data means that forecasts are available for the specific country. For the projected data, a comparison between the European projections (from the previous section) and national sources (if present) is given at the end of the section.

Austria

The population of Austria grew over the last few years, and the GDP shows a significant growth. 68% of gross value added is generated by the services sector, 29% by the industry.

The Austrian MoT (BMVIT) commissioned a traffic forecast “Verkehrprognose Österreich 2025+”. This study details socio-economic assumptions. The indicator GDP has grown in the past by 2.2% per year. In the period up to 2025 a growth rate of 1.9% per year is expected. According to European projections, until 2030 the yearly growth is expected to be 1.7%.

Population growth from the BVMIT study is taken from the national Austrian statistical bureau STATISTIK AUSTRIA. The most recent population forecast from 2012 is a growth of 0.36% per year until 2030, according to the main scenario. The European projections show an expected annual growth of 0.23%.

Aging of population is expected and Wien will remain the largest region with a growth of 0.74% per annum.

Bulgaria

In Bulgaria, there is a tendency for the number of inhabitants to decrease (annual growth more than -1%). Except for the year 2009 the international crisis did not hurt Bulgaria very much, since recently the annual growth in GDP is +1%. Almost 2/3 of the gross value added is earned in the services sector, and about 30% from the industry.

The annual growth rate of GDP for Bulgaria is expected to be almost 2% until 2030 according to European projections, and 3.3% according to the national source (updated Master Plan 2013). In the first edition of the Master Plan with base year 2008, the annual growth rate was over 4%

The population of Bulgaria is expected to decline according to the European projections in the years up to 2030 with an annual growth rate of about -0.7%. The national sources analysed included in the Master Plan and the National Statistical Institute. The National Institute reports forecasts for three variants:

- Variant 1 (target): The variant is defined as realistic and is prepared according to the EU regulations on the Member States demographic and social-economic development.

- Variant 2 (relative acceleration): The variant suggests that the country demographic development will be accompanied by the favourable social-economic processes.

- Variant 3 (relative delay): The prognosis on population development is done under the hypothesis for unfavourable social-economic processes in the country.

The annual growth rate according to the Master Plan is -0.55% until 2030, for variant 1 the annual growth rate is: -0.67%, for variant 2: -0.58% and for variant 3: -0.72%.

Czech Republic

There is a very small population growth in the Czech Republic. The GDP growth was negative in 2012, but positive in 2010 and 2011, resulting in an overall GDP growth of 1%. 60% of gross value added comes from the services sector, and 37% from the industry.

Socio economic data for national forecasts is summarized in the following table. These are the drivers that are used as forecast for Czech transport demand. GDP is expected to grow by more than 2% annually.

Table 36:	Czech socio economic forecast by source

|  | Change compared to 2010 |
| --- | --- |
| Input | 2010 | 2020 | 2035 | 2050 |
| GDP | 1.00 | 1.27 | 1.74 | 1.88 |
| Population | 1.00 | 1.02 | 1.06 | 1.05 |
| Share of economically inactive population | 1.00 | 1.07 | 1.15 | 1.30 |
| Motorization | 1.00 | 1.14 | 1.19 | 1.20 |
| Fuel prices | 1.00 | 1.20 | 1.54 | 1.70 |
| Coal and oil assumptions | 1.00 | 0.91 | 0.75 | 0.63 |

Source: Transport sector strategies 2nd phase, OPD

For the Czech Republic the annual growth rate for GDP is expected to be 2.2% until 2030 for both the European projections and the national source.

The population of the Czech Republic is expected to increase in the years up to 2030 with an annual growth rate of about 0.14% (according to the European projections). According to the national source, the annual growth is expected to be 0.23%

Cyprus

The population of Cyprus shows a significant growth, but the GDP decreased on average. 80% of gross value added is generated by the tertiary sector (services) and only 17% by the industry.

For Cyprus, the annual growth rate for GDP is expected to increase by 1.8% in the years up to 2030, according to the European projections. The population of Cyprus is expected to increase according to the European projections in the years up to 2030 with an annual growth rate of about 1.1%.

Germany

The population growth of Germany is very low; the number of inhabitants is relatively stable over the recent years. Germany shows one of the highest growths of GDP in the EU, even in the recent years of the international crisis. 68% of gross value added is generated by the services sector, 30% by the industry.

The population in Germany is expected to demonstrate a slightly negative trend of 0.17% - 0.31% on average per year based on European sources, conforming to the national projections. At the same time, the employment rate is expected to increase by 4% in total based on the BVWP (2013) projections.

There are three main sources for the GDP growth in Germany, the European scenario, as well as two national (BVWP) sources dated in 2007 and 2013 respectively. The 2007 study indicated a 1.7% average annual growth, however without including the effects of the crisis. The follow-up study in 2013 projected the growth to be up to 2030 1.14% pa. This value is fairly consistent with the 1% pa growth from the European scenario.

Most of the sectors are expected to demonstrate a moderate growth by 2030. The industry (engineering, metals and chemicals) together with the market services anticipate the highest growths based on both the European, as well as the BVWP (2007) scenarios. These are within the range of 1.2% to 1.9% annually.

Greece

Greece was significantly impacted by the international economic crisis. In accordance with the 2011 Census results published by the Hellenic Statistical Authority, the number of inhabitants decreased by approximately 1.34% within the decade, while Eurostat data depict a continuous population decline for years 2012-2014. A highly negative annual growth in GDP (ranging 5-7%)was also recorded in the same period by both national sources and Eurostat database. 80% of gross value added is generated by the services sector, the industry sector is relatively small with a share of 16%.

For Greece the annual growth rate for GDP is expected to be 0.5% by 2030, while it is expected to increase in total by 1.4% by 2050 according to European projections. Similarly, the population of Greece is expected to grow in the years up to 2030 with an annual growth rate of approximately 0.1%.

Hungary

The population of Hungary shows a small negative growth, and the GDP showed positive figures for 2010 and 2011, but a negative growth in 2012. 65% of gross value added is generated by the services sector, while the industry has a considerable share of 31%.

Hungary’s National Transport Strategy, responsibility of the Hungarian Transport Administration, summarizes the relative trends. The document uses global sources of EU reference scenario, NSO, and calculations of the consortium. GDP is expected to grow around 1% up to 2030. The 2020-2030 will see the highest growth. According to European projections, the annual growth rate is 1.67% until 2030.

The population of Hungary is expected to decline slowly in the years up to 2030 with an annual growth rate of about -0.15% (according to the European projection). Population is expected to decrease by 0.25 % per annum according to the national source.

Romania

The number of inhabitants of Romania decreased strongly over the last few years. GDP, however, shows a small growth. The services sector has a relatively small share of 50% of gross value added; the industry sector is large with a share of 43%.

For Romania, the annual growth rate for GDP is expected to be about 3% up to 2030 according to the national source. According to European projections, until 2030 the annual growth is expected to be 2.1%.

The population of Romania is according to European projections expected to decline in the years up to 2030 with an annual growth rate of about -0.3%. A similar reduction is reported by the national source.

Slovakia

Although the population of Slovakia shows a small decrease over the last few years, the GDP grew significantly. 60% of gross value added is generated by the services sector and 36% by the industry.

For Slovakia, the annual growth rate for GDP is expected to be about 2.6% until 2030 according to the European projections.

The population of Slovakia is expected to grow in the years up to 2030 with an annual growth rate of about 0.18% according to European projections. The Strategic Development Plan of Transport infrastructure of the Slovak Republic by 2020 presents information on population. The population of 5.4 million people is expected to decline in the future, according to the national statistical office Infostat. The middle variant projections foresee stagnation of the population until 2025, followed by a decline of 9% until 2050 to around 4.9 million people. No economic forecasts are presented in the Strategic Development plan of Transport infrastructure of the Slovak Republic.

Summary

The table below summarises the macroeconomic findings for the OEM Corridor countries for the different sources available.

Table 37:	Population and GDP growth rates by 2030

| Country | Average annual population growth (2010-2030) | Average annual GDP growth (2010-2030) |
| --- | --- | --- |
| Austria | 0.23% - 0.36% | 1.7% – 1.9% |
| Bulgaria | (-0.72%) – (-0.55%) | 2.0% - 3.3% |
| Czech Republic | 0.14% - 0,23% | 2.2% |
| Cyprus | 1.1% | 1.8% |
| Germany | (-0.31%) - (-0.17%) | 1.0% - 1.14% |
| Greece | 0.1% | 0.5% |
| Hungary | (-0.25%) - (-0.15%) | 1.0% - 1.67% |
| Romania | -0.3% | 2.1% - 3.0% |
| Slovakia | 0.18% | 2.6% |

### The national transport volumes and demand scenarios

This section presents the present volumes and future demand scenarios developed by national models for each of the Corridor countries. These scenarios describe the prospect of transport demand for a certain time horizon (e.g. 2030), based on a set of macroeconomic and policy assumptions. The volumes of the latest base year, whereupon the forecasts are based, are also presented in this section. Each country is analysed separately in the following.

It should be noted that the total national transport volumes of the entire OEM countries are presented in this section. With these figures it is not possible to identify specifically the corridor, as this will be dealt with in the following section. In the figures presented in this section, there is neither a relation with other corridor countries, nor a specific subset of the corridor.

The purpose of this section is to present the national available transport figures and forecasts, if available, on a national level. These will serve as a benchmark for the detailed figures that will be presented for the OEM corridor in following sections.

#### Austria

The Austrian Ministry of Transport published a Traffic and Transport Forecast for the years up to 2025 in 2009. Two possible scenarios were analysed in this study. Scenario 1 assumes that general developments remain the same, whereas for scenario 2, there are assumptions that measures are taken in the field of infrastructure and development of traffic and transport, but that on the other hand the increases in traffic and transport are limited due to political measures, amongst others. The figures in this report are given for scenario 1.

Table 38 presents the forecasts for domestic freight movements, import/export freight movements and transit freight movements, for the years 2005 and 2025, and for road freight transport, rail and inland waterways, in tonnes. Notably, the transit transport is one of the faster growing segments in Austria.

Table 38:	Forecast of freight movements in Austria (2005, 2025); in mln tonnes

| Forecast of domestic freight movement (mln. Ton) |
| --- |
|  | 2005 | 2025 | 2005 ( 2025 in % |
| Road | 299.61 | 365.45 | +22.0% |
| Rail | 25.09 | 30.22 | +20.4% |
| Inland waterway | 0,56 | 0,67 | +19.6% |
| Total | 325,26 | 396.34 | +21.9% |
| Forecast of import/export freight movement (mln. ton) |
|  | 2005 | 2025 | 2005 ( 2025 in % |
| Road | 78.13 | 109.96 | +40.7% |
| Rail | 43.02 | 65.22 | +51.6% |
| Inland waterway | 9.54 | 14.39 | +50.8% |
| Total | 130.69 | 189.57 | +45.1% |
| Forecast of transit freight movement (mln. ton) |
|  | 2005 | 2025 | 2005 ( 2025 in % |
| Road | 56.49 | 108.30 | +91.7% |
| Rail | 22.70 | 46.89 | +106.6% |
| Inland waterway | 4.79 | 7.45 | +55.6% |
| Total | 83.98 | 162.64 | +93.7% |

#### Bulgaria

The Bulgarian General Transport Master Plan was commissioned by the Ministry of Transport in May 2008. The main objective of the Master Plan is the establishment of a strategic and coherent base of technical data, transport models and multimodal technical studies for long and medium term investment programming in the transport sector in Bulgaria.

On the basis of a number of assumptions and with 2008 as a base year, predictions are provided on a number of subjects for the period up to 2030. Table 52 gives the forecasts for domestic freight movements, import/export freight movements and trans freight movements, for the years 2008 and 2030, and for road freight transport, rail and inland waterways, in terms of ‘lorry equivalents’ (because figures in tonnes are not known).

Table 39:	Forecast of freight movements in Bulgaria (2008; 2030); in lorry equivalents

| Forecast of domestic freight movement (lorry equivalents) |
| --- |
|  | 2008 | 2030 | 2008 ( 2030 in % |
| Road | 21,423,333 | 38,266,625 | +78.6% |
| Rail | 2,103,905 | 3,508,798 | +66.8% |
| Inland waterway | 60,247 | 162,891 | +170.4% |
| Total | 23,587,485 | 41,938,314 | +77.8% |
| Forecast of import/export freight movement (lorry equivalents) |
|  | 2008 | 2030 | 2008 ( 2030 in % |
| Road | 1,915,226 | 3,315,112 | +73.1% |
| Rail | 806,907 | 1,794,614 | +133.6% |
| Inland waterway | 1,223,940 | 1,884,671 | +54.0% |
| Total | 3,946,073 | 6,994,397 | +77.2% |
| Forecast of transit freight movement (lorry equivalents) |
|  | 2008 | 2030 | 2008 ( 2030 in % |
| Road | 213,631 | 499,370 | +133.8% |
| Rail | 302,939 | 916,731 | +202.6% |
| Inland waterway | 5,130 | 6,732 | +31.2% |
| Total | 521,700 | 1,422,833 | +172.7% |

Recently, the Transport Master Plan was updated, with an intermediate year 2020 shown in the table. It can be seen that the period from 2011-2020 is a period that is anticipated to show a lower growth than that of the 2020-2030 period.

Table 40:	Forecast of freight movements in Bulgaria (2011, 2020, 2030); in mln tonnes

| mln tons | 2011 | 2020 | 2030 |
| --- | --- | --- | --- |
|  | Road | Rail | Rail share | Road | Rail | Rail share | Road | Rail | Rail share |
| Domestic | 104.7 | 11.9 | 10,3% | 127.3 | 13.9 | 9,8% | 172.8 | 16.6 | 8,8% |
| International: | 46.5 | 3.5 | 7,2% | 56.2 | 4.8 | 7,8% | 74.1 | 7.2 | 8,8% |
| Import | 21.1 | 1.0 | 4,3% | 25.9 | 1.3 | 4,8% | 34.7 | 1.9 | 5,3% |
| Export | 17.1 | 1.2 | 6,5% | 21.9 | 1.6 | 6,7% | 31.1 | 2.6 | 7,8% |
| Transit | 8.3 | 1.4 | 14,8% | 8.3 | 1.9 | 18,5% | 8.3 | 2.6 | 24,3% |

In both forecasts for Bulgaria, it can be noted that the rail freight transport is expected to grow in the international segment.

#### Czech Republic

The Czech Ministry of Transport published a Transport Sector Strategies study in 2013. This study mainly dealt with the identification of transport infrastructure measures, but also contained freight transport forecasts for the years up to 2050. In this study, developments are given for railway, road transport and inland waterways for 3 scenarios (“high”, “trend” and “low”), and for inland and international transport volumes together (excluding transit). No separate figures for inland and international transport are given. The percentages are based on tonne-km. The table below presents the figures for the scenario “trend”.

Table 41:	Czech Republic: Forecast of freight movements; in mln tonnes

| mode | 2010 in mln ton-km | 2010=100% | 2020 | 2035 | 2050 |
| --- | --- | --- | --- | --- | --- |
| Railway | 13,770 | 100% | 123% | 133% | 146% |
| Road | 51,832 | 100% | 128% | 166% | 174% |
| IWT | 679 | 100% | 170% | 215% | 234% |
| Total | 66,281 | 100% | 127% | 160% | 169% |

#### Cyprus

In Cyprus no figures on forecasts for freight transport are available. The Statistical Service of Cyprus delivers figures on road freight transport, which are presented in the tables below.

Table 42:	Cyprus: Road transport according to load capacity of the vehicle and type of transport (2013)

| Vehicle load capacity | Hire or reward | Own account | Total |
| --- | --- | --- | --- |
|  | mln ton | mln ton-km | mln ton | mln ton-km | mln ton | mln ton-km |
| Road tractor | 4.7 | 259 | 2.7 | 158 | 7.4 | 418 |
| Rigid 3.0 –9.9 t | 0.1 | 5 | 2.5 | 69 | 2.6 | 75 |
| Rigid 10-14.9 t | 0.1 | 4 | 1.1 | 27 | 1.2 | 31 |
| Rigid >15.0 t | 2.2 | 46 | 2.7 | 47 | 4.9 | 92 |
| Total | 7,1 | 315 | 8.9 | 303 | 16.0 | 618 |

Table 43:	Cyprus: International road transport according to gross vehicle weight and type of transport (2013)

| Gross vehicle weight | Hire or reward | Own account | Total |
| --- | --- | --- | --- |
|  | 1000 ton | 1000 ton-km | 1000 ton | 1000 ton-km | 1000 ton | 1000 ton-km |
| 25 tonnes and over | 22.5 | 16 349 | 0.0 | 0.0 | 22.5 | 16349 |
| Total | 22.5 | 16 349 | 0.0 | 0.0 | 22.5 | 16394 |

#### Germany

The ITP and BVU conducted in 2007 (BVWP, 2007) the study for the forecast of the transport flows up to 2025 on behalf of the Ministry of Transport and Infrastructure. This study provided detailed results for the projection of passenger and transport flows with 2004 as the base year, based on the socioeconomic assumptions presented in the previous section and a set of policies, including all expected infrastructural developments (as defined in the year of the study).

Based on the 2004 values, road is the dominant mode for freight transport with 1.45 billion tonnes (72.2% of the total transport), followed by rail with 0.32 billion tonnes (16%) and inland waterways with 0.24 billion tonnes (11.7%). By 2025, the national estimations expect the road share to increase by on average 2% annually, reaching a share of almost 76%. Rail follows a comparable trend, however, with a lower growth of 1.4% p.a. and 14.5% for modal split. Both road and rail in this forecasting draw demand from inland waterways, which grows by 0.9% p.a. and by 2025 will have a share of 9.5%. The same trend is also observed for freight performance measured in ton-km.

Figure 34:	The market structure for Germany

Source: BVWP (2007)

The BVWP forecast also provides insight into the market characteristics (see Figure 34) in terms of tonnes (left-side) and ton-km (right-side). These graphs show that the domestic transport (in tonnes) occupies 80% of the total, leaving 16.6% for imports and exports and 3.3% in transit. By 2025, it is expected that the share of imports and exports, as well as transit will increase. In ton-km, domestic figures demonstrate much lower values due to the shorter distances. Nonetheless, it follows a decreasing trend.

Comparing the average travelled distances between the modes, there is a strong shift to long-distance trips for rail, where distance is expected to increase by 24% within the 2004-2025 time period, reaching the 353 km, as well as for road, which is expected to reach the 300 km (increasing 19%).

In 2014, ITP and BVU conducted an updated version for the prognosis of the transport flows up to 2030 with 2010 as the base year. Based on the 2010 values, road is the dominant mode for freight transport with 3.12 billion tonnes (84.1% of the total transport), followed by rail with 0.36 billion tonnes (9.7%) and inland waterways with 0.23 billion tonnes (6.2%). By 2030, the national estimations expect the road to increase by on average 0.8% annually, reaching the share of 83.5%. Rail follows a comparable trend, however, with a higher growth of 1.1% annually and 10.2% of the modal split. Inland waterways grow by 0.9% annually and by 2030 have a share of 6.3%. The same trend is also observed for freight performance measured in ton-km.

The forecast also provides insight into the market characteristics in terms of tonnes and ton-km. Domestic transport (in tonnes) occupies 78.7% of the total, leaving 17.0% for imports and exports and 4.3% in transit. By 2030, it is expected that a larger share (20.5%) of the market will turn to imports and exports, as well as transit. In ton-km, domestic demonstrates much lower values due to the distance factor. Nonetheless, it also follows a decreasing trend.

Comparing the average travelled distances between the modes, there is a strong shift to long-distance trips for rail, where distance is expected to increase by 15.6% within the 2010-2030 time period, reaching the 347 km. Road is also expected to increase strongly to reach 167 km (increasing by 18,9%). The increase for inland waterways is much less (increasing by 2.3% to 277 km). For general figures on freight transport, statistical information from the EU can be used (Statistical Pocketbook “EU Transport in Figures”, version 2014). The table below presents performance figures (ton-km) up to 2012, which is the latest figure available.

Table 44:	Germany: Freight movements in Germany; in bln ton-km

| Performance of freight transport (in billion ton-km) |
| --- |
| Transport mode | 2010 | 2011 | 2012 | Share in % (2012) |
| Road – national | 252.5 | 265.0 | 254.5 | 53.5% |
| Road – international | 60.6 | 58.8 | 52.5 | 11.0% |
| Rail | 107.3 | 113.3 | 110.1 | 23.2% |
| IWT | 62.3 | 55.0 | 58.5 | 12.3% |
| Total | 482.7 | 492.1 | 475.6 | 100.0% |

In Greece, no figures on forecasts of freight transport demand are currently available. In this case, it is assumed that the freight demand volume growth would be equal to the country’s GDP growth. The Ministry of Infrastructure, Transport and Networks is, however, planning to issue a tender for the elaboration of an appropriate model to forecast freight demand. presents the latest statistical figures for road freight transport in thousand tonnes (source: Hellenic Statistical Authority). Additional figures are obtained from the Eurostat database with regard to rail and maritime transport, but for the years up to 2010. All available data provide evidence of the severe impact of the economic crisis in Greece.

The high volume of road transport observed is explained by own account transport and concerning the transport of building materials over short distances, which is of limited importance for the corridor traffic analysis. Hence, this type of transport flow will not be taken into consideration.

Table 45:	Greece: Freight movements; in mln tonnes

| Road (in mln ton) | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- |
| professional |  |  |  |  |
| national |  |  | 89.6 | 107.2 |
| international |  |  | 3.9 | 6.3 |
| own account |  |  |  |  |
| national |  |  | 411.8 | 286.5 |
| Total | n.a. | n.a. | 505.3 | 400.1 |
| Maritime (in mn ton) | 2009 | 2010 | 2011 | 2012 |
|  |  |  | 123.53 | 129.81 |

Source: Hellenic Statistical Authority

| (in mn ton) | 2009 | 2010 | 2011 | 2012 |
| --- | --- | --- | --- | --- |
| Railway | 5.5 | 3.9 | n.a. | n.a. |
| Maritime | 135.4 | 124.4 | n.a. | n.a. |

Source: EUROSTAT

#### Hungary

In Hungary the National Technology Platform for Road Transport developed a “Vision 2030” in 2009 with respect to the transport development. The main objective of the report was to look at the infrastructure of Hungary. The report provides volumes on freight transport by road, rail and inland waterways, but these figures are being reproduced from EU-reports, i.e. the report ‘Trends to 2030, update 2007’. The figures are given in the table below.

Table 46:	Hungary: Estimated development of performances in goods transport towards 2030; in bln ton-km

| in bn ton-km | 2010 | 2015 | 2020 | 2025 | 2030 |
| --- | --- | --- | --- | --- | --- |
| Road (public) | 30.9 | 36.4 | 41.3 | 45.5 | 48.4 |
| Rail | 8.8 | 9.1 | 9.4 | 9.7 | 10.1 |
| IWT | 2.4 | 2.7 | 2.9 | 3.2 | 3.3 |
| Total | 42.1 | 48.2 | 53.6 | 58.4 | 61.8 |

For road transport, the division between national and international transport is: 86% is domestic transport, 14% is international transport. For rail transport, the share of international transport between inland, export, import and transit is higher than for road transport, as can be observed in the table below.

Table 47:	Hungary: Shares of railway transport categories

| Railway category | % |
| --- | --- |
| Inland | 25% |
| Export | 26% |
| Import | 28% |
| Transit | 21% |
| Total | 100% |

#### Romania

In 2014, the Romanian Ministry of Transport published a “General Master Plan for the Transport Sector in Romania”. In this publication forecasts for freight transport are given for road, rail and inland waterways for the period 2011-2020, but no separate figures for inland, international and transit transport are foreseen. Table 48 below presents the figures.

Table 48: Romania: Estimated development of freight transport towards 2020

| Transport mode | 2010 | 2011 | 2020 | 2011 ( 2020 in % |
| --- | --- | --- | --- | --- |
| Road | 174.6 | 183.6 | 239.6 | +30.5% |
| Rail | 52.9 | 60.7 | 67.8 | +11.6% |
| IWT | 32.1 | 29.4 | 36.3 | +23.4% |
| Total | 259.6 | 273.7 | 343.7 | +25.6% |

For general figures on freight transport, statistical information, as supplied by the EC (Statistical Pocketbook “EU Transport in Figures”, version 2014), can be used. Table 49 below presents performance figures (in bln ton-km) up to 2012, which are the latest figures available.

Table 49:	Romania: Performance of freight transport; in bln ton-km

| Freight Transport Performance (in bln ton-km) | 2010 | 2011 | 2012 | Share in % (2012) |
| --- | --- | --- | --- | --- |
| Road – national | 12.1 | 11.9 | 12.7 | 22.8% |
| Road – international | 13.8 | 14.5 | 17.0 | 30.5% |
| Rail | 12.4 | 14.7 | 13.5 | 24.2% |
| IWT | 14.3 | 11.4 | 12.5 | 22.5% |
| Total | 52.6 | 52.5 | 55.7 | 100% |

#### Slovakia

Although a Strategic Development Plan of Transport Infrastructure of the Slovakian Republic by 2020 exists, no exact figures are published on forecasts for freight transport; only qualitative indications are given. For this report, statistical figures on freight transport by rail, road and inland waterways for the period 2010-2012 are presented. The figures for road transport exclude international cabotage.

Table 50:	Slovakia: Domestic freight movements; in mln. tonnes

| Domestic freight movement (mln ton) |
| --- |
|  | 2010 | 2011 | 2012 |
| Road | 112.205 | 98.983 | 94.713 |
| Rail | 6.409 | 7.010 | 6.356 |
| IWT | 71 | 58 | 38 |
| Total | 118.685 | 106.051 | 101.107 |
| Import/export freight movement (mln ton) |
|  | 2010 | 2011 | 2012 |
| Road | 18.507 | 20.052 | 19.862 |
| Rail | 28.308 | 26.232 | 24.987 |
| IWT | 2.594 | 1.793 | 1.690 |
| Total | 49.409 | 48.077 | 46.539 |
| Transit freight movement (mln ton) |
|  | 2010 | 2011 | 2012 |
| Road | 9.819 | 10.711 | 13.545 |
| Rail | 9.610 | 10.4 | 11.256 |
| IWT | 0.444 | 603 | 0.744 |
| Total | 19.873 | 21.783 | 25.545 |

For some general figures on freight transport, statistical information from the EU can be used (Statistical Pocketbook “EU Transport in Figures”, version 2014). Table 51 below presents the performance figures (in ton-km) up to 2012, which are the latest figures available.

Table 51:	Slovakia: Performance of freight transport; in bln ton-km

| in bn ton-km | 2010 | 2011 | 2012 | Share in % (2012) |
| --- | --- | --- | --- | --- |
| Road – national | 5.2 | 4.9 | 5.1 | 13.3% |
| Road – international | 22.4 | 24.3 | 24.6 | 64.2% |
| Rail | 8.1 | 8.0 | 7.6 | 19.8% |
| Inland waterways | 1.2 | 0.9 | 1.0 | 2.7% |
| Total | 36.9 | 38.1 | 38.3 | 100% |

#### Conclusion

National forecasts and national transport figures have been described in this section, as these were available through the project sources, as well as official national sources from the corridor countries. One of the main conclusions is that forecasts, if available, are on a regional level within the country considered (for example Austria, Germany, Bulgaria), but lack the regional detail in other countries. If forecasts are available, then in most cases no regional detail is available, at best a differentiation is obtained between domestic, import/export and transit traffic. But again, on the basis of that information, the OEM corridor cannot be isolated from other corridors.

Also, it should be noted that there is no uniform scenario used in case of forecasts being available. At best, the scenarios of the German Bundesverkehrswegeplan in the Austrian Verkehrsprognose Österreich 2025+ are taken into account. But in this case the timing is different; the Austrian plan was developed in 2009. The German plan originates in 2007 and will be updated in the near future. For a number of countries, forecasts are either not available or given in qualitative figures.

In order to address these shortcomings, integrated information is needed that refers to all the OEM corridor countries at the same level and preferably on a regional level. The regional level is an essential prerequisite in order to define the transport flows on the corridor. Taking the transport flows from country to country would mean for example that flows from Germany to Romania are analysed in total, so there would be overlap and “double counting” in the analysis for the OEM corridor. This double counting is in that particular case also valid for the Rhine-Danube corridor.

It should also be mentioned that a distinction is to be made between domestic transport, import and export and transit transport. Domestic transport is transport within the corridor regions within an OEM country, import and export within the corridor is international transport between the regions of the different OEM countries. The total imports and exports within the corridor are similar, i.e. what is exported from one country is imported by the other, as it is a closed system. Consequently, imports will not be added to exports to avoid double counting. For this traffic, the origin and destination are inside the corridor catchment area. This is termed the first level of corridor traffic.

It is different when the transport flows with regions outside the corridor are considered, whereby the import and export to regions outside the corridor are necessarily a different item. For example, the road transport from the Czech Republic to Sweden, or from Holland to Romania, is using the corridor as well. In the present analysis, this is termed import and export to regions outside the corridor. Either the origin or the destination has to be inside the corridor catchment area for this type of transport. This is termed the second level of corridor traffic.

From a corridor perspective, the definition of transit is also important. The transit reported by a country is different from the corridor perspective. The transit for Hungary for example from the Czech Republic to Romania is passing through the corridor, but this is already accounted for in the first level of corridor traffic, if the catchment area of the corridor is considered. However, if it is outside the catchment area but using the corridor, it should be included. This is termed transit traffic, which is the third level of corridor traffic. The origin and the destination are outside the catchment area, but traffic is using the corridor.

Figure 35 presents these three levels of corridor flows.

Figure 35:	Schematic overview of the 3 levels of corridor transport flows

Source: Consortium

The PP22 study results, based on ETISplus and refined with country information collected in the PP22 project, are used as the basis for describing the corridor on the above these 3 levels. The advantage is that it covers the regions for the different transport modes and that it comprises different commodity groups. The next section describes the first level of transport for the base year, that is, the transport within the catchment area of the corridor.

### Transport description of the OEM corridor in 2010

The transport description covers both the passenger and freight transport. For this report the Consortium focused on data that were available from sources of previous studies. The data base year is 2010. For a detailed description it is referred to Annex 4, a description of the methodology and the use of databases is given there.

It can be stated that ETISBase covers comprehensive data for passenger and freight that is derived from Eurostat and national sources. In this section the transport flows are described for 2010 which is the base year of the Priority Project 22.

Also, NUTS2 level is the lowest geographic level (giving the highest level of detail) for describing transport flows on regional level. As well as for freight and passenger description, the NUTS2 regions are used; the regional transport description is not available on NUTS3 level.

It should be stated that in this section the intra-corridor flows are described. That means that passenger and transport flows that are taking place within the catchment area of the corridor (see figure 20). In order to derive the transport flows in the catchment area a regional transport database is needed. If only on total country figures is relied, then, for example, the transport flows from the complete country of Germany towards Hungary is taken. If total country volumes of transport were taken for the analysis then an overlap with the Rhine-Danube Corridor would emerge. For that reason it is important that a definition of transport flows according to the catchment area is followed.

#### Freight transport description of intra-corridor transport flows

This section describes the freight transport performance of the OEM corridor, based on ETIS-BASE and, partly derived from the PP22 study (cf. Annex 7). In the PP22 study, the data for rail and road freight were already checked on consistency with national figures and other studies.

The following principles were applied:

- The transport volume is measured in tonnes.

- The flows will be first described for the year 2010. The year 2010 is well established as the effect of the crisis has faded out in 2008 and 2009 in most countries, thereby giving a more stable basis for forecasting.

- a strict definition of the corridor is used, i.e. any corridor infrastructure must physically pass through the NUTS 2 region (“OEM Region”). This is assigned as the first level of corridor traffic.

The following notes are added:

- Since only a part of Germany belongs to the OEM corridor, the German induced OEM-related traffic is considerably smaller than the national figure; the same applies to other countries accordingly.

- For inland waterways, the regions in Germany and the Czech Republic were included. In the OEM corridor this is covered by the rivers Elbe, Vltava, Weser and the Mittellandkanal.

The tables below present the transport volumes between the OEM regions per each OEM country.

Table 52:	Road freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes

|  | Austria | Bul-garia | Cyp-rus | Czech Rep. | Ger-many | Greece | Hun-gary | Ro-mania | Slo-vakia | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Austria | 91.,209 | 13 | 0 | 617 | 1,129 | 24 | 837 | 22 | 517 | 94,369 |
| Bulgaria | 45 | 77,103 | 0 | 18 | 87 | 644 | 100 | 59 | 5 | 78,062 |
| Cyprus | 0 | 0 | 32,216 | 0 | 0 | 13 | 0 | 0 | 0 | 32,229 |
| Czech Rep. | 888 | 49 | 0 | 189,362 | 3,089 | 18 | 590 | 36 | 2,864 | 196,897 |
| Germany | 1,541 | 26 | 0 | 2,639 | 605,510 | 65 | 830 | 78 | 390 | 611,080 |
| Greece | 32 | 778 | 7 | 44 | 18 | 507,714 | 34 | 60 | 30 | 508,719 |
| Hungary | 1,161 | 70 | 0 | 513 | 628 | 19 | 154,535 | 426 | 1,342 | 158,694 |
| Romania | 17 | 69 | 0 | 11 | 46 | 23 | 450 | 28,713 | 5 | 29,334 |
| Slovakia | 653 | 7 | 0 | 2,603 | 340 | 29 | 1,643 | 28 | 55,783 | 61,086 |
| Total | 95,546 | 78,115 | 32,223 | 195,806 | 610,848 | 508,538 | 159,021 | 29,422 | 60,937 | 1,770,455 |

Source: ETISBASE

Note for tables Table 52 and Table 53: The tables are to be read as origin/destination tables, thus transport from corridor regions in one country to corridor regions in another country. The diagonal corresponds to the domestic transport among the corridor regions within a country.

For road transport, it should be noted that it includes also the short distance transport. A large fraction, about 60%, of road freight transport is on short distances. This is the transport flow within the region (intra-regional transport), that is dominated by transport of building materials and urban transport (final products and foodstuffs). These transport flows use the infrastructure, but are not in competition with the rail freight transport.

Table 53:	Rail freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes

|  | Austria | Bulgaria | Czech Rep. | Germany | Greece | Hungary | Romania | Slovakia | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Austria | 14,863 | 31 | 533 | 2,972 | 378 | 1,878 | 98 | 169 | 20,922 |
| Bulgaria | 2 | 12,505 | 4 | 3 | 291 | 5 | 113 | 2 | 12,926 |
| Czech Rep. | 3,870 | 39 | 26,981 | 5,326 | 3 | 2,042 | 136 | 3,050 | 41,448 |
| Germany | 2,876 | 19 | 4,519 | 53,488 | 67 | 1,870 | 13 | 530 | 63,382 |
| Greece | 4 | 109 | 10 | 46 | 252 | 262 | 6 | 13 | 702 |
| Hungary | 2,281 | 37 | 546 | 948 | 268 | 7,272 | 1,002 | 448 | 12,802 |
| Romania | 38 | 361 | 8 | 11 | 12 | 507 | 22,927 | 4 | 23,867 |
| Slovakia | 1,499 | 14 | 2,875 | 1,081 | 8 | 954 | 103 | 3,408 | 9,942 |
| Total | 25,433 | 13,115 | 35,477 | 63,874 | 1,280 | 14,791 | 24,398 | 7,623 | 185,991 |

Source: ETISBASE

The rail traffic to and from the port zones in Northern Europe and the Black Sea is shown in the figure below, based on PP22 study results. The blue line indicates the share of the ports in total; the total rail freight traffic is indicated with the red line. It should be noted that PP22 did not include the ports south of Thessaloniki in Greece.

Figure 36:	Rail freight transport on the network with identification of port related railway traffic (2010); in 1.000 tonnes

Source: PP22 Study

Figure 37:	Commodities transported within the corridor by rail and road freight transport (2010); in million tonnes

Source: ETISBASE

In addition to road and rail, inland waterway and maritime freight transport are also part of the OEM corridor, as shown in the following table.

Table 54:	IWW freight transport volume between the OEM regions grouped by states (2010); in 1,000 tonnes

|  | Czech Republic | Germany | Total |
| --- | --- | --- | --- |
| Czech Republic | 370 | 212 | 582 |
| Germany | 64 | 18,048 | 18,112 |
| Total | 434 | 18,260 | 18,694 |

Source: ETISBASE

Figure 38 presents a schematic overview of the flows on the inland waterway network. The transport inland waterway is shown in million tonnes for each stretch of the network linking the ports. The inland waterway transport flows of all levels of corridor transport are also presented.

The diagram shows the global transport flows on the IWT network of the corridor. It is clearly visible that the Mittellandkanal provides the backbone of the channel. The ports of Magdeburg, Bulstringen and Vahldorf provide high freight volumes in the direction of the Ruhr area. Furthermore, it should be noted that the port of Hamburg provides good IWT links with the urban areas of Hannover, Magdeburg and in the direction of Berlin. On contrary, the transport flows from Bremen are much smaller.

The busiest stretch on the Middle-Weser is in between the locks of Petershagen and Dörverden. Here, large sand and gravel pits provide cargo flows to the city of Bremen.

The Elbe fails to provide high transport volumes in the Middle and upper stretch. Reasons for underutilization can be found in the low water levels on the Elbe river. At numerous days of the year, the water levels on the Elbe drop below 1.65 metres, making commercial navigation nearly impossible. As a result, skippers prefer to sail over the parallel Elbe–Seitenkanal to service the industrial areas at Magdeburg and Berlin.

Table 55:	Maritime freight transport volume between the OEM regions grouped by states (2010); in 1.000 tonnes

|  | Bulgaria | Cyprus | Germany | Greece | Total |
| --- | --- | --- | --- | --- | --- |
| Bulgaria | - | 17 | 10 | 116 | 142 |
| Cyprus | 2 | - | 7 | 250 | 259 |
| Germany | 12 | 40 | 1.778 | 250 | 2.079 |
| Greece | 31 | 326 | 66 | 72.091 | 72.514 |
| Total | 45 | 382 | 1.860 | 72.707 | 74.995 |

Source: ETISBASE

Figure 38:	Transport on the inland waterway network on the OEM corridor in 2010; in million tonnes

Source: Consortium

#### Passenger transport description of intra-corridor flows

Information on passenger transport was derived from the PP22 study based on ETIS. It should be noted that only distances of more than 60 kilometres on average are included, except for the cases of border crossings. Therefore, the largest proportion related to commuter traffic is not included in for road and rail, respectively.

It should be noted that for road and rail transport we have used the strict corridor definition, the origin and destination of the trip are within the corridor “catchment area”. For air transport we have selected the total passengers embarking and disembarking within the corridor “catchment area”.

Table 56:	Road passenger long distance transport volume between OEM regions grouped by states (2010); in 1.000 pax return trips

Source: ETISBASE; CzechR … Czech Republic

Table 57:	Rail passenger long distance transport volume between the OEM regions grouped by states (2010); in 1.000 pax return trips

Source: ETISBASE; CzechR … Czech Republic

Table 58:	Air passenger long distance transport volume in the OEM regions grouped by states for the years 2008 till 2012; in 1.000 pax total embarked and disembarked

Source: Eurostat; CzechR … Czech Republic

Table 59:	Maritime passenger long distance transport volume in the OEM regions grouped by states for the years 2008 till 2012; in 1.000 pax total embarked and disembarked

Source: Eurostat (na= not available); CzechR … Czech Republic

#### Conclusion

The first level of corridor traffic, which represents transport flows within the catchment area, has been described for the base year 2010. For road freight transport, the short distance transport has been included in the tables above. This is one of the reasons why the volumes are relatively high. The short distance transport by road is justified by a high share of building materials, foodstuffs, agricultural products and final products. The latter concerns the last- or first mile transport related to long distance transport by rail or inland waterways, i.e. container transport.

When developing the Key Performance Indicators (KPI), such as modal split, it has to be carefully defined on which segments of transport the KPI’s are valid. For example, on the short distance transport, there is limited competition of rail transport. For this reason, the long distance transport for road transport will be defined, i.e. the transport between regions (inter regional transport).

### Integrated freight transport demand scenarios

The previous section described the transport flows for the catchment area on the corridor, i.e. on the first level, with origin and destination inside the catchment. This section presents the second level and third level corridor flows. First, the rail freight transport is presented, followed by road freight transport.

For both road and rail freight transport the base year 2010 is presented and the forecast for 2030. These are based on the PP22 study. The PP22 uses the European reference scenario, as was presented in the socio economic section. The advantage is that all countries are treated in a comparable way, having all the same base year 2010. The reference scenario does include the projects that are programmed and known to be finished by 2030. For the new projects an assessment is made whether the supply will be a bottleneck for the demand, this is carried out at the end of the TMS analysis.

#### Rail transport corridor flows

Table 60 shows the rail transport related to the OEM corridor in 2010. The first 2 columns show the first level transport taking place within the catchment area of the corridor. The 3rd and 4th column show the second level: with origin or destination on the corridor. Finally, the transit traffic on the corridor is shown in the last row. This has origin and destination outside the catchment area. The total rail freight volume on the corridor is 244.485 million tonnes. The last row shows that the share of domestic transport is 59%, the share of international traffic within the corridor is 18%, the share of import and export to the outside corridor regions is in total 19%, while the share of transit transport is 3%.

Table 60:	Rail transport on OEM corridor (2010); in million tonnes

| in mln. ton | First level: corridor origin and destination within corridor | Second level: Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | Domestic | International | Import | Export | Total |
| Austria | 14.863 | 10.570 | 1.843 | 1.917 | 29.193 |
| Bulgaria | 12.505 | 610 | 872 | 498 | 14.485 |
| Czech Rep. | 26.981 | 8.495 | 4.076 | 3.405 | 42.958 |
| Germany | 53.488 | 10.376 | 10.724 | 13.211 | 87.798 |
| Greece | 3.982 | 1.028 | 63 | 392 | 5.464 |
| Hungary | 7.272 | 7.518 | 3.674 | 2.457 | 20.921 |
| Romania | 22.927 | 1.471 | 93 | 1.817 | 26.307 |
| Slovakia | 3.408 | 4.215 | 1.223 | 1.520 | 10.366 |
| Total | 145.427 | 44.284 | 22.566 | 25.215 | 237.493 |
| % | 59% | 18% | 9% | 10% | 97% |
| Third level: Transit |  |  |  | 6.993 | 3% |
| Total |  |  |  | 244.485 | 100% |

Table 61 shows the same figures for 2030. It is evident that the volume increases according to the reference scenario to 478.148 million tonnes. The share of domestic increases to 63%, the international traffic within the corridor decreases to 16%. The share of transport with outside regions (import, export and transit) decreases to 21%.

This is a result of policies aimed at promoting rail transport, which prove to be effective on a national level, especially in Germany and Austria. Some of the OEM countries have an orientation directed towards the corridor. Austrian OEM regions have a volume with other OEM regions of 14.970 mln tonnes.

The import and export of Austrian OEM regions to regions outside the corridor is 5.589 (=2.416+3.172) million tonnes. Along the same line of reasoning, the German OEM regions have a larger orientation towards regions outside the OEM corridor.

Table 61:	Rail transport on OEM corridor (2030); in million tonnes

| in mln ton | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | Domestic | International | Import | Export | Total |
| Austria | 20.683 | 14.970 | 2.416 | 3.172 | 41.242 |
| Bulgaria | 26.386 | 1.414 | 1.693 | 2.039 | 31.531 |
| Czech Rep. | 57.587 | 17.351 | 9.346 | 7.906 | 92.190 |
| Germany | 106.969 | 15.098 | 16.160 | 20.927 | 159.154 |
| Greece | 7.705 | 1.160 | 103 | 647 | 9.614 |
| Hungary | 17.332 | 15.172 | 5.309 | 6.595 | 44.408 |
| Romania | 59.434 | 3.366 | 242 | 2.193 | 65.235 |
| Slovakia | 5.280 | 10.058 | 2.888 | 2.295 | 20.522 |
| Transit |  |  |  | 14.251 | 14.251 |
| Total | 301.376 | 78.590 | 38.157 | 60.025 | 478.148 |
| % | 63% | 16% | 8% | 13% | 100% |

Table 62 shows the annual growth over the period 2010-2030. Austria and Germany witness a growth that is relatively higher in the domestic market for rail transport. The other countries of the OEM Corridor show a more comparable growth for both domestic and international markets. These economies are expected to grow at a higher rate, so all transport markets are likely to increase. In the following sections, the modal split will be analysed in order to examine how railways grow in the total transport market.

Table 62:	Annual growth of rail transport on OEM corridor (2010–2030); in %

| Growth in % (2010-2030) | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | Domestic | International | Import | Export | Total |
| Austria | 1,66% | 1,77% | 1,36% | 2,57% | 1,73% |
| Bulgaria | 3,80% | 4,30% | 3,37% | 7,31% | 3,97% |
| Czech Rep. | 3,85% | 3,63% | 4,23% | 4,30% | 3,90% |
| Germany | 3,53% | 1,91% | 2,08% | 2,31% | 3,01% |
| Greece | 3,34% | 0,61% | 2,47% | 2,54% | 2,87% |
| Hungary | 4,43% | 3,58% | 1,88% | 5,05% | 3,83% |
| Romania | 4,87% | 4,23% | 4,93% | 1,36% | 4,65% |
| Slovakia | 2,22% | 4,45% | 4,39% | 2,08% | 3,47% |
| Transit |  |  |  |  | 3,63% |
| Total | 3,70% | 2,90% | 2,66% | 3,15% | 3,42% |

The rail freight transport flows for the Reference scenario of the PP22 are visualised on the rail network in Figure 39, showing that the largest flows are in Germany and the Czech Republic.

Figure 39:	Rail freight transport flows on the network (2030); in 1,000 tonnes

Source: PP 22 Study Report

The figure below shows the regional transport flows for rail, it can be observed where the focal areas of railway transport are situated.

Figure 40:	Volume of rail freight transport in OEM regions (2030); in 1,000 tonnes

#### Road transport corridor flows

For road transport a distinction is made between domestic short and long distance transport. The short distance transport is considered in general for distances shorter than 80 kilometres. It can be observed that the short distance road transport has the highest share. The import and export to regions outside the catchment area have a higher share than the international road transport inside the corridor. It should be noted that the domestic road transport outside the corridor is not included in the analysis.

Table 63:	Road transport on OEM corridor (2010) in million tonnes

| mln ton | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic short distance | domestic long distance | international | Import | Export | Total |
| Austria | 65.587 | 25.623 | 7.496 | 19.775 | 26.784 | 145.264 |
| Bulgaria | 54.371 | 22.732 | 1.970 | 2.968 | 2.008 | 84.049 |
| Cyprus | 32.216 |  | 20 |  |  | 32.236 |
| Czech Rep. | 155.984 | 33.378 | 13.978 | 24.373 | 20.668 | 248.381 |
| Germany | 400.889 | 204.622 | 5.570 | 34.646 | 31.473 | 677.199 |
| Greece | 188.422 | 19.292 | 2.653 | 1.515 | 1.625 | 213.507 |
| Hungary | 106.316 | 48.219 | 8.644 | 9.645 | 10.299 | 183.123 |
| Romania | 24.269 | 4.444 | 1.329 | 3.494 | 4.437 | 37.973 |
| Slovakia | 50.726 | 5.058 | 10.456 | 14.980 | 13.934 | 95.153 |
| Transit |  |  |  |  | 64.062 | 64.062 |
| Total | 1.078.780 | 363.367 | 52.116 | 111.395 | 175.288 | 1.780.947 |
| % | 61% | 20% | 3% | 6% | 10% | 100% |

According to the European reference scenario, the total road transport for the year 2030 increases with 75% relative to 2010 (see Table 64). The share of the five transport flows in 2030 differs only slightly from the shares in 2010.

Table 65 shows the growth over the period 2010-2030. The Czech Republic, Hungary and Romania witness a growth that is above 100% for all markets. For Austria, Cyprus, Germany and Greece, the total growth is below the overall growth of 75% of total road transport on the OEM corridor.

Table 64:	Road transport on OEM corridor (2030); in million tonnes

| mln ton | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic short distance | domestic long distance | international | Import | Export | Total |
| Austria | 87.243 | 34.189 | 13.941 | 32.386 | 40.759 | 208.518 |
| Bulgaria | 126.169 | 52.895 | 2.855 | 6.385 | 5.117 | 193.422 |
| Cyprus | 54.767 |  | 213 |  |  | 54.980 |
| Czech Rep. | 344.331 | 74.510 | 32.763 | 52.171 | 51.223 | 554.999 |
| Germany | 460.745 | 287.967 | 10.739 | 60.472 | 49.605 | 869.528 |
| Greece | 310.243 | 37.917 | 3.160 | 3.672 | 2.592 | 357.584 |
| Hungary | 262.535 | 118.993 | 22.498 | 24.593 | 25.634 | 454.252 |
| Romania | 71.724 | 12.551 | 3.681 | 10.095 | 11.818 | 109.868 |
| Slovakia | 84.126 | 8.425 | 28.861 | 37.289 | 40.002 | 198.704 |
| Transit |  |  |  |  | 119.090 | 119.090 |
| Total | 1.801.884 | 627.448 | 118.710 | 227.063 | 345.840 | 3.120.946 |
| % | 58% | 20% | 4% | 7% | 11% | 100% |

Table 65:	Growth of Road transport on OEM corridor (2010-2030); in %

| in % | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic short distance | domestic long distance | international | Import | Export | Total |
| Austria | 33% | 33% | 86% | 64% | 52% | 44% |
| Bulgaria | 132% | 133% | 45% | 115% | 155% | 130% |
| Cyprus | 70% |  | 965% |  |  | 71% |
| Czech Rep. | 121% | 123% | 134% | 114% | 148% | 123% |
| Germany | 15% | 41% | 93% | 75% | 58% | 28% |
| Greece | 65% | 97% | 19% | 142% | 60% | 67% |
| Hungary | 147% | 147% | 160% | 155% | 149% | 148% |
| Romania | 196% | 182% | 177% | 189% | 166% | 189% |
| Slovakia | 66% | 67% | 176% | 149% | 187% | 109% |
| Transit |  |  |  |  |  | 86% |
| Total | 67% | 73% | 128% | 104% | 97% | 75% |

#### Modal split corridor flows

The modal split can be determined on the basis of the description of the road and rail markets. As stated before, the short distance road transport is not a competitive and captive market for rail transport. Instead, for some commodities short distance road transport is complementary as the first- and/or last mile transport. In order to determine the modal split, the long distance and international transport is taken into account.

Table 66:	Share of Rail transport on OEM corridor in 2010 relative to road

| Ratio | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic long distance | international | Import | Export | Total |
| Austria | 0.37 | 0.59 | 0.09 | 0.07 | 0.17 |
| Bulgaria | 0.35 | 0.24 | 0.23 | 0.20 | 0.15 |
| Cyprus |  |  |  |  |  |
| Czech Rep. | 0.45 | 0.38 | 0.12 | 0.10 | 0.13 |
| Germany | 0.21 | 0.65 | 0.31 | 0.41 | 0.13 |
| Greece | 0.17 | 0.28 | 0.01 | 0.10 | 0.02 |
| Hungary | 0.13 | 0.47 | 0.38 | 0.20 | 0.10 |
| Romania | 0.84 | 0.53 | 0.02 | 0.30 | 0.54 |
| Slovakia | 0.40 | 0.29 | 0.08 | 0.07 | 0.10 |
| Transit |  |  |  |  | 0.02 |
| Total | 0.40 | 0.46 | 0.20 | 0.18 | 0.14 |

The comparison of the rail shares presented in Table 67 above for 2010 with the rail shares for 2030 shows that the total share increases only slightly, from 0.14 in 2010 to 0.15 in 2030. For Germany, there is a significant increase from 0.13 in 2010 to 0.18 in 2030, whilst for Romania there is a decrease from 0.54 in 2010 to 0.50 in 2030. The rail share for domestic long distance transport increases in 2030, whilst the share for international (intra corridor) transport decreases.

Table 67:	Share of Rail transport on OEM corridor in 2030 relative to road

| Ratio | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic long distance | international | Import | Export | Total |
| Austria | 0.38 | 0.52 | 0.07 | 0.07 | 0.17 |
| Bulgaria | 0.33 | 0.33 | 0.21 | 0.28 | 0.14 |
| Cyprus |  |  |  |  |  |
| Czech Rep. | 0.44 | 0.35 | 0.14 | 0.11 | 0.13 |
| Germany | 0.27 | 0.58 | 0.27 | 0.42 | 0.18 |
| Greece | 0.17 | 0.27 | 0.01 | 0.07 | 0.02 |
| Hungary | 0.13 | 0.40 | 0.21 | 0.24 | 0.09 |
| Romania | 0.83 | 0.48 | 0.02 | 0.16 | 0.50 |
| Slovakia | 0.39 | 0.26 | 0.08 | 0.04 | 0.10 |
| Transit |  |  |  |  | 0.02 |
| Total | 0.48 | 0.40 | 0.17 | 0.17 | 0.15 |

#### Tonne-kilometre analysis

The analysis for the tonne-kilometres is carried out in this section. With respect to some of the key performance indicators the evaluation can be carried out in ton-km. For example, CO2-emissions can be related to the values in ton-km.

Table 68 presents the tonne-kilometres for rail on the OEM corridor in 2010.  A comparison with the same table for tonnes in section 5.3.7.1 shows that the share for domestic transport is smaller in tonne-kilometres than in tonnes. This is caused by the fact that the transport distances for domestic transport are shorter than for the other three types of transport flows. For international transport (intra corridor) the opposite is witnessed, the share in tonne-kilometres being larger than its equivalent in tonnes.

Table 68:	Rail transport on OEM corridor (2010); in billion tonne-kilometres

|  | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | Domestic | International | Import | Export | Total |
| Austria | 3.949 | 5.629 | 959 | 1.324 | 11.860 |
| Bulgaria | 3.686 | 429 | 109 | 73 | 4.297 |
| Czech Rep. | 6.126 | 4.094 | 1.193 | 1.064 | 12.476 |
| Germany | 35.645 | 11.462 | 7.122 | 5.712 | 59.942 |
| Greece | 64 | 396 | 25 | 54 | 540 |
| Hungary | 1.403 | 4.332 | 1.193 | 1.130 | 8.059 |
| Romania | 6.557 | 759 | 15 | 98 | 7.429 |
| Slovakia | 723 | 2.750 | 473 | 301 | 4.247 |
| Transit |  |  |  |  | 10.489 |
| Total | 58.153 | 29.852 | 11.088 | 9.757 | 108.850 |
| % | 53% | 27% | 10% | 9% | 100% |

The figures in Table 69 in tonne-kilometre, compared to the ones in the same table in section 5.3.7.1 in tonnes, shows similar results for 2030, as the above for 2010. The share for domestic transport is smaller in tonne-kilometres than in tonnes, while for international transport (intra corridor); the share in tonne-kilometres is bigger than in tonnes.

Table 69:	Rail transport on OEM corridor (2030); in billion tonne-kilometres

|  | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | Domestic | International | Import | Export | Total |
| Austria | 9.502 | 15.716 | 5.289 | 7.280 | 37.787 |
| Bulgaria | 8.055 | 737 | 0 | 159 | 8.951 |
| Czech Rep. | 13.878 | 13.930 | 5.663 | 4.093 | 37.564 |
| Germany | 54.204 | 29.449 | 17.998 | 22.770 | 124.421 |
| Greece | 127 | 786 | 8 | 44 | 965 |
| Hungary | 5.421 | 7.729 | 1.562 | 2.686 | 17.398 |
| Romania | 37.666 | 2.658 | 134 | 1.276 | 41.733 |
| Slovakia | 1.525 | 11.146 | 3.065 | 2.386 | 18.122 |
| Transit |  |  |  |  | 22.802 |
| Total | 130.378 | 82.151 | 33.719 | 40.694 | 286.942 |
| % | 45% | 29% | 12% | 14% | 100% |

Table 70 and Table 71 present the road transport flows in tonne-kilometres in 2010 and 2030. Similar to rail, the share in tonne-kilometres for short distances is much smaller than in tonnes (see section 5.3.7.2 ). In both 2010 and 2030, the share in tonne-kilometres is less than half of the share in tonnes.

Table 70:	Road transport on OEM corridor (2010); in billion tonne-kilometres

|  | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic short distance | domestic long distance | inter-national | Import | Export | total |
| Austria | 3.935 | 3.271 | 1.675 | 9.253 | 6.975 | 25.109 |
| Bulgaria | 3.262 | 8.930 | 892 | 1.594 | 2.304 | 16.982 |
| Cyprus | 1.611 | 1 |  |  |  | 1.612 |
| Czech Rep. | 9.359 | 5.301 | 3.606 | 9.477 | 10.996 | 38.739 |
| Germany | 24.053 | 55.639 | 4.573 | 15.955 | 17.567 | 117.786 |
| Greece | 8.731 | 1.826 | 799 | 1.724 | 1.376 | 14.455 |
| Hungary | 6.379 | 8.186 | 2.009 | 6.503 | 5.648 | 28.725 |
| Romania | 1.669 | 367 | 369 | 2.755 | 2.164 | 7.325 |
| Slovakia | 5.121 | 740 | 2.078 | 6.006 | 6.273 | 20.217 |
| Transit |  |  |  |  |  | 88.913 |
| Total | 64.121 | 84.260 | 16.000 | 53.266 | 53.303 | 270.950 |
| % | 24% | 31% | 6% | 20% | 20% | 100% |

Table 71:	Road transport on OEM corridor (2030); in billion tonne-kilometres

|  | Intra corridor origin and destination within corridor | Origin or destination inside corridor |  |
| --- | --- | --- | --- |
|  | domestic short distance | domestic long distance | inter-national | Import | Export | total |
| Austria | 5.235 | 4.362 | 2.950 | 14.311 | 11.759 | 38.617 |
| Bulgaria | 7.570 | 20.780 | 1.727 | 3.902 | 4.466 | 38.444 |
| Cyprus | 2.738 | 11 |  |  |  | 2.749 |
| Czech Rep. | 20.660 | 11.794 | 7.835 | 22.964 | 23.000 | 86.252 |
| Germany | 23.089 | 53.349 | 8.617 | 26.756 | 32.665 | 144.476 |
| Greece | 17.709 | 3.819 | 1.984 | 2.528 | 3.269 | 29.309 |
| Hungary | 15.752 | 20.184 | 4.862 | 15.075 | 13.297 | 69.171 |
| Romania | 4.906 | 1.037 | 1.053 | 7.050 | 6.226 | 20.271 |
| Slovakia | 10.321 | 1.233 | 5.274 | 17.160 | 14.980 | 48.968 |
| Transit |  |  |  |  |  | 175.825 |
| Total | 107.980 | 116.569 | 34.301 | 109.746 | 109.661 | 478.257 |
| % | 23% | 24% | 7% | 23% | 23% | 100% |

### Integrated passenger transport demand scenarios

Table 72 and Table 73 show the long distance passenger rail transport in million passenger kilometres in 2010 and 2030 on the OEM corridor (the roundtrips have been added so that a symmetric matrix emerges, resulting in a matrix that is filled right above the diagonal). These are trips with origin and destination within the corridor without including the commuter traffic.

Table 72:	Long distance passenger rail transport (2010); in million passenger kilometres

| 2010 (mln pass-km) | Austria | Bulgaria | Czech Rep. | Germany | Greece | Hungary | Romania | Slovakia | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Austria | 67 | 0 | 162 | 4 | 0 | 12 | 0 | 28 | 272 |
| Bulgaria |  | 237 | 0 | 0 | 3 | 0 | 0 | 0 | 240 |
| Czech Rep. |  |  | 1,518 | 137 | 0 | 0 | 0 | 0 | 1,656 |
| Germany |  |  |  | 504 | 0 | 0 | 0 | 0 | 504 |
| Greece |  |  |  |  | 468 | 0 | 0 | 0 | 468 |
| Hungary |  |  |  |  |  | 960 | 1 | 11 | 971 |
| Romania |  |  |  |  |  |  | 149 | 0 | 149 |
| Slovakia |  |  |  |  |  |  |  | 131 | 131 |
| Total | 67 | 237 | 1,680 | 645 | 471 | 972 | 150 | 170 | 2,737 |

Table 73:	Long distance passenger rail transport (2030); in million passenger kilometres

| 2030 (mln pass-km) | Austria | Bulgaria | Czech Rep. | Germany | Greece | Hungary | Romania | Slovakia | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Austria | 79 | 0 | 165 | 5 | 0 | 15 | 0 | 28 | 290 |
| Bulgaria |  | 253 | 0 | 0 | 4 | 0 | 0 | 0 | 257 |
| Czech Rep. |  |  | 1,340 | 151 | 0 | 0 | 0 | 0 | 1,490 |
| Germany |  |  |  | 527 | 0 | 0 | 0 | 0 | 527 |
| Greece |  |  |  |  | 593 | 0 | 0 | 0 | 593 |
| Hungary |  |  |  |  |  | 888 | 1 | 17 | 905 |
| Romania |  |  |  |  |  |  | 159 | 0 | 159 |
| Slovakia |  |  |  |  |  |  |  | 129 | 129 |
| Total | 79 | 253 | 1,504 | 682 | 597 | 902 | 160 | 173 | 2.861 |

The passenger traffic demands for the period 2010- 2030 remains almost the same with a growth rate of 0.05% per year. Most of the countries demonstrate slightly positive growth rates with the exception of the Czech Republic and Hungary. These two countries have negative growth rates of 0.58% and 0.39% annually. In addition to the population trends, these two countries have been showing negative growth trends in passenger-km from 2000 and onwards.

Figure 41:	Map of 2030 passenger rail traffic; in 1000 pax

### Supply side and capacity analysis

Section 5.2 presents the review of the compliance of the infrastructure of the OEM Corridor with the transport infrastructure requirements set out in the related EU, with the scope to identify the key bottlenecks and critical issues that need to be addressed. The exercise is carried out on a modal basis, with particular focus on the rail and inland waterway network of the Corridor.

Based on this review, an outlook to the future (2030) is presented for rail and inland waterway in this section. This outlook is based on the forecasts for the demand side (see section 5.3.7.1 for rail) and the possible bottlenecks mentioned in section 5.2. Where applicable, possible future projects (see Annex 5) are assessed for their impact on the elimination of the bottlenecks.

#### Rail transport

Section 5.2.1.4 described the capacity utilization for the current situation. This (estimated) capacity utilization is visualized in Figure 42.

For the analysis of the rail capacity utilization on OEM Corridor, no dedicated capacity calculations have been performed by the Consultant. Instead, the depicted estimated rail capacity is based on expert judgement from a combination of the following sources: the Completion of the Priority Project Nr. 22 “Carrying out a study on the completion of the Priority Project Nr. 22”; interviews with the PP22 infrastructure managers, and several reports and presentations, e.g. RFC 7 Master Plan (among others).

Figure 42:	Corridor Railway Network: Capacity utilisation

Source: Consortium / PP22 Study Final report

In general, the northern part of the OEM-corridor is heavily used, whilst the southern part is less used with certain exceptions. Arad is a clear cut, dividing the northern and the southern part of the corridor. The PP22 study shows that the rail lines of the OEM Corridor are mainly used for freight (if international traffic is only considered), except from the Dresden – Praha – Wien – Budapest route, which also sees many international passenger trains.

In Section 5.2.1.4 the following possible bottlenecks for freight in the future were identified:

- The section Dresden - Czech border is heavily used, but there is still capacity available (DB)

- Hinterland transport from/to Port of Hamburg, it is likely this section can become a capacity bottleneck in future years.

- Within the Czech Republic, the Praha – Česká Třebová line is at full capacity and has therefore to be considered as bottleneck.

- Budapest. Due to new railway infrastructure it is expected that on the whole, the rail traffic crossing Budapest, which is a critical point today will improve by the existing planning, so that it will not form a bottleneck in the future (Hungarian railways).

In the PP22 project, data for short distances were not covered for passenger traffic. Due to the fact that not all German sections were in PP22 and data for short distances were not covered, no bottlenecks were identified in this study for this part of the network.

On the basis of the expected growth in demand in 2030, a check has been carried out to examine whether the above mentioned bottlenecks can be expected. Using the PP22 study for the relevant rail sections, forecasts have been made for freight transport as for the reference scenario.

For the section Dresden – Czech border, a growth of 80% is expected in 2030 according to the reference scenario. This section is also considerably used for passenger transport, for which almost no growth is expected (see par. 5.2.8). Because of the growth in freight transport, there is a high probability that there will be a bottleneck in this section in 2030. The high scenario, as evaluated in the PP22, leads to a higher growth of rail freight transport, as a result of a modal split change towards rail. This would lead to an increase in the probability of the occurrence of bottlenecks.

For the Hinterland transport from/to Hamburg, no forecasts from the PP22 study were available. The growth for the hinterland transport from/to Hamburg is therefore linked to domestic transport in Germany and international in relation with the Czech Republic, for which German ports are the key import ports. For all these freight flows there is a significant growth in 2030, over 3.5% per year (see par. 5.2.7.1). To this end, there is a high likelihood for this hinterland transport to become a bottleneck.

For the node of Hamburg, works are partially completed concerning ‘upgrading measures to improve traffic flows and capacity for passenger and freight transport’. The expected finalisation date for these works is not available.

The Praha – Česká Třebová line is at full capacity in the base year, and has therefore to be considered as a bottleneck already. For the year 2030, a doubling of the freight transport is expected, which confirms that this section is really a bottleneck.

For the rail sections to/from Budapest, a doubling of freight transport is expected. Because of dense local traffic, it is difficult to indicate whether the new railway infrastructure will be sufficient to accommodate the additional freight transport volumes. As already mentioned, according to the Hungarian railways the improvements will be sufficient. For Hungary, there are no projects mentioned in Annex 5 (The list of projects is still under elaboration at the Government of Hungary and therefore cannot be published in this report).

Finally, attention is given to the cross-border section Szolnok – Thessaloniki. This section is rather long (some 1.265 km, or about 20% of the total OEM Corridor length) and runs on the territories of Hungary, Romania, Bulgaria and Greece. Currently the characteristics of the railway lines are rather heterogeneous and many sections do not meet the requirements set by the Regulation 1315/2013.

According to the reference scenario for this section, growths for subsections are expected in 2030 between 70% and 160%. The biggest growth is expected for the section Filiaşi – Arad in Romania. For the subsections in Bulgaria and Greece, a more modest growth (70%) is forecasted.

Of course, not only expected demand has an influence on the future availability of rail infrastructure. There are other influencing factors, such as:

- Infrastructure charges in rail freight transport. Access charges have to be paid to access the rail networks. These charges are based on the Regulation of the European Commission under the Directive of the European Parliament and the Council No 2001/14/ES of 26 February 2001 on the allocation of railway infrastructure capacity and the levying of charges for the use of railway infrastructure and safety.

- Average border waiting times in rail freight transport. The users of rail freight services are still confronted with considerable waiting times at various border crossing points along the corridor. The waiting times are partly caused by internal processes of railway operating companies (this involves mostly waiting for locomotive and/or staff of the cooperating RU, technical control, etc.). Other factors are also responsible, such as lack of interoperability of infrastructure (e.g. in the electric systems, signalling devices, technical equipment of border stations and lines), low capacity (e.g. single track line, restricted capacity of stations / line section) and restricted speed (e.g. max. speed of 60 km/hour).

- The issue of capacity on mixed traffic lines and practices to resolve conflicts between trains is a subject for extensive research and development. The implementation of ERTMS level 3 will release more capacity and create additional degrees of freedoms for a more flexible traffic management. Also, the feasibility of introducing a system of gradual timetabling is investigated, which would replace today’s fixed timetable period and sharply reduce the lead time between a path request and the delivery of that request in a time table. Computer assisted train operation systems that integrate the train dispatcher and the train driver to enable “green wave” running of the train is being explored in the EU project ON-TIME and the Swedish CATO project. The concept releases capacity, improves punctuality, makes rail traffic more fluid and results in less ware on trains and tracks. These systems could provide an intelligent way of securing a “priority” green wave path between the terminals served by the train.

#### Inland waterways

In paragraph 5.2.3.3, the capacity utilization for inland waterway was discussed. The following items were identified as hindering factors:

- On the Elbe barges with the dimensions of 110 m length and 11.45 m width are approved to operate between Geesthacht and the Czech / German border. However, an adequate fairway depth is not given consistently, having negative effects on the maximum loading capacity due to draught limitations.

- The ship lift Lüneburg near Scharnebeck due to limitations of the two chambers, especially regarding length. Each chamber has a maximum length of 100 m and a width of 12 m. For this reason, only barges that correspond with these dimensions can pass, while pushed convoys have to be decoupled for the passage and lifted or lowered individually.

- Some locks have a capacity utilization rate close to 60% (Anderten and Geesthacht); one lock (Lüneburg) has a capacity utilization of 65.7%. For the other locks in the OEM corridor the capacity utilization is lower.

The growth for inland waterway until 2030 is derived from the report “Verkehrsverflechtungsprognose 2030, Schlussbericht, 11 Juni 2014” which was commissioned by the German “Bundesministerium für Verkehr und digitale Infrastruktur”. Between 2010 and 2030 a growth of 20% is expected for all inland waterway transport flows, according to the following breakdown:

- Domestic: 13.3%.

- Export: 24.8%.

- Import: 16.8%.

- Transit: 40.1% (not applicable for the OEM Corridor).

The impact of this growth rates can be used only for the lock capacity utilization. For the inland waterways in the OEM corridor transit can be omitted. The growth for the other three types of flows is 17.9%. If this percentage is used for estimating the utilisation capacity for 2030, the Lüneburg lock capacity utilisation increases to approximately 77.5%. For the two other locks with close to 60% capacity utilisation, there is an increase to 70%. Because the Lüneburg lock is already under study for extension, this potential bottleneck will be eliminated.

Finally, apart from the expected demand, there are other factors that have an influence on the future availability of inland waterway infrastructure, such as:

- The deployment of River Information Services (RIS). In both Germany and the Czech Republic, basic RIS applications have been implemented. The RIS could lead to a reduction waiting times before locks, bridges and ports.

- At present no infrastructure for the supply with alternative fuels is available along the Elbe and Vltava. In general, Liquefied Natural Gas (LNG) is considered as the forward-looking alternative fuel in matters of inland waterway transport. The planning for the construction of supply infrastructure for LNG takes place along the Unterelbe, and more specifically, in the Port of Hamburg.

## Critical Issues for the Core Network Corridor

### Scope

This section presents an overview of the key critical issues and bottlenecks with regard to cross-border issues, interoperability, intermodality and compliance to requirements of TEN-T regulation.

This chapter is to be understood as a summarizing synopsis of the findings of the previous two sections, the analysis of the technical compliance of the Corridor modal infrastructure and the results of the Transport Market study.

### Inland waterways

#### Elbe Inland waterway

Within the general scope of establishing multimodal transport corridors throughout the European Union, inland waterway transport is an integral part of the TEN-T network. To this end, the development of the River Elbe, connecting the North Sea, the Port of Hamburg and the Czech Republic along the OEM corridor, is highly important. The compliance check carried out in Section 5.2.3 highlighted the insufficient navigability conditions and listed in detail the existing deficiencies of IWW sections along the river, in terms of unreliable draught conditions, incomplete network, limited underpass clearances, non-compliant lock chambers, capacity deficiencies, etc.

One of the main issues is the improvement of navigation reliability through infrastructure upgrading measures to ensure an all-season navigability of the river. Due to the involvement of two Member States, Germany and the Czech Republic, coordinated actions are required to ensure an efficient cross-border oriented development.

Studies focusing on options to upgrade the Elbe and to achieve better navigability on the river have been carried out regarding the fairway deepening and the construction of weirs and locks (e.g. in Děčín Weir). The challenge with regard to the Elbe IWW development is to find development solutions and make joint efforts, in order to take advantage of the River Elbe as a transport route, but also protect it against environmental and social externalities. A crucial point is the adherence of the infrastructure and services of the Elbe inland waterway transport route to the requirements of EU’s environmental legislation.

At current stage, all earlier examined upgrading projects in Germany have been stopped. Future measures focus on maintaining the Elbe as Inland waterway transport route and ensuring stable and reliable conditions for shipping with minimal maintenance costs and excluding a construction of weirs and locks. An expansion to improve the traffic conditions is not currently planned. Regarding the lock-weir project in Děčín, further project implementation was suspended due to missing EIA documentation, to be expected in 2014. Assumed start of the project could be 2018/2019. Further projects along the Elbe River in the Czech Republic are a similar lock-weir complex near Přelouč and some smaller upgrading projects (e.g. the Brandýs nad Labem lock upgrading).\

The analysis of the capacity utilisation (in section 5.2.3.3) indicated that a number of locks, indicatively the Anderten and Geesthacht have a capacity utilization close to 60%, while the Lüneburg lock has a capacity utilization of 65.7%. For the other locks in the OEM inland waterway corridor, capacity utilization is lower. In accordance with the results of the TMS, the growth for inland waterway demand between 2010 and 2030 is estimated at 20%.

Based on the above, a growth of 17.9% is assumed, which would increase the utilisation capacity of the Lüneburg lock to approximately 77.5% by 2030. Accordingly, the capacity of the Anderten and Geesthacht locks would increase to approximately 70%, indicating thus a potential capacity bottleneck. It should be noted that since an extension for the Lüneburg lock is already planned, it is assumed that this potential bottleneck would be eliminated.

Against this background, the further development of the Elbe inland waterway as part of the TEN-T network requires a balanced approach, taking into account the economic interests while ensuring compliance with environmental legislation as well as the respective legislation and policy in Germany and the Czech Republic. In this regard, both a dialogue between the involved Member States and the European Coordinator as well as joint coordinated actions are proposed to be found and discussed in the Corridor Forum.

### Rail: cross border sections

The core TEN-T network is intended to constitute the backbone of the development of a sustainable multimodal transport network. Based on social and economic market priorities, the upgrade of the rail network is often focused on national sections, while cross-border sections are regularly facing low demand and require more coordination for their development. In fact, the cross-border sections are highly required for smooth international traffic and thus, have the highest European added value.

Considering the detailed analysis of the compliance of the technical characteristics of the OEM Corridor alignment carried out in Section 5.2.1, together with an analysis of current capacity utilisation, the following three critical cross-border sections have been identified:

#### Dresden – Praha high speed rail line (DE-CZ)

In accordance with the reference scenario of the TMS, a growth of 80% is expected in 2030 for the already highly used conventional rail section Dresden – Czech border. This considerable growth in freight demand, will most likely create a critical capacity bottleneck for this section (this section is also considerably used for passenger transport; however, very low growth is expected).

Therefore, to increase capacity on this rail line and to relieve the German upper Elbe valley from transit freight trains (especially regarding noise problems) studies for a new section between Heidenau and Chabarovice (near Ústí nad Labem) with a length of 35 km were carried out. The design of the new rail line includes a base tunnel crossing the Erzgebirge Mountains (length 20 km), a maximum speed of 200 km/h and mixed traffic (i.e. passenger and freight). The costs for realization come up to approx. EUR 1.9 bln .

The PP22 study (Completion of the Priority Project Nr 22) showed that the proposed passenger Dresden – Praha HSR line appears not to have a positive CBA, but the potential shift from passenger air traffic needs to be taken into account.

German Studies (BVU/ITP for Saxony 2009) showed at least for Dresden – Ústí a positive CBA of 1.3, assumed a further HSR connection to Praha.

Moreover, the Czech Republic and Germany have different viewpoints on the quality level of this line.

In the course of preparing the German Federal Transport Infrastructure Plan 2015 (BVWP 2015), the new rail line Dresden - Praha will be re-examined in the light of recent studies of the Czech Republic and the Free State of Saxony through the German MoT. As far as the CBA is positive, its inclusion in the BVWP 2015 is possible. In the subsequent legislative process the German Parliament could decide a recording of this action into the new development plan for federal railway infrastructure.

In addition, measures for upgrading the section from Ústí nad Labem to Praha are required as the existing rail line crosses complicated geographic areas. Designs foresee in this section also the construction of new high speed rail which is supposed for passenger transport. The project preparation has not started yet. The project implementation is foreseen after 2020.

#### Brno – Györ (CZ-AT/SK-HU)

This corridor sections is divided into two branches, a western one via Wien, and an eastern one via Bratislava. In particular, these are mainly cross-border related section within a more and more economically connected region (cf. CENTROPE region).

- Section Brno – Břeclav (Czech Republic), 60 km

- Section Břeclav – Bernhardsthal - Wien (Czech Republic / Austria), 90 km

- Section Wien – Parndorf – Hegyeshalom (Austria / Hungary), 66 km

- Section Břeclav – Lanžhot/Kutý – Devinská Nová Ves (Czech Republic / Slovak Republic), 70 km

- Section Devínska Nová Ves - Bratislava – Rajka - Hegyeshalom (Slovak Republic, Hungary), 45 km

Technical bottlenecks at border crossing points characterized by poor technical condition of railway border bridges near Břeclav towards AT and SK borders (project implementation until 2015 (CZ/AT) and after 2015 (SK)) are resulting in inconvenient track speeds.

The railway node Brno is deemed an important rail bottleneck in the Czech Republic, showing considerable capacity deficits and poor condition regarding basic technical parameters. In view of further traffic volumes, it is intended that both the Břeclav – Brno section and the Brno node will undergo a significant capacity upgrade during next years.

In the Bratislava area, capacity bottlenecks have to be addressed at Devínska Nová Ves station (Requirement of new tracks), as well as at all relevant Bratislava stations incl. tunnels.

To be discussed from a corridor point of view:

- The construction of a cross-border 2nd track between Bratislava Petržalka – Rusovce /  Rajka – Hegyeshalom (incl. track speed and axle load increase)

- Further bypass projects to ensure transit capacity of Bratislava node (tunnels).

The future main issues on the OEM related Austrian rail lines are:

- The upgrade on the conventional rail line from Wien to Border AT/CZ near Breclav to line speed 160 km/h and block densification, including Wien Simmering – Wien Erdberger Lände upgrade to three tracks

For border crossing times, efforts are made to further minimize those.

#### Szolnok – Thessaloniki (HU-RO-BG-EL)

This section is rather long (some 1.265 km, or about 20% of the total OEM Corridor length) and runs on the territories of Hungary, Romania, Bulgaria and Greece. Currently the characteristics of the railway lines are rather heterogeneous and many sections do not meet the requirements set by the Regulation 1315/2013:

- Craiova – Calafat (RO) and Kulata (BG) – Thessaloniki (EL) sections are not electrified

- Max speed along Vidin – Sofia – Kulata (BG) – Mouries (EL) section is 70-80 km/h with permanent speed restrictions in many sub-sections; according to the 2013 annual report of PP22 Coordinator the speed between Arad and Craiova is 60 km/h and between Craiova and Calafat - 30 km/h

- Axle load of the track in Romania and from BG/EL border to Mouries/Thessaloniki is 20 t, in Hungary between the HU/RO border and Békéscsaba it is 21 tonnes.

- Max train length along the line on Romanian, Bulgarian and Greek territories is below the threshold of 740 m (600m in Romania, 550-535 m in Bulgaria, 640 m in Greece).

- Loading gauge differs as well (GA in Hungary, GB/GC in Romania, GB/GA in Bulgaria).

The PP22 study (Carrying out a study on the completion of the Priority Project Nr 22) showed that upgrading the railway line between Hungary and Greece requires the use of adapted standards so that investment costs are justified by the related benefits.

The considerable investment expected, with all Romanian and Bulgarian sections upgraded to high standards, including the travel speed, will improve the travel time but is not expected generate significant additional modal shift. Given the investments and benefits, standards have to be applied to ensure interoperability while reducing costs.

#### Capacity bottlenecks

In addition to the cross-border critical issues, the capacity utilisation analysis identified a potential critical capacity bottleneck at the hinterland transport to/from the Port of Hamburg. Given that no forecasts from the PP22 study are available, the growth for this connection is linked to domestic transport demand figures in Germany, as well as international flows with the Czech Republic, which constitutes the key import country destination for German ports. A significant growth in excess of 3.5% per year is estimated for these types of freight flows by 2030 (see par. 5.3.7.1), so there is a high likelihood for this hinterland connection to become a future bottleneck.

The capacity analysis also demonstrated that the Praha – Česká Třebová line is currently operating at full capacity line in the base year, and is consequently considered as a bottleneck already. The results of the TMS demonstrate a doubling of the freight transport expected by year 2030, which confirms that this section constitutes indeed a critical capacity bottleneck. The Czech Rail IM is addressing this section with studies on modernization (cf. Section 7.1.2, Table 77; items no. 3, 4 and 5: Modernization of Rail Line Choceň – Ústí nad Orlicí and rail hubs in Česká Třebová and Pardubice).

On rail sections to/from Budapest a doubling of freight transport is expected. Because of dense local traffic, it is difficult to tell whether the new railway infrastructure will be sufficient to accommodate the extra freight transport. As already mentioned, according to the Hungarian railways the improvements will be sufficient.

### Ports

As laid out in section 5.2.5, the OEM corridor connects the northern ports (DE: Bremerhaven, Wilhelmshaven, Bremen, Hamburg, Rostock) and the southern ports (BG: Burgas, EL: Igoumenitsa, Thriassio Pedio, Athina, Piraeus, Heraklion, Patra; CY: Lemesos). The majority of port infrastructure projects included in the Orient/East-Med corridor relate mainly to developments within the port area, while port connections to the hinterland are still poor in certain ports.

At the same time, Motorways of the Sea (MoS) are an initiative aimed at creating intermodal freight transportation supply chains aiming at ports with effective hinterland connections, rapid administrative procedures and a high level of service. The above calls for a dialogue between northern ports and the southern ports to create a high quality land-transport ‘bridge’ which will be topic of a Corridor Working Group meeting on September 29th, 2014. Also the necessary extensions of the land networks are required to provide a seamless intermodal transportation with the use of land and maritime modes along the transportation supply chain of the OEM corridor. In accordance with the analysis carried out in Section 5.2.5 this critical issue is particularly relevant in the case of the Greek ports of Igoumenitsa and Patras, which are lacking connections to the rail network.

In addition, current practice indicates that the key factors for port competitiveness have shifted away from infrastructure towards interoperable IT systems, and hence OEM ports require developments such as single-window services and port community systems. This constitutes a critical issue for the Greek Ports of Heraklion and Patras and the German Port of Rostock.

#### Operational rules, ERTMS, Traffic Management Systems

Efficient and reliable transport services by rail require a reasonable level of infrastructure quality, but in many cases an appropriate level of service in terms of operation rules and procedures is even more important. The 2013 annual report of PP22 Coordinator stresses the need to ensure that the infrastructure investments carried out should not have their effects limited by problems linked to operational issues, as for instance, border crossing procedures (Border crossing times range from 0:10 to 48:00 hrs.).

In this context, the case of the Vidin (BG) – Calafat (RO) Bridge, which is open for road traffic since July 2013, but the first train ran on the Bridge on May 10th 2014 due to delay in the inter-governmental agreement on regulation of the border railway traffic, is emblematic. Other typical examples are issues related to procedures at the Schengen border between Hungary and Romania.

One critical issue regarding operational rules refers to organizational bottlenecks, such as the border crossing situation in rail transport, e.g. at the HU/RO border Lökösháza / Curtici. The Corridor Forum should discuss the implementation of further measures that support shorter train border passing times through improved cross-border scheduling of infrastructure, staff and rolling stock.

As can be seen in the list of various ongoing investment projects, the deployment of ERTMS infrastructure has high priority along the entire OEM corridor. A synchronised and coordinated implementation should be ensured to maximise the benefits.

#### Intermodality

Intermodality is a key critical issue of the OEM corridor that, apart from ports, must be also addressed in both rail-road terminals and airports.

Generally, the present situation could be characterized by:

- Various bottlenecks or missing links in the hinterland connections of seaports

- Bottlenecks or missing links between airports and corridor infrastructure

- Improvement potentials for IWW ports and Rail-road terminals

The above have been explicitly identified in the related sub-sections of Section 5.2.

# Objectives of the Core Network Corridor

## Scope

This task entails the identification of the core objectives of the OEM corridor, which together with a proposed performance measurement framework will establish a sound basis for defining the programme of implementation measures. The proposed evaluation framework will constitute an effective benchmarking and decision-making tool, and will be based on the identification of corridor-specific objectives and the definition of related Key Performance Indicators (KPIs) measuring the performance of the OEM Corridor against these set objectives. In general, the proposed corridor performance evaluation will:

- Adopt an integrated approach, by taking into consideration subsequent tasks of the OEM study.

- Build on the previous overview of corridor characteristics, objectives and assessment of main critical issues (as detailed in 2nd Progress report).

- Take into consideration the input received from stakeholders and related findings obtained during the 1st and 2nd Corridor Fora already realised.

- Be simple, not data intensive, robust and flexible in terms of being adjusted post any application/validation exercise.

Further discussion on the setup of corridor objectives and used KPIs is ongoing in order to ensure coherence with other Core network corridors.

## General and specific objectives

In accordance with the TEN-T Regulation 1315/2013, the network shall demonstrate European added value by contributing to the objectives listed in Table 74.

The general objectives specified in the above were converted to specific objectives tailored to reflect the specificities of the OEM corridor, in accordance with the analysis of the corridor’s infrastructure technical parameters’ compliance with regulation standards and the identification of the main critical issues along its length, carried out in previous stages of the study (in terms of cross border issues, bottlenecks and missing links, intermodality and interoperability issues of related corridor nodes and operational and administrative barriers).

Table 74:	TEN-T Objectives

| Category | Objectives |
| --- | --- |
| Cohesion | Accessibility Accessibility and connectivity of all regions of the Union, including remote, outermost, insular, peripheral and mountainous regions, and sparsely populated areas. |
|  | Infrastructure quality Reduction of infrastructure quality gaps between Member States. |
|  | Interconnection of flows For both passenger and freight traffic, interconnection between transport infrastructure for, on the one hand, long-distance traffic and, on the other, regional and local traffic. |
|  | Balanced infrastructure A transport infrastructure that reflects the specific situations in different parts of the Union and provides for a balanced coverage of all European regions. |
| Efficiency | Continuity of long distance flows Removal of bottlenecks and the bridging of missing links, both within the transport infrastructures and at connecting points between these, within Member States' territories and between them. |
|  | Interoperability The interconnection and interoperability of national transport networks. |
|  | Intermodality Optimal integration and interconnection of all transport modes. |
|  | Economic efficiency The promotion of economically efficient, high-quality transport contributing to further economic growth and competitiveness; the efficient use of new and existing infrastructure. |
|  | Innovation Cost-efficient application of innovative technological and operational concepts. |
| Sustainability | Long term sustainability Development of all transport modes in a manner consistent with ensuring transport that is sustainable and economically efficient in the long term. |
|  | Clean transport Contribution to the objectives of low greenhouse gas emissions, low-carbon and clean transport, fuel security, reduction of external costs and environmental protection. |
|  | Low-carbon transport Promotion of low-carbon transport with the aim of achieving by 2050 a significant reduction in CO2 emissions, in line with the relevant Union CO 2 reduction targets |
| Increasing the users' benefits | Meeting users’ needs Meeting mobility and transport needs of users within the Union and in relations with third countries. |
|  | Safety and security Ensuring safe, secure and high-quality standards, for both passenger and freight transport. |
|  | Risk resilience Supporting mobility even in the event of natural or man-made disasters, and ensuring accessibility to emergency and rescue services. |
|  | Establishment of requirements The establishment of infrastructure requirements, in particular in the field of interoperability, safety and security, which will ensure quality, efficiency and sustainability of transport services. |
|  | Accessibility PRM Accessibility for elderly people, persons of reduced mobility and disabled passengers. |

To this end, the following Specific Objectives (SO) are identified for the OEM Corridor under study:

With regard to cohesion:

SO 1	Upgrading of infrastructure quality level to comply with standards set out in the Regulation 1315/2013 (particular focus on rail and road modes).

With regard to efficiency:

SO 2	Removal of infrastructure bottlenecks and "filling in" missing links

SO 3	Interoperability of national transport networks

SO 4	Optimal integration and improved interconnection of transport modes (ensuring/improving "last mile" connections to ports, airports and RRTs)

SO 5	Efficient use of infrastructure (new and existing)

With regard to sustainability:

SO 6	Contributing to the objectives of low-carbon and clean transport (reducing emissions, noise)

SO 7	Reduction of external costs of transport (safety, accidents)

With regard to increasing user benefits:

SO 8	Reducing congestion

## Key Performance Indicators (KPIs)

This task develops a framework for profiling the performance of any given section of the OEM Corridor through the establishment of appropriate Key Performance Indicators (KPIs) and related threshold values against the above specific objectives.

This section lists the KPIs selected to measure the OEM corridor’s performance. In order to reduce the complexity and the volume of data that must be collected, some objectives will be combined into one single indicator potentially covering multiple dimensions or even goal categories.

In addition, where data for an indicator is not available, neither from EU nor Member State sources, a proxy indicator will be used, as an approximation to the original indicator, which provides sufficient information to allow the assessment of a relevant contextual aspect for the Corridor. Again for simplicity purposes, most KPIs will be based on the data of the TENtec system. More specifically, the KPIs defined in the present study are:

- specific

- relevant

- measureable with the tools and resources available (make use of existing data, as collected by the study already, without necessitating  the collection of new data)

- realistic

- easy to apply and simple to convey to the policy makers, other stakeholders and the general public

- provide a direct measure of the issue concerned

- encompass all relevant transport modes

- comparable across time

- applicable on a regional, national and international (corridor) level

- facilitate control and correction of characteristics measured

The use of results from recent Transport Market Studies is deemed problematic due to the non-comparability between different TEN-T core network corridors. Finally, the development of technology and marketing research will in the future lead to a more accurate measurement of KPI’s, and, more specifically, in the way that it will reveal the experience of the infrastructure users.

The initial list of KPIs described in the following per Strategic Objective (SO) will be presented and validated during the 3rd Corridor Forum, and will be revised according to the feedback received, should it be required.

SO 1 	Upgrading of infrastructure quality level to comply with standards set out in the Regulation 1315/2013

KPI1 Degree of compliance to Regulation standards: based on the transport infrastructure requirements stipulated in the TEN-T Regulation, presented in the table below for each individual parameter and for each mode.

| Technical requirements | Technical requirements KPI |
| --- | --- |
| Rail: electrification | percentage or km of compliant railway |
| Rail: train length (target: 740 m) | percentage or km of compliant railway |
| Rail: axle load (target: 22,5 t at 100 km/h) | percentage or km of compliant railway |
| Road: express roads or motorway (i.e. roads without level crossings, irrespective of number of lanes) | percentage or km of express roads/motorway |
| IWT: ECMT Class IV classification | percentage of class IV sections |

SO 2	Removal of infrastructure bottlenecks and "filling in" missing links

KPI2 Distance and Travel time Savings of new or improved sections:  percentage length of new and/or upgrade sections (related to total length of identified bottleneck sections/missing links; resp. distance–related travel time savings in minutes per km (bee-line) length) that mitigate bottlenecks.

Potential Source: Network Statements, Timetables, TENtec

SO 3	Interoperability of national transport networks

KPI1 Degree of compliance to Regulation standards (as described above) can be used as proxy

KPI3 Border waiting time: This KPI measures the waiting time at the border (in relation to traffic volumes at border) as a proxy for the level of efficiency of international cooperation between the OEM Corridor’s bordering countries).

KPI5 Use of common traffic management systems (as described above) can be used as proxy

Potential Source: Network Statements, Timetables, RNE slot allocation

SO 4	Optimal integration and improved interconnection of transport modes (ensuring/improving "last mile" connections to ports, airports and RRTs)

KPI4 Modal split: indicates the performance of the different modes within a selected corridor section (resp. NUTS 2/3 region) by measuring the share of freight or passengers transported by a particular mode of transportation. In the TMS section the modal split is given for the corridor in tonnes and tonne-kilometres for the base year.

Potential Source: Eurostat information on Goods transport flow, Transport models / inventories (national, regional).

KPI5 Use of common traffic management systems: This refers to the deployment of traffic management systems related to each mode:

- Rail: length in kilometres and derived from that  the percentage of line length with ETCS+GSM-R deployment;

- Road: percentage of road length of ITS deployment (e.g. dynamic speed regulation);

- Maritime: percentage (number of ports / total number of core ports) deploying VTMIS, PCS, etc.

- Inland Waterway: percentage length of RIS deployment

Potential Source: Network Statements, TENtec

KPI6 Availability of multimodal platforms (freight): Refers to the change of number of freight terminals and multimodal platforms:

- Number of RRTs

- Maritime: number of ports connected to existing rail network

- Inland Waterway: number of inland waterway ports connected to existing rail network /maritime ports

- Airports: number of airports connected to existing rail network

Potential Source: Network Statements, TENtec

SO 5	Efficient use of infrastructure

KPI7 Freight and passenger volumes / performance: assess to what extent the infrastructure is used and is measured in number of vehicles/trains (for volumes) and gross ton-km/a or gross pax-km/a (for performance).

Potential Source: Network Statements, Road Statistics, TENtec

KPI8 Infrastructure utilization rate: percentage of capacity utilization.

- Road: Capacity in terms of Level of Service (LoS as per Highway Capacity Manual)

- Rail: UIC formula for capacity estimation

- IWW: Lock Capacity see for example Planco report

- Maritime: Methodology for capacity estimation (more data intensive)

Potential Source: Network Statements, Road Statistics, TENtec

SO 6	Contributing to the objectives of low-carbon and clean transport

KPI9 Availability of alternative clean fuels infrastructure: as per the requirement of the Regulation for each related mode:

- Maritime: percentage of ports offering alternative fuels

- IWW ports: percentage of ports offering alternative fuels

- Airports: percentage of airports offering alternative fuels

- Road: number of alternative clean fuels stations

Potential Source: Network and Infrastructure Statements, TENtec

KPI10 Motorways of the Sea: examines whether OEM ports have MoS connections, i.e. change of number of MoS connections per maritime port.

Potential Source: Infrastructure Statements, MoS implementation reports

KPI4 Modal split: is also applicable in this case as a proxy indicator.

SO 7	Reduction of external costs of transport (safety, accidents)

KPI11 Freight security – availability of (secured) parking along road network: This KPI indicates the availability of secured parking (number and capacity of secured and equipped parking and resting areas target: 1 per 100 km.

Potential Source: Network and Infrastructure Statements, Road Inventory

KPI12 Safety: Measured as number of accidents/number of fatalities/number of injuries per mln vehicle-km.

Potential Source: National Statistics, Eurostat (Road only)

SO 8	Reducing congestion

KPI8 Capacity utilization is applicable in this case as a proxy indicator.

Table 75 summarises the above information.

Table 75:	List of KPIs per strategic objective per mode

| KPIs | Cohesion | Efficiency | Sustainability | User benefits |
| --- | --- | --- | --- | --- |
|  | SO 1 | SO 2 | SO 3 | SO 4 | SO 5 | SO 6 | SO 7 | SO 8 |
| KPI1- Degree of Compliance | Rail (% length) electrified with train length 740m with axle load 22.5kN Road (% length) express or motorway type IWW (% length) of ECMT Class IV classification |  | Proxy (as given under SO1) |  |  |  |  |  |
| KPI2- Distance/travel time saving of improved sections |  | Rail % length, travel time savings min/km of new/improved section vs. total bottleneck length Road % length, travel time saving min/km of new/improved section vs total bottleneck length IWW % length, travel time saving min/km of new/improved section vs total bottleneck length |  |  |  |  |  |  |
| KPI3-Border waiting time |  |  | Rail (hrs.) Road (hrs.) IWW (hrs.) |  |  |  |  |  |
| KPI4-Modal split |  |  |  | Rail (%) Road (%) |  | Rail (%) Road (%) |  |  |
| KPI5-Use of common Traffic Management Systems |  |  | Proxy (as given under SO4) | Rail % line length with ERTMS Road % road length with ITS deployment Maritime No of Ports with VTMIS /PSC IWW % length with RIS deployment (% length) |  |  |  |  |
| KPI6-Multimodal platforms availability |  |  |  | RRTs: no Maritime No of ports with rail connection IWW no of IWW ports with rail / seaport connection Airports number of with rail connection |  |  |  |  |
| KPI7-Freight and passenger volume and performance |  |  |  |  | all modes number of vehicles (vol.) number of trains (vol.) pax-km p. a. (perf.) ton-km p.a. (perf.) |  |  |  |
| KPI8-Infrastructure utilization rate |  |  |  |  | Rail/Road/maritime ports/IWW ports: % capacity utilization |  |  | Proxy indicator (as given under SO5) |
| KPI9-Availability of alternative clean fuels infrastructure |  |  |  |  |  | road, rail, maritime, IWW, air number of alternative fuels supply points |  |  |
| KPI10-Motorways of the Sea |  |  |  |  |  | Maritime change of no of MoS connections per port |  |  |
| KPI11-Security |  |  |  |  |  |  | Road no and capacity of parking areas (target 100/km) |  |
| KPI12-Safety |  |  |  |  |  |  | Road no of accidents (fatalities, injuries) per mln veh.-km |  |

# Implementation

## Plan for the removal of barriers and to enhance efficient multimodality (Implementation Plan)

Following the identification of the main physical, technical, operational, and administrative barriers to the efficient and seamless operation of the OEM corridor, a review of the existing and planned infrastructure projects was carried out on a modal basis, with the scope to develop a practical and realistic deployment plan for removing the above barriers (the latter will form an integral part of the wider OEM Implementation Plan).

The analysis presented focuses on summarizing in table format the main bottlenecks identified per transport mode in each Corridor country against the infrastructure projects (works or studies) to alleviate these (should these exist; if not, these are recommended). The list of existing and/or planned infrastructure projects was based on national sources presented in Annex 6. In each table, the column “Study/Works” indicates whether the identified bottleneck is addressed by a study or by works, while the “End Date of Works” column indicates the expected year the bottleneck would be fully mitigated by the completion of the relative works.

### Germany

Table 76:	Bottlenecks and foreseen mitigation projects - Germany

| # | Mode | Section/ Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Hamburg node | Technical | Works | n.a. | Works not scheduled yet (Upgrading measures to improve traffic flows and capacity for passenger and freight transport) |
| 2 | Rail | Hamburg/ Bremen - Hannover | Physical | Study |  | Study in progress (Studies and analysis for routing of new line / line segments to relief existing line in order to improve traffic flows and capacity for passenger and freight transport) |
| 3 | Rail | Bremerhaven | Technical | Works | 2015 | Works in progress (Expansion of capacity in the 'Kaiserhafen' and 'Insumer Deich' shunting yards) |
| 4 | Rail | Dresden - Praha | Physical | Study |  | Study in progress (New High-Speed Railway line) |
| 5 | Rail | Wilhelmshaven –Oldenburg | Physical | Works | 2016 | Works in progress (railway double -tracked, electrified, upgrade to 160 km/h) |
| 6 | Rail | ETCS | Operational | Works | 2030 | Works in progress (Implementation of ETCS) |
| 7 | Road | Weißensee – Interchange Pankow | Technical | Works | 2015 | Works in progress (Extension of motorway) |
| 8 | Road | Interchange Potsdam – Interchange Nuthetal | Technical | Works | 2020 | Works scheduled |
| 9 | Road | Interchange Havelland | Technical | Works | 2014 | Works in progress |
| 10 | Road | Interchange Oranienburg | Technical | Works | n.a. | Works not scheduled yet |
| 11 | Road | Interchange Oranienburg - Interchange Havelland | Technical | Works | 2014 | Works in progress (Extension of motorway) |
| 12 | Inland Waterways | Hamburg - Border DE/CZ | Technical | Study |  | Study in progress (Overall concept for future actions “Gesamtkonzept Elbe”) |
| 13 | Inland Waterways | Ship lift Scharnebeck | Technical | Works | n.a. | Works not scheduled yet (Construction of additional lock planned, but financing is not secured) |
| 14 | Maritime | Hamburg | Technical | Works | 2018 | Works in progress (New construction of Kattwyk rail bridge) |
| 15 | Maritime | Hamburg | Technical | Works | 2018 | Works scheduled (Reconstruction of freight station Waltershof 2nd phase) |
| 16 | Maritime | Hamburg | Technical | Works | 2016 | Works scheduled (New construction of Reihersteig lock) |

Critical issue

n.a.: unknown

Railway

The bottlenecks in the rail network along the OEM Corridor in Germany are mainly related to the seaport-hinterland transport from/to the Port of Hamburg, but also to the upgrade of the rail capacity in the shunting yard of the Port of Bremerhaven (additional projects addressing rail bottlenecks within the Port of Hamburg are listed as seaport projects). The railway line between Dresden and Praha is likely to become a future bottleneck, particularly due to growing traffic volumes in hinterland transport. Also, there is a need to improve the quality of international passenger services from/to the Czech Republic. Due to the cross-border aspect of this project, this is considered as critical issue. Another issue is the implementation of ETCS in Germany, which is described in detail in section 7.2.1.

Road

The bottlenecks in the German road network and the projects related listed in the above table are of national relevance only. The main objective of all projects is to increase capacity on existing road sections in order to meet future requirements of traffic demand.

Inland waterways

The main bottleneck along the German inland waterway network of the OEM corridor is the River Elbe. Due to the international importance of linking the Czech Republic to the Port of Hamburg, while also being the country’s waterway gateway to world markets, this bottleneck is considered as a critical issue (cross-border). Furthermore, the ship lift Scharnebeck, located on the Elbe-Seitenkanal near Lüneburg, needs to be extended by a new lock meeting the dimensions of 110 m long barges in order to improve quality of inland waterway transport. Although planning for this project exists, there is at present a lack of financing hindering its realisation.

Maritime

The projects listed in the above address rail and waterway bottlenecks in the Port of Hamburg. The main objective is to increase capacity and improve operations. There are interrelations to projects listed for other modes, especially with rail infrastructure upgrading measures in the Hamburg node.

### Czech Republic

Table 77:	Bottlenecks and foreseen mitigation projects – Czech Republic

| # | Mode | Section/Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Praha Vysocany – Lysá nad Labem 2nd part | Technical | Study | n.a | Study in progress (optimization of the line) |
| 2 | Rail | Břeclav | Physical | Works | 2015 | Works in progress (Reconstruction of railway junction) |
| 3 | Rail | Choceň-Ústí nad Orlicí | Operational | Study |  | Study in progress (Modernization of railway line to remove bottlenecks) |
| 4 | Rail | Česká Třebová | Technical | Study |  | Study in progress (Modernization of junction to remove bottlenecks) |
| 5 | Rail | Pardubice | Technical | Study |  | Study in progress (modernization of junction to remove bottlenecks) |
| 6 | Rail | Praha Airport connection | Physical | Study |  | Study in progress (Construction of new line to airport) |
| 7 | Rail | Praha – Lovosice/-Litomeřice | Technical | Study |  | Study in progress (Construction of high speed rail between Dresden and Praha) |
| 8 | Rail | Pardubice – Kolín | Physical | Works | >2020 | Works not scheduled yet (Remove bottleneck by configuration of railway station) |
| 9 | Rail | Praha hl. n. – Praha Hostivar – part of Praha junction – 1st part | Technical | Study |  | Study finalised (Remove bottlenecks creating speed drops) |
| 10 | Rail | Praha hl. N. – Praha Hostivar – part of Praha junction – 2nd part | Technical | Study |  | Study in progress (Remove bottlenecks creasing speed drops by increasing line capacity) |
| 11 | Rail | ERTMS on entire network | Operational | Works | 2023 | Works scheduled (Modernization of signalling and communication devices as a condition of securing interoperability of state-wide routes (including ETCS/GSM-R); removal or ensure crossings) |
| 12 | Rail | Train length | Technical/ Operational | - | - | Recommended (Improvement of infrastructure and operational concept to allow trains of 740m length) |
| 13 | IWW | RIS on entire network | Operational | Works | 2023 | Works scheduled (Water transport management projects, equipment for increasing reliability of waterways) |
| 14 | IWW | Mělník-Praha | Technical | Study |  | Study in progress (elimination of bottlenecks) |
| 15 | IWW | Mělník port | Operational | Works | 2015 | Works in progress (Elimination of bottleneck, interoperability with rail network, increase of capacity) |
| 16 | Road | D8 Lovosice – Ústí n.L. | Technical | Works | 2016 | Works in progress (Construction of remaining missing motorway section -6.4 km) |
| 17 | Road | R1 Praha Motorway Ring (R7 Růzyně – Suchdol - Jct. D8 Březiněves – Satalice; Bechovice - D1 Modletice) | Technical | Works | n.a. | Works scheduled (Construction resp. upgrade of Ring road around Praha) |
| 18 | Road | R52 Pohorelice – Border AT/CZ | Technical | Works | n.a. | Works not scheduled yet (Construction of missing cross-border section on Brno – Wien motorway) |
| 19 | Road | D1 Mirošovice - Kyvalka | Capacity deficiency | Works | 2022 | Works scheduled (Alleviating bottlenecks by resolving capacity deficiencies) |
| 20 | Road | D1 Extension Kývalka - Bosonohy | Capacity deficiency | Works | 2020 | Works scheduled (Alleviating bottleneck by resolving capacity deficiencies in motorway network) |
| 21 | Road | D1 Bosonohy – St. Lískovec - extension | Capacity deficiency | Works | 2020 | Works scheduled (Alleviating bottlenecks by resolving capacity deficiencies in motorway network) |
| 22 | Road | D1 St. Lískovec-Brno Jíh - extension | Capacity deficiency | Works | 2020 | Works scheduled (Alleviating bottlenecks by resolving capacity deficiencies in motorway network) |
| 23 | Road | ITS | Operational | Works | 2023 | Works in progress (Introduction and development of IST for road transport on corridor roads, incl. Operation or toll system) |

Critical issue

n.a.: unknown

Railway

Railway infrastructure projects that are either on-going or planned in the Czech Republic will eventually address the main bottlenecks identified in the country’s rail network:

- Gaps and deficiency

- Non-compliant parameters

- Insufficient capacity within the railway network

Inland waterway

Bottlenecks in waterway infrastructure are identified with regard to the following:

- Deficiency due to incomplete network, network capacity deficiencies

- Deficiencies due to con-compliant waterway parameters

- Port infrastructure capacity deficiencies

- Deficiency due to navigation fluency and safety

Deficiencies are identified from the point of view of TEN-T completeness. The waterway network capacity deficiency is based on the actual technical and operating conditions. The Czech Sector Transport Strategies 2nd phase foresee for mitigation measures for alleviating the above bottlenecks.

Road

All known technical bottlenecks will be mitigated during the next years. In the case of R1 Praha Ring Motorway (Start 2017) and R52 Pohorelice - Border AT/CZ, no envisaged finalization date is disclosed. A number of projects address capacity bottlenecks along the Czech motorway D1, which is the main road artery of the Czech Republic.

Traffic Management Systems

The deployment of ITS, ETCS and RIS are addressed through the Czech Sector Transport Strategies 2nd phase and will be implemented until 2022/2023.

### Slovakia

Table 78:	Bottlenecks and foreseen mitigation projects - Slovakia

| # | Mode | Section/Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Kúty-Bratislava | Operational | Study | n.a. | Study in progress (optimization of the line) |
| 2 | Rail | Bratislava node | Physical / Technical | - | n.a. | Recommended (Increase of capacity at Bratislava node on N-S direction) |
| 3 | Road | Border CZ/SK-Bratislava | Technical | Study |  | Study planned |
| 4 | Road | Motorway D2 Bratislava-Stupava | Technical | Study |  | Study planned |

Critical issue

Railway

The development and operability of the rail transport route is ensured by the Railway Manager. The essential vision of the operational use of the railway network is to increase the volume of rail transport. The modernization of selected rail-lines including the Bratislava Node will increase the efficiency of rail transport.

Road

Road transport represents the highest share of freight and passenger transport volume in Slovakia. The projects will pursue the achievement of the following specific objectives:

- Increase of road traffic safety

- Reduction of noise

- Reduction of time losses

- Creation of the conditions for enhance competitiveness of regions

### Austria

Table 79:	Bottlenecks and foreseen mitigation projects - Austria

| # | Mode | Section/Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | all in AT | Operational (Non-compliant train length of 650 m instead of 740m) | - | - | Recommended (Issue is solvable with operational concepts). |
| 2 | Rail | Wien - Hegyeshalom | Operational (Installed ETCS L1 out of operation) | Study |  | Study in progress (ETCS L2 deployment implemented after 2019) |
| 3 | Rail | Wien Node | Capacity | Works | 2027 | Works scheduled (Optimization of Rail Freight Lines from/to Wien Central Marshalling Yard (Wien Zvbf); Extension Wien Erdberger Lände). |
| 4 | Road | A5 Nord Autobahn, Schrick – Drasenhofen (AT/CZ border), 34 km | Technical (2014: no level-free expressway) | Works | 2018 | Works scheduled (Construction of full 2x2 lanes depending on the progress of the adjacent Czech motorway project R 52. Implementation delays through court appeals are possible.) |
| 5 | Road | S1 Wien Motorway Ring, Schwechat – Groß Enzersdorf, Danube Tunnel | Technical (2014: existing level-free expressway bypass S2 and A23 experiences capacity limit) | Works | 2025 | Works scheduled (Project is very expensive, 1500 MEUR, and disputed. Implementation delays through court appeals are possible.) |
| 6 | Road | all in AT | Operational (missing interoperability of electronic road tolls with CZ, SK, HU, SI) | Study |  | Study in progress (REETS TEN study is ongoing for Motorway Networks AT, DK, FR, DE, IT, PL, ES 2013-2015). |
| 7 | Road | A5 Poysbrunn - Border AT/CZ Drasenhofen / Mikulov Core Network | Technical | Works | 2018 | Works scheduled (Construction of motorway) |
| 8 | IWW / Ports | Wien Port | Operational (2014: no clean fuels for aircrafts available) | - | - | Recommended Issue can be solved on demand-driven development until 2030 with certain investment at fuel tanks. |
| 9 | Airport | Wien Airport | Operational (2014: no clean fuels for aircrafts available) | - | - | Recommended Issue can be solved on demand-driven development until 2030 with certain investment at fuel tanks. |

Railway

Physical or technical bottlenecks do not exist in the rail network along the OEM Corridor in Austria. To improve rail operations, a project idea is developed at the Austrian Rail Infrastructure Manager to introduce stopless trains at the border crossing points of Hegyeshalom (AT/HU; for freight and passenger trains) and Breclav (AT/CZ, for freight trains). The railway line between Wien and the Hungarian border and the Wien node might become a future capacity bottleneck due to growing cross-border freight traffic volumes, which might become due to its cross-border relation a Critical issue of the Corridor. Projects such as the optimization of rail freight lines around Wien are planned to be implemented until 2027. The ETCS L2 deployment on the Wien – Hegyeshalom line until 2019 is a project solving the operational bottleneck, which was caused by the decommission of the previously operated ETCS L1.

Road and ITS

One bottleneck in the Austrian road network and associated projects is related to the cross-border sections (A5 / R52) Wien – Brno (CZ). A further bottleneck is covered by the disputed new construction of the Wien Eastern Motorway bypass, mainly serving the international traffic on the North-South direction. The main objective of all projects is to increase capacity on existing road sections in order to serve expected future road traffic demand. Another operational bottleneck is the missing interoperability of on-board units for freight car road tolling that are compliant to systems in Central European countries (Slovakia, Czech Republic, and Hungary).

Clean Alternative Fuels

The projects listed above address the availability of alternative clean fuels at airports (for aircraft) and ports (for IWT ships). Its objective is to improve operation of vehicles with cleaner fuels, such as LPG, CNG and similar. The full availability of such fuels for all relevant modes is deemed a result of market-driven development until 2030, whereas a governmental strategy deemed recently not necessary.

### Hungary

The list of projects is still under elaboration at the Government of Hungary and therefore cannot be published in this report.

### Romania

Table 80:	Bottlenecks and foreseen mitigation projects – Romania

| # | Mode | Section/Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Border HU/RO – Curtici – Arad | Technical, operational and interoperability | Works | 2017 | Works in progress |
| 2 | Rail | Arad - Caransebes | Technical and operational | - | - | Recommended (Financing for CBA and FS existing, feasibility study will be tendered by 2015) |
| 3 | Rail | Caransebes - Craiova | Technical and operational | - | - | Recommended (Need of feasibility study identified and tentatively planned) |
| 4 | Rail | Craiova - Calafat | Technical and operational | Study |  | Study finalised (Planned and preparations are under way; Concept design study is subject of tendering end date is tentative and subject of availability of financial funds) |
| 5 | Road | Border HU/RO – Arad Motorway construction | Technical and operational | Works | 2014 | Works in progress |
| 6 | Road | Timisoara - Lugoj Motorway construction | Technical and operational | Works | 2018 | Works in progress |
| 7 | Road | Lugoj - Drobeta Tr. Severin | Technical and operational | - | - | Recommended (Urgent need for feasibility study identified and tentatively planned) |
| 8 | Road | Drobeta T. Severin - Calafat | Technical and operational | Works | 2020 | Works scheduled (Planned and preparations are under way; end date is tentative and subject of financial application) |
| 9 | RRT | Craiova | Operational &interoperability issues | - | - | Recommended (Existing terminal with very limited capacity; FS for selecting new location is needed) |
| 10 | RRT | Timisoara | Operational & interoperability issues | - | - | Recommended (Existing terminal with very limited capacity; FS for selecting new location is needed) |

Critical issue

The Romania 2020 Strategy, as depicted in the Preliminary Report on the General Transport Masterplan, lists a number of committed highway schemes that further extend the motorway network, as well as a considerable investment in railways through improvements in core network rail corridors to 160kph operation, rolling stock improvements, and station enhancements. There are also improvements to waterways and ports, which affect freight traffic, and relatively small scale improvements to airports.

Railway

The situation of on-going or planned railway infrastructure projects along the OEM Corridor section in Romania is not going to solve the main bottlenecks identified in the country's rail network in the short term.  Critical technical, operational and interoperability bottlenecks are still not addressed by projects for more than 75% of the OEM Corridor rail section in Romania. Lack of funding, the expected high financial investment costs and the large number of on-going projects around Romania, delay the start of the necessary planning and related feasibility studies.

Road

The completion of the on-going road projects along the Romanian road network belonging to the OEM corridor is expected to relieve most of the current bottlenecks by year 2020. The only exception is the completion of the missing motorway/express road section from Lugoj to Drobeta Turnu Severin, for which there is no recent study or project planned.

RRTs

The intermodal transport in Romania is underdeveloped. As part of the Intermodal Transport Strategy, studies will be carried out on the identification and analysis of new locations for the construction of a new terminal in Timisoara. The proposed facility includes the development of a storage platform with a maximum floor area of 10 acres, a rail terminal connection, connecting utilities and necessary road infrastructure. The location and financing are still subject of discussion.

Existing terminals in Craiova and Timisoara are owned by the national freight rail operator, CFR Marfa, which is in the process of being privatised and it is anticipated that the private sector will take over the responsibility of updating rolling stock, maintenance and provision of associated infrastructure.

### Bulgaria

Table 81:	Bottlenecks and foreseen mitigation projects – Bulgaria

| # | Mode | Section/Node | Bottle-neck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Vidin-Brusartsi/ Medkovets | Technical and operational | Works | 2020 | Works scheduled (Planned and preparations are under way; end date is tentative and subject of financial application) |
| 2 | Rail | Brusartsi/ Medkovets–Ruska Byala | Technical and operational | Works | 2025 | Works scheduled (Planned and preparations are under way; end date is tentative and subject of cost optimisation) |
| 3 | Rail | Ruska Byala-Sofia/ Stolnik | Technical and operational | Works | 2025 | Works scheduled (Planned and preparations are under way; end date is tentative, subject of cost optimisation and availability of financial funds) |
| 4 | Rail | Sofia Railway node | Operational | Works | n.a | Works not scheduled yet (Planned and preparatory studies are under way; works schedule is subject of availability of financial funds) |
| 5 | Rail | Sofia-Radomir | Technical and operational | Works | n.a | Works not scheduled yet (Planned with unknown staring date; works schedule is subject of availability of financial funds) |
| 6 | Rail | Radomir-Kulata | Technical and operational | Works | n.a | Works not scheduled yet (Concept design study is under preparation) |
| 7 | Rail | Sofia-Elin Pelin | Technical and operational | Works | 2020 | Works scheduled (Planned and preparations are under way; end date is tentative and subject of financial application) |
| 8 | Rail | Elin Pelin-Septemvri | Technical and operational | Works | 2020 | Works scheduled (Planned and preparations are under way; end date is tentative and subject of financial application) |
| 9 | Rail | Septemvri-Plovdiv | Technical and operational | Works | 2015 | Works in progress (technical and operational bottlenecks will be relieved |
| 10 | Rail | Dimitrovgrad-Svilengrad | Technical and operational | Works | 2015 | Works in progress (technical and operational bottlenecks will be relieved) |
| 11 | Rail | Plovdiv railway node | Operational | Study |  | Study in progress (Feasibility study is under preparation; works schedule is subject of FS results and availability of financial funds) |
| 12 | Rail | Plovdiv-Burgas | Technical and operational | Works | 2015 | Works in progress (technical bottlenecks will be partially relieved (some sections only) |
| 13 | Rail | Plovdiv-Burgas | Technical and operational | Study |  | Study in progress (Feasibility study is under preparation; works schedule is subject of financial application) |
| 14 | Rail | Burgas railway node | Operational | Works | n.a | Works not scheduled yet (Planned with unknown date; works schedule is subject of availability of financial funds) |
| 15 | Rail | Mihaylovo-Dimitrovgrad | Technical and operational | Study |  | Study not scheduled yet (Need of feasibility study identified and tentatively planned) |
| 16 | Road | Vidin-Montana | Operational | Works | n.a | Works not scheduled yet (Planned with unknown date) |
| 17 | Road | Montana | Physical (lack of by-pass road) | Works | 2015 | Works in progress (construction of a dual-carriageway road) |
| 18 | Road | Vratsa | Physical (lack of by-pass road) | Works | 2014 | Works in progress (construction of a 2-lane road) |
| 19 | Road | Mezdra-Botevgrad | Operational | Works | n.a | Study planned (end date is tentative and subject of availability of financial funds) |
| 20 | Road | Sofia Ring Road Northern Arch | Operational | Works | 2014 | Works in progress (Operational bottlenecks will be partially relieved (some sections only) |
| 21 | Road | Dupnitsa-Blagoevgrad | Operational | Works | 2015 | Works in progress (operational bottlenecks will be relieved) |
| 22 | Road | Blagoevgrad-Simitli | Operational | Works | 2020 | Works scheduled (tender procedure for selection of contractor) |
| 23 | Road | Simitli-Kresna | Technical and operational | Works | 2021 | Works scheduled (Planned and preparations are under way; the end date is tentative and subject of availability of financial funds; very difficult terrain conditions along Kresna gorge and very high investment costs) |
| 24 | Road | Kresna-Sandanski | Operational | Works | 2021 | Works scheduled (tender procedure for selection of contractor) |
| 25 | Road | Sandanski-Kulata | Operational | Works | 2014 | Works in progress (operational bottlenecks will be relieved) |
| 26 | Road | Orizovo-Dimitrovgrad | Operational | Works | 2015 | Works in progress (operational bottlenecks will be relieved) |
| 27 | Road | Dimitrovgrad-Harmanli | Operational | Works | 2014 | Works in progress (operational bottlenecks will be relieved) |
| 28 | Mari-time | Port of Burgas | Operational | Works | 2015 | Works in progress (Implementation of VTIMS) |
| 29 | RRT | Plovdiv | Operational &interoperability issues | Works | 2015 | Works in progress (Construction works for new RRT) |
| 30 | RRT | Sofia | Operational & interoperability issues | - | - | Recommended (Existing terminal with very limited capacity; FS for selecting new location is needed) |

Critical issue

n.a.: unknown

Railway

The railway infrastructure projects along the OEM Corridor section in Bulgaria that are either on-going or planned will eventually address the main bottlenecks identified in the country’s rail network, which are mainly related to compliance with infrastructure requirements set in Regulation 1315/2013. However, the actual implementation depends on different conditions, the most important of which being the availability of financing. This is particularly valid for the Vidin – Sofia – Kulata line that runs for most of its length along difficult terrain conditions, which – depending on the requirements for the line – results in significant investment costs that could hardly be justified by the relatively low (long-distance/international) traffic levels.

The same applies to the Elin Pelin-Septemvri section along the Sofia – Plovdiv line. The investment costs for this section are very high due to similar reasons (mountainous area with very steep gradients, need of helper locomotive for heavy freight trains, low speed and short sidings). Although the passenger traffic between the two biggest Bulgarian cities of Sofia and Plovdiv would bring significant economic benefits, the financial investment costs involved are very high and may postpone the implementation of the project. This would not only hamper the long-distance international traffic, but would also prevent the benefits from Septemvri-Plovdiv-Svilengrad-TR border.

Road

The completion of the on-going road projects along the Bulgarian road network belonging to the OEM corridor is expected to relieve most of the current bottlenecks by year 2015. The only exception is the completion of the missing motorway section from Blagoevgrad to Sandanski along the Struma motorway that links Sofia with the EL border. In August 2014, the Bulgarian Government launched a tender procedure for the detailed design and implementation of construction works for the Blagoevgrad – Krupnik (17 km) and Kresna – Sandanski (23 km) sections (Lots 3.1 and 3.3 of Struma Motorway), indicating that the Bulgarian government does not consider these sections critical.

However, the middle section Krupnik – Kresna (with total length of 21 km) is very difficult from a technical, operation, construction and environmental point of view. It runs along Kresna gorge and crosses a NATURA 2000 preserved area with a 15.5 km long tunnel. Very high investment costs as well as environmental, construction, operation, and other risks make this particular section critical. Similarly to Sofia – Plovdiv – Svilengrad railway line, non-completion of this relatively short but very important section would hinder the benefits acquired along the other Lyulin and Struma motorway sections, funded in the 2007-2013 period.

RRTs

Intermodal transport is underdeveloped in Bulgaria. This is related in part to the general lack of RRTs. A new RRT is being constructed in the area of Plovdiv and will be completed (and put in operation) in 2015. In the OP Transport 2007-2013, a new terminal in Sofia is planned to address the (very limited) capacity of the existing one, which is exhausted, while its location in the city borders does not provide for extension. The plans were not implemented due to land acquisition problems, imposing the need to study and plan a new RRT at a new location.

### Greece

Table 82:	Bottlenecks and foreseen mitigation projects - Greece

| # | Mode | Section/Node | Bottleneck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Rail | Promahonas – Thessaloniki | Technical/ (Cross-border) | Works | n.a | Works scheduled (Upgrade and electrification/ remove operational bottleneck related to interoperability with rail network of Bulgaria). |
| 2 | Rail | Domokos – Tithorea | Technical | Works | 2017 | Works in progress (Construction of new line) |
| 3 | Rail | Rododafni-Rio | Physical | Works | 2017 | Works in progress (Construction of new line) |
| 4 | Rail | SKA-Inoi | Technical | Study | n.a | Study in progress (Upgrade and electrification) |
| 5 | Rail | Rio-Patras | Physical | Works | <2025 | Works scheduled (Construction of new line expected to start in 2017). |
| 6 | Rail | Entire PATHE/P axis | Operational | Works | 2016 | Works in progress (Deployment of ETCS Level 1 and GSM-R modern radio coverage system) |
| 7 | Rail | Igoumenitsa-Ioannina-Kalambaka-Kozani | Physical | - | - | Recommended (Missing connection: a number of studies finalised, project not considered priority until 2020) |
| 8 | Rail | Kiato - Aigio (Rododafni) | Technical | Works | 2016 | Works in progress (Construction of new line) |
| 9 | Road | A1 Skotina–Evangelismos | Physical | Works | 2015 | Works in progress (Construction of motorway) |
| 10 | Road | A1 Raches-Lamia | Physical | Works | 2014 | Works in progress (Construction of motorway) |
| 11 | Road | A8 Korinthos-Patras | Technical | Works | 2015 | Works in progress (Construction of motorway) |
| 12 | Road | Entire corridor | Technical | - | - | Recommended Sufficient truck parking areas along the corridor roads. |
| 13 | Road | Entire corridor | Technical/Operational | - | - | Recommended Availability of clean fuels by 2030. |
| 14 | Road | Entire corridor | Technical/Operational | - | - | Recommended Interoperability of road tolling systems for trucks. |
| 15 | Maritime | Port of Thessaloniki | Operational | Works | 2015 | Works scheduled (Rail connection to the port) |
| 16 | Maritime | Port of Igoumenitsa | Physical/ Operational | - | - | Recommended (Rail connection not considered priority until 2025) |
| 17 | Maritime | Port of Patras | Physical/ Operational | Study |  | Study in progress (Taken into consideration in the Operational Programme within the context of the completion of the Kiato-Patras section). |
| 18 | Maritime | Port of Patras | Operational | - | - | Recommended (Plans for TMS deployment) |
| 19 | Maritime | Port of Heraklion | Operational | - | - | Recommended (Plans for TMS deployment) |
| 20 | Maritime | All ports (apart from Piraeus) | Technical | - | - | Recommended (Clean Fuels Availability) |
| 21 | Airport | Thessaloniki | Technical/ Operational | - | - | Recommended (Requirement for upgrading rail connection) |
| 22 | RRT | Thriassio Pedio | Operational | Works | 2015 | Works in progress |
| 23 | RRT | Port of Igoumenitsa | Physical/ Operational | Study |  | Study planned (Context of ADRIAMOS Project) |

Critical issue

n.a.: unknown

Railway

The majority of the railway infrastructure projects that are either on-going or planned in Greece will eventually address the main bottlenecks identified in the country’s rail network.

With regard to the missing link Igoumenitsa-Ioannina-Kalambaka-Kozani and its connection to PATHE/P axis:

Of major importance for providing connectivity of the Western part of the country and the Port of Igoumenitsa belonging to the OEM Corridor.

Several studies carried out in the last decade to examine the feasibility of the above connections.

Project has not been considered a priority one in the Strategic Framework of Transport Investments for 2014-2025 (based on the outcome of the related Multi-criteria Analysis for prioritizing projects).

Not mentioned in the Operational Programme “TRANSPORT INFRASTRUCTURES, ENVIRONMENT & SUSTAINABLE DEVELOPMENT 2014-2020”.

Road

The completion of the on-going road projects along the Greek road network belonging to the OEM corridor are expected to relieve current bottlenecks by year 2015.

With regard to the availability of clean fuels:

3 stations in the wider Attica region (Athina) and one in Thessaloniki.

2 additional are planned within the immediate future in Thessaloniki and Larissa.

No plans for clean fuel stations along the Athina-Patra motorway.

Maritime

Missing rail connection at the Port of Patras:

Taken into consideration in the Operational Programme within the context of the completion of the Kiato-Patras section, but no specific project is mentioned.

Latest information from Ergose S.A indicates that the company will imminently proceed with the tendering of studies for the last mile connection of the Rio-Patras railway line through the city and to the Port of Patras.

Could be assumed that it would be realised after 2020.

Missing rail connection at the Port of Igoumenitsa:

Considered within the missing link of the western extension of the railway network of Greece, Igoumenitsa-Ioannina-Kalambaka-Kozani, described previously.

RRTs

An RRT is deemed necessary at the Port of Igoumenitsa in the Thesprotia region:

Related to the missing rail link Igoumenitsa-Ioannina-Kalambaka-Kozani.

Addressed by ADRIAMOS Action, which foresees the completion of preliminary studies for the establishment of a freight village within the end of 2014.

Connection to the proposed rail link Igoumenitsa-Ioannina-Kalambaka-Kozani also foreseen for 2030.

At study phase for the purpose of examining their feasibility, and no infrastructure projects are officially planned until 2025.

### Cyprus

Table 83:	Bottlenecks and foreseen mitigation projects - Cyprus

|  | Mode | Section/Node | Bottle-neck Type | Study/Works | End Date (of Works) | Status/Project Information |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Road | Lemesos-Paphos Motorway - Lemesos Port | Technical / Physical | Works | 2017 | Works in progress (Construction of Link Road to improve access to Lemesos Port and facilitate traffic flow). |
| 2 | Road | Lefkosia | Technical / Physical | Works | >2020 | Works scheduled (Construction of ring road, interconnecting three motorways of the TEN-T network in order to facilitate through traffic.) |
| 3 | Road | A1 motorway Lefkosia-Lemesos | Technical / Physical | Works | n.a | Works scheduled (Upgrade of Sia Grade Separated Junction causing congestion and road safety problems on the Lefkosia-Lemesos Motorway) |
| 4 | Road | A1 motorway Lefkosia-Lemesos | Technical / Physical | Works | n.a | Works scheduled (Construction of new terminal Grade Separated Junction in the Lefkosia- Lemesos Motorway to eliminate congestion and delays and facilitate east-west interconnections on the Motorway) |
| 5 | Maritime | Lemesos | Physical | Works | 2016 | Works in progress (Expansion of quay by 500m reaching 800m to improve capacity and efficiency of infrastructure) |
| 6 | Maritime | Lemesos | Physical | Works | n.a | Works scheduled (Expansion of port’s storage capacity) |
| 7 | Maritime | Lemesos | Physical | Works | n.a | Works scheduled (Expansion of Lemesos Port Terminal 2- Vasiliko to accommodate increased demand) |

n.a.: unknown

### Summary of Findings

A considerable number of current and future bottlenecks were identified along the OEM corridor during the analysis and presented in the tables above, part of which will be addressed by infrastructure projects. According to the results of the analysis, 25 % of the bottlenecks will be mitigated in the near future, by year 2016, while 15 % will be alleviated on a mid-term horizon, between 2016 and 2020. Nevertheless, for the majority of the bottlenecks (61%), it is unknown when they would be mitigated, since these are addressed by studies and/or further steps are  required before definition, scheduling and possible financing of the related infrastructure projects.

Table 84:	OEM Corridor Deployment Plan

| Country | Number of Bottlenecks (preliminary) | Projects Implementation Progress |
| --- | --- | --- |
|  |  | Short-term (-2016) | Mid-term (2016-2020) | Long –term (planning/unknown) (2020-2030) |
| DE | 16 | 6 | 3 | 7 |
| CZ | 23 | 3 | 3 | 17 |
| SK | 4 |  |  | 4 |
| AT | 9 |  | 2 | 7 |
| RO | 10 | 1 | 3 | 6 |
| BG | 30 | 12 | 4 | 14 |
| EL | 23 | 7 | 2 | 14 |
| CY | 7 | 1 | 1 | 5 |
| OEM CORRIDOR | 122 | OEM Corridor Implementation Progress |
|  |  | Short-term (-2016) | Mid-term (2016-2020) | Long –term/unknown (2020-2030) |
|  |  | 25% | 15% | 61% |

### List of Projects

On the basis of research carried out by the Consultants as well as information provided by stakeholders of the OEM corridor, Annex 5 provides country lists of projects with the required investment and the envisaged sources of financing. Projects have been categorised according to the main objective that each one is expected to achieve in accordance with the objectives set by the TEN-T regulation.

## Deployment plan for Traffic Management Systems

This section gives an overview of the ongoing and future implementation measures along the Orient/East-Med corridor infrastructure in the field of Traffic Management Systems (TMS), and more specifically, on the European Rail Traffic Management System and the River Information Services (RIS).

Traffic Management Systems according to the TEN-T Regulation (No. 1315/2013) comprise of a number of systems related to one or multiple modes of transport aiming at the smoother Corridor operation and improved infrastructure utilization.

### ERTMS Deployment plan

#### Background

In January 2012, the European Commission adopted the Decision 2012/88/EU on the technical specifications for control-command and signalling subsystems. Amongst other items, this Decision also includes requirements about timelines for ERTMS implementation of six European corridors (ERTMS corridors A-F). According to the Decision, a corridor is regarded as “equipped”, as soon as at least one continuous ETCS connection along the entire corridor is available. In contrast, neither the ETCS level nor the exact alignment is specified.

The Orient/East Med corridor shows common sections with the ERTMS corridors E and F (and shorter parts of D and B), and also with sections where ERTMS deployment is required by the European ERTMS Deployment Plan 2009 and sections of additional voluntary national development.

Through the Decision 2012/88/EU, the rail infrastructure of the corridor would have to be gradually completed by 2020, and connected to a designated list of freight terminals and ports. Rolling stock ordered after 2014 is to be equipped with ETCS.

By 2015, ERTMS implementation is required along the following sections of the OEM corridor:

in Germany between Hannover and Elsterwerda (Corridor F), the nodes Berlin (Corridor F), Hamburg (corridor B) and the link Rostock – Berlin

in the Czech Republic between Decin, Praha, Brno and Breclav (Corridor E).

on the entire corridor railway sections in Slovakia, Austria and Hungary (Corridor E, Corridor D: Györ - Budapest)

in Romania, from the Hungarian border near Curtici until Arad (Corridor E).

This equals approximately 32% of the length of the entire OEM rail network.

Figure 43:	Alignment of the ERTMS deployment corridors

Source: European Commission, 2010, corrections made by consortium

Further corridor sections, along which ERTMS equipment is required until 2020 the latest:

in Germany, between Dresden and Czech Border near Decin (Corridor E), envisaged to be equipped earlier; as well as the partial equipment of the Hamburg port area

in the Czech Republic, the line Decin – Nymburk - Kolin (Corridor E) and the node of Lovosice

in Romania, the residual corridor railway from Arad to Calafat/Vidin

in Bulgaria, the lines Vidin/Calafat – Sofia – Kulata line and the Sofia – Plovdiv - Burgas line

in Greece, the node of Piraeus (with the connection Piraeus – Athina – Thessaloniki – Promahonas/Kulata)

This equals an additional 39% of length.

Table 85 presents the ERTMS deployment and characteristics of the OEM corridor railway sections.

Table 85:	Qualities of ERTMS deployment along the OEM corridor

| Quality | Member States | Routing of Line (OEM part) | Length (km) | Percentage |
| --- | --- | --- | --- | --- |
| ERTMS Corridor E (2015/2020) | CZ, SK, AT, HU, RO | Děčín - Praha – Kolín – Brno – Břeclav – Wien/Bratislava – Hegyeshalom – Budapest – Arad (until 2015) | 1.178 | 20% |
|  | DE, CZ | Dresden – Decin – Nymburk – Kolin (until 2020) | 213 | 4% |
| ERTMS Corridor F (until 2015) | DE | Hannover – Magdeburg – Elsterwerda; Berliner Außenring (Saarmund – Wuhlheide) | 494 | 8% |
| ERTMS Corridor B (2015 / 2020) | DE | Hamburg node | n.a. | n.a. |
| ERTMS deployment required by EDP Annex II (2015/2020) | DE, | Rostock – Berlin (by 2015) | 200 | 3% |
|  | DE | Elsterwerda – Dresden (by 2020) | 55 | 1% |
|  | RO | Arad – Timisoara – Craiova – Calafat/Vidin | 489 | 8% |
|  | BG | Calafat/Vidin – Sofia – Kulata/Promahonas | 478 | 8% |
|  | BG | Sofia – Plovdiv – Dimitrovgrad – Mihaylovo – Stara Zagora – Burgas | 490 | 8% |
|  | EL | Kulata/Promahonas - Thessaloniki – Palaiofarsalos – SKA – Athina – Piraeus | 609 | 10% |
| Additional voluntary national development according to NDPs | DE | Rosslau – Leipzig – Dresden; Hamburg – Ludwigslust – Berlin – Elsterwerda | 623 | 11% |
|  | CZ | Česká Třebová – Přerov - Břeclav | 204 | 3% |
|  | BG | Plovdiv – Mihaylovo, Dimitrovgrad – Svilengrad – Border BG/TR | 171 | 3% |
|  | EL | SKA – Kiato – Patra | 204 | 3% |
| Not part of deployment plan | DE | Wilhelmshaven/Bremerhaven – Bremen – Hannover | 225 | 4% |
|  | EL | Palaiofarsalos – Kalambaka – Igoumenitsa | 255 | 4% |

#### Status quo

In Austria, these requirements will be met by the end of 2014. Other Member States have either deployed only GSM-R (entire Germany and Czech corridor railway lines) or only ETCS (partly in Hungary, Bulgaria and Greece), while the other ERTMS sub-system is missing.

However, the majority of the ERTMS projects are still in the planning phase; their finalisation is expected for 2020 or later, thus, notably later than the requirements of Decision 2012/88/EU. For a number of the corridor sections no year of completion has been defined up to now; partially, the implementation of ERTMS is coupled to the regular displacement of legacy train control systems. In many cases, one can assume that the overall upgrade or new construction of railway lines, especially those of the High-speed network, includes the ERTMS deployment as requested in the Decision (para 7.3.3.1). Therefore, the full ERTMS deployment is also expected by the Corridor implementation target year (2030).

Nearly all ERTMS projects in the northern part (DE, CZ, AT, HU) refer to the implementation of ETCS level 2; as GSM-R is already in operation or under construction, the southern part (RO, BG, EL) deploys Level 1. In Germany and Austria, studies about the upgrade of the currently employed level 1 on testing lines are ongoing.

The severe deployment delays in most of the Member States have been pointed out in the latest EC document of February 2014. For Corridor E (Dresden – Constanta) the delays varied from 0 to 5 years, for corridor F, Germany has announced the finalization date of 2027.

The key hindering factors behind these delays are the following:

- Insufficient financing for deployment of ETCS trackside and on-board equipment

- Administrative barriers to implement new rail safety systems without endangering previous level of control (parallel legacy system)

- Requirements of Decision 2012/88/EU are valid, but not specified with binding infrastructure measures and deadlines.

The overall status of implementation for the rail network of the Orient /East Med corridor is given in Table 86 as a percentage of geographic line length (double track lines are counted once). This shows that 49% of rail lines are equipped and operated with GSM-R, predominantly in the northern part including Hungary. ETCS L1/L2 is installed at only 14% of the rail lines by the end of 2014, while even less are under operation, due to testing areas not regularly operating.

In Germany, only the line Berlin - Bitterfeld- Leipzig/Halle (of which 34 km are within the Orient / East-Med Corridor) is part of ETCS L2 testing pilot. In 2014, this is out of order due to upgrading; the expected re-operation year is 2019. On the Rostock – Berlin link, where the contract was made in 2011, the first 35 km of trackside equipment were installed between Kavelstorf and Lalendorf, but are not under operation.

The same applies for Austria, whereby ETCS will fully be installed by late 2014. However, along the Wien – Hegyeshalom Line (70 km) the Level 1 system has been recently set out of operation, while a study on the ETCS upgrade is ongoing until 2015. In the Czech Republic, only the testing line Kolin–Poříčany (35 km) is installed, but not considered as operational for regular trains. In the Slovak Republic, no ETCS is in place yet in the Bratislava node and along the OEM related railways. Hungary has ETCS L1 in operation on the line Hegyeshalom – Budapest, while ETCS and GSM-R still needs to be installed in the eastern part of country. At the Romanian – Bulgarian border with the new Danube Bridge near Vidin / Calafat, ETCS L1 is installed on a 42 km length from Golenţi (RO) to Vidbol (BG), albeit not in operation. In Bulgaria, the Stara Zagora – Burgas section (188 km) is in operation with ETCS L1, while GSM-R but not ETCS is installed on the segment Plovdiv – Dimitrovgrad.

The following table and figure are indicating the deployment status of GSM-R and ETCS along the OEM corridor.

Table 86:	Status of ERTMS deployment on the Orient/East-Med corridor by end of 2014

| Member State | Length of OEM railway network [km] | Length of GSM-R deployed lines [km] | GSM-R deployment rate at OEM | Length of ETCS L1/L2 installed lines [km] | ETCS L1/L2 installation rate at OEM | Length of ETCS L1/L2 lines under operation [km] | ETCS L1/L2 operation rate at OEM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DE | 1.650 | 1.650 | 100% | 33 | 2% |  | 0% |
| CZ | 840 | 840 | 100% | 24 | 3% |  | 0% |
| AT | 160 | 160 | 100% | 160 | 100% | 90 | 56% |
| SK | 114 | 45 | 39% |  | 0% |  | 0% |
| HU | 412 | 13 | 3% | 183 | 44% | 183 | 44% |
| RO | 506 | - | 0% | 18 | 4% |  | 0% |
| BG | 1.140 | 80 | 7% | 288 | 25% | 187 | 16% |
| EL | 1.068 | 100 | 9% | 105 | 10% | 105 | 10% |
| Total | 5.890 | 2.888 | 49% | 811 | 14% | 565 | 10% |

Figure 44:	Status of ERTMS installation in 2014

Source: Consortium

#### Analysis of ERTMS related projects

According to the list of identified projects along the Orient/East Med corridor, at least 38 projects / measures related to ERTMS deployment have been identified, that are presented in the following per each Member State. It needs to be emphasized that this list is not exhaustive, especially as regards ERTMS deployment projects scheduled after 2020.

Table 87:	Statistic Overview on future ERTMS projects on the Orient/East-Med corridor

| Member State | ERTMS related studies and works |
| --- | --- |
|  | Amount | Length | Length share | Period |
| DE | 2 | 233 | 14% | 2021 |
| CZ | 4 | 420 | 50% | 2023+ |
| AT | 4 | 160 | 100% | 2019 |
| SK | 2 | 114 | 100% | 2020+ |
| HU | 5 | 412 | 100% | 2016 |
| RO | 2 | 107 | 21% | 2025 |
| BG | 14 | 1029 | 90% | 2020+ |
| EL | 10 | 1068 | 100% | n.a. |
| Total | 38 | 3131 | 53% |  |

The statistic overview presented in Table 87 above shows that half (53%) of OEM corridor rail network lines are addressed with a study or works project regarding ETCS or GSM-R. As the list of measures is not fully exhaustive, the a.m. value is not fully corresponding to the recent implementation rate of 49% for GSM-R and 14% of line length for ETCS.

ERTMS Measures Germany:

- Upgrade of the German Pilot line Berlin - Bitterfeld - Leipzig from the existing ETCS Level 2 equipment, SRS version 2.2.2+, to the interoperable SRS version 2.3.0d until 2014.

- Upgrade of Rostock – Berlin line, implementation of ETCS until 2021.

ERTMS Measures Czech Republic:

- ETCS on railway line Přerov - Česká Třebová– Breclav, 204 km (study finalized).

- Modernization of the line Ústí nad Orlici – Choceň, 14 km, until 2023.

- Optimization of the line Pardubice – Kolin, 42 km, after 2020.

- Optimization of the line Decin – Všetaty – Lysá nad Labem – Kolin, 160 km until 2021.

ERTMS Measures Austria

- Study Project on ETCS Upgrade Variant (L1 with new baseline or L2) along Wien – Hegyeshalom segment. On this line a pilot line for ETCS L1 with baseline 2.3.0 was implemented, but is out of operation in 2014. Study between 2014 and 2015.

- Integration of ECTS Level 2 (including GSM-R) along Wien – Hegyeshalom segment. GSM-R is under operation. Implementation after 2019.

- Integration of ECTS Level 2 including GSM-R along Břeclav – Wien segment, works completed until Sept 2014

- “CEE goes ETCS”: ETCS retrofit of 7 locos SGP 2143 and 5 locos Siemens ES64U4 with ETCS Level 2, Baseline 2, Release 2.3.0d (IUs: CargoServ, RTS). Field / off-site tests to demonstrate compatibility of OB equipment with trackside equipment of baseline 2.3.0d in AT, DE, HU, CZ and SI (ERTMS corridors B,D,E), Until 12/2015.

ERTMS Measures Slovakia

- ERTMS on corridor IV: Kúty-Bratislava (ETCCS L2 + GSM-R), 71 km, 2010-2019,

- Study on Modernisation of the railway infrastructure in the node Bratislava incl. Interoperability (ETCS) and TSI parameters, Implementation after 2020.

ERTMS Measures Hungary

- GSM-R deployment on all HU corridor lines (596 km, thereof 412 km for OEM corridor), 12/2013 – 09/2015, project managed by NISZ.

- Hegyeshalom – Rajka ETCS L1 baseline 2.3.0d deployment, 13 km, 06/2014 - 10/2015, Project managed by GYSEV

- Budapest – Gyoma ETCS L2 baseline 2.3.0d deployment, 153 km, 11/2013 - 12/2015, project managed by NIF

- Gyoma – Lökösháza ETCS L1 / L2 deployment baseline 2.3.0d, 68 km, 10/2013 - 03/2016, project managed by NIF, Gyoma – Békéscsaba: L2, Békéscsaba – Lökösháza: L1.

ERTMS Measures Romania

- Rehabilitation of Railway line Border HU/RO – Curtici – Arad – Deva – Simeria; Railway line rehabilitation for train speed increase to 160 km/h, incl. ERTMS and GSM-R deployment, implementation until 2020.

- Craiova - Calafat Railway line rehabilitation for train speed increase to 160 km/h; until 2025; incl. ERTMS and GSM-R deployment, FS and CBA finalized as of 2014

ERTMS Measures Bulgaria

- Studies on Modernisation of Vidin - Sofia railway line; Vidin - Medkovets and Medkovets - Ruska Byala, Ruska Byala - Stolnik sections, includes installation of Electronic Supervisory systems (SCADA), ETCS (level 1) and GSM-R, until 2015 and 2018,

- Modernisation of Vidin - Medkovets section, until 2020

- Modernisation of Medkovets - Ruska Byala section, until 2025

- Modernisation of Ruska Byala - Sofia section, after 2020

- Modernisation of Sofia – Pernik Razpredelitelna -  Radomir section, without finalization date

- Modernisation of Radomir - Kulata line, without finalization date

- Study on Modernisation of Sofia - Plovdiv railway line, Sofia - Elin Pelin and Elin Pelin - Septemvri sections, until 2015

- Modernisation of Sofia - Plovdiv railway line, Sofia - Elin Pelin section, until 2020

- Modernisation of Sofia - Plovdiv railway line, Elin Pelin - Septemvri section, until 2020

- Modernisation of Septemvri - Plovdiv section, until 09/2015

- Reconstruction of Dimitrovgrad – Svilengrad, until 09/2014

- Study on Rehabilitation of Plovdiv - Burgas railway line; Phase II; until 01/2016

- Rehabilitation of Plovdiv - Burgas railway line; Phase II, until 2020

- Installation of GSM-R along all main TEN-T lines till 2020

ERTMS Measures Greece

- Installation of ETCS Level 1 trackside in the main railway lines of Athina - Thessaloniki-Promahonas corridor. New high-speed railway (PATHE/P corridor), developed within the framework of the national rail network modernization program. The trackside subsystem will be designed as an overlay to the existing signalling system, the basic principles of which remain unchanged. Works under construction, 2007-2016.

- Installation of GSM-R modern radio coverage system along PATHE/P rail corridor. The project contributes to the development of a modern, fully operational and integrated data transmission system along PATHE/P rail corridor. 2006-2015.

- Construction of the New Double-Track High-Speed Railway Tithorea – Lianokladi – Domokos; 1997-2017; 106 km, New alignment designed for speeds of 160-200 km/h.

- New double-track line, 71 km long, in the section from the new Railway Station of Kiato to Rododafni (part of Athina SKA – Patra) and equipped with signalling, telecommanding, telecommunications and electrification. 2006 – 2016.

- Construction of a new double-track railway line, 27.6 km long, in the Rododafni - Rio section of the Athina - Patras corridor, equipped with signalling -telecommanding, telecommunications and electrification. 2007 – 2017.

- Study on the Construction of new double-track railway line Rio – Patra (in progress.

- Construction of new Kalambaka- Ioannina- Igoumenitsa line, approximately 175 km long as part of the Greek western railway axis. The line will be equipped with signalling and telecommanding, telecommunications and electrification.

- Thriassio Pedio RRT 2nd Operational Phase: laying of the remaining tracks inside the Complex construction of buildings, signalling and telecommanding, electrification of lines inside the Complex, supply - installation of special equipment.

- Rail connections to the Port of Igoumenitsa (related to the PP29 rail link Igoumenitsa

- Rail connections to the Port of Thessaloniki.

#### Implementation Schedule of GSM-R and ECTS

The table in Annex 6 presents information on the future implementation of ERTMS per corridor section, as far as available.

Generally, the information on national ERTMS deployment schedules is only sparsely available or is imprecisely dated.

GSM-R technology for train communication needs to be installed mainly in Hungary (east of Budapest), Romania, Bulgaria and Greece. It is supposed that ETCS and GSM-R is at least installed by a common deadline. ETCS is usually implemented as part of projects related to the reconstruction/modernisation of infrastructure. This is why the process is relative slow. GSM-R does not depend on railway infrastructure and thus, such systems could be deployed independently and earlier than ETCS.

The following graph indicates the expected ETCS deployment per section by time horizons between 2015 and 2030.

Figure 45:	Preliminary ETCS Deployment schedule for 2015-2030

Source: Consortium

#### Deployment Coherency

From the perspective of the present year of the OEM Study (2014), the cross-border points have been analysed with regard to coherent development as presented in Table 88.

Table 88:	Analysis of coherent development at Rail Cross-border points along OEM Corridor.

| MS border points | Analysis of ETCS | Analysis GSM-R |
| --- | --- | --- |
| DE/CZ: | ETCS installation in Czech Republic might be up to 10 years ahead; | under operation |
| CZ/AT: | ETCS installation in Austria might be 5 years ahead; | under operation |
| AT/HU: | ETCS L1 operation out of operation 2014-2019, after 2 years of joint operation | operation to be achieved until 2015 |
| CZ/SK: | no secured information on ETCS operation start |
| SK/HU: | ETCS operation in Hungary might be 4 years ahead | under operation |
| HU/RO: | ETCS and GSM-R in Hungary might be 2 years ahead |
| RO/BG: | ETCS installed in 42 km cross-border section (Golenţi – Vidbol), but not in operation | no secured information |
| BG/EL: | ETCS and GSM-R in Greece might be 4 years ahead |

Source: Consortium

The analysis indicates that none of the cross-border points shows a fully operating ERTMS system on both sides of the border. GSM-R is operated on both sides of DE/CZ and CZ/AT and SK/HU borders. The previously operated ETCS L1 system at Hegyeshalom (AT/HU) has been recently set out of service by the Austrian IM and is considering the level of upgrade during the next years, while implementation is scheduled until 2019. At the newly built Calafat / Vidin cross-border bridge, ERTMS is installed on a respectively longer branch in Romania and Bulgaria, but is not under operation yet. On the additional 5 out of 8 border crossing points, deployment time gaps of 2 until 10 years are potentially.

Based on the actions set out by the European Coordinators for the Orient/East Med Corridor and the ERTMS, the Consultant expects a finalization of the ERTMS deployment (ETCS and GSM-R) until 2030, which are in line with the overall line infrastructure upgrades and the modernization and centralization of signalling and train control infrastructure, as well as the clarification of legacy issues and investment safety among the Member States.

#### Source documents

The following documents are deemed as most valid sources for this analysis:

- Decision 2012/88/EU on technical specifications for control-command and signalling subsystems

- UNIFE: World Deployment Map of the European Traffic Management System, (as of July 2014)

- European Commission: European Deployment Plan, C (2209) 5607, Commission Decision of 22.07.2009

- European Commission: Commission Staff Working Document on the state of play of the implementation of the ERTMS Deployment Plan, SWD (2014) 48, of 14.02.2014

- National Development Plans 2006-2009 (source: EDP Website at DG MOVE)

- Recent National information (mainly National Transport Strategy)

  - Austria: ÖBB Infra “Streckenausrüstung mit ETCS” , 26.05.2014

  - Germany: DB Netz AG, “Leistungs- und Finanzierungsvereinbarung Infrastrukturzustands- und -entwicklungsbericht 2013”, April 2014

  - Germany: “European Train Control System (ETCS) bei der DB Netz AG”

  - Hungary: Report on the Timeline of implementation of ERTMS Corridors D and E on the territory of Hungary, 2013

  - Hungary: Supplementary report on the Changes in 2013 to the timeline of implementation of ERTMS corridors D and E on the territory of Hungary, 2014

  - Romania: Ministry of Transport ERTMS Development and implementation plan in Romania, 2007

  - Bulgaria: National ERTMS deployment strategy and TSI implementation strategy 2010. (updated version 2013)

### RIS Deployment plan

#### General Remarks

This Deployment Plan for River Information Systems and Services (in short: RIS deployment plan) is part of the Work Plan for the Orient/East Med Core Network Corridor under the target of implementation of Transport Management Systems for all modes of transport as set out in the TEN-T Regulation 1315/2014. Based on the analysis of the status quo (cf. section 5.2.3) of RIS implementation, the plan shall indicate the further development of River Information Services until 2030 and potentially show requirements of coherent implementation of such services on all sections in both riparian Member States.

This RIS deployment plan for the Orient/East Med Corridor considers only the Member States Czech Republic and Germany. In this Deployment plan, the IWW sections of the Orient/East Med Corridor are analysed based on latest sources.

#### Legal Obligations for RIS deployment

The European Parliament and Council Directive 2005/44/EC of 7 September 2005 on harmonized river information services on inland waterways in the Community defines the implementation and use of RIS on all European inland waterways of CEMT class IV or higher, in order to enhance the safety, efficiency and environmental friendliness of inland waterway transport, as well as to ensure compatibility and interoperability with other modes of transport.

Apart from the RIS Directive, the following European regulations are in force, jointly forming the legislative framework:

- Implementation guidelines, RIS guidelines: no. 414/2007

- Notices to Skippers: 415/2007

- Tracking and Tracing: 416/2007 and 689/2012

- Electronic reporting: 164/2010

- Electronic chart display and information system for inland navigations (inland ECDIS): 909/2013

- Directive 2013/49/EU amending Annex II to Directive 2006/87/EC addressing the issues related to the Unique European Vessel Identification Number (ENI) and the European Hull Database.

Germany transposed the RIS Directive by internal administrative decrees. According to German administration, the non-published decrees are regarded by the European Commission as the ones to ensure the implementation of the Directive. The four decrees define the organizational measures within the administration to establish the required infrastructural measures, the implementation of technical measures and the approval of public budget for implementation of the Directive. The German Waterways and Shipping Administration (WSD) is responsible for RIS implementation and operation. The decrees state how applications have been implemented/will be implemented.

With respect to the installation of AIS land based infrastructure, an amendment of the inland navigation task act is in preparation in order to regulate applications and related requirements for the administration. In 2009, Federal States have amended the port regulations to consider RIS in obligations arising from the EU directive.

While the German Waterways and Shipping Administration is responsible for the implementation of RIS on waterways, port authorities are responsible for the provision of RIS application related to inland ports, which are part of the RIS Directive 2005/44/EC. Obligations for inland ports include the electronic publication of Notices to Skippers, provision of electronic navigation charts and provisions for electronic reporting, if reporting is mandatory. The Waterways and Shipping Administration supports RIS activities of inland ports. According to the RIS implementation survey and policy evaluation, inland ports are rather reluctant to use the support and implement RIS.

In the Czech Republic, the Ministry of Transport is responsible for RIS legislation, strategy and implementation. The Waterways Directorate of the Czech Republic (RVC CR), an agency of the Czech Ministry of Transport, is responsible for technical solutions and implementation. The RIS Directive 2005/44/EC is to a large degree transposed in public Czech legislation by the amendment of the Inland Navigation Act (Law No. 114/1995) and by the establishment of the implementing decree No. 356/2009 on River Information Services, in force since January 2009. The Czech State Navigation Authority (SPS, Státní Plavební Správa) is determined as the RIS operator by the legislation.

According to Czech officials, additional amendments are required regarding the provisions for international data exchange.

#### RIS services in operation

As presented in section 5.2.3 , the national systems ELWIS (in Germany) and LAVDIS (Czech Republic) are in place along the corridor IWW network.

Table 89 provides a summary overview of the technical implementation of 20 RIS elements in Germany and Czech Republic.

It must be noted that from the 7 RIS technologies analysed, only two (ENC, NtS) are fully or almost fully deployed in both countries. In 5 out of 20 RIS elements, there are existing cross-border incompliances (WRM, AIS-OBU, ERIRSP, Correct RIS index use; MIB operational).

Table 89:	Technical implementation of RIS elements in Germany and Czech Republic

| RIS Technologies | Elements | Germany |  | Czech Republic |
| --- | --- | --- | --- | --- |
|  |  | Availability (2013) | Depl. Year |  | Availability (2013) | Deployment Year |
| ENC | Coverage | 95% of CEMT V and above; 30% of CEMT IV |  |  | All waterways of CEMT IV and above, since 2009 |  |
|  | Provision free of charge | Yes |  |  | Yes |  |
| Notices to Skippers | Fairway & Traffic Messages (FTM) Lock Information | Yes ELWIS operation since 1999; adjusted 2009 to NtS standards |  |  | Yes (since 2009) |  |
|  | Water Related Messages (WRM) | Yes |  |  | Yes (since 2009) |  |
|  | Ice Message (ICEM) | Yes |  |  | Yes (since 2011) |  |
|  | Weather Related Messages | No, but linkage to DWD Meteorological Service | n/a |  | Yes (since 2011) |  |
|  | Method of diffusion | Online or e-mail subscription |  |  | Online or e-mail subscription |  |
| AIS | AIS infrastructure | Only ship-ship communication available; landside infrastructure in preparation | n/a |  | No | under IRIS Europe III project (until 12/2014) |
|  | On-board equipment | Almost complete (90% of the fleet) | n/a |  | No | Equipment program included in IRIS III for 100 vessels |
|  | Exchange | No | n/a |  | No | n/a |
| Electronic reporting | ERINOT | Yes |  |  | Yes (pilot) | 2013 |
|  | ERIRSP | No | n/a |  | expected to be fully operational |  |
|  | BERMAN and PAXLISTS | Not mandatory | n/a |  | No | n/a |
|  | Exchange | Not with CZ (only at Rhine) | n/a |  | No Missing connection with Germany is regarded as a barrier for wider use of electronic reporting | n/a |
| Hull database | Exchange with European hull database | As hull data is considered as private personal data, forwarding is restricted | n/a |  | Pilot phase 2011 (amendments required regarding Czech privacy laws) | n/a |
|  | Vessels have ENI | Yes |  |  | Yes |  |
| RIS index | Correct use | Partially | n/a |  | Yes |  |
|  | Synchronization with ERDMS | No | n/a |  | Pilot phase 2011 | under IRIS Europe III project (until 12/2014) |
| Traffic management | Traffic Management Service | Plans for traffic management | n/a |  | No | n/a |
| On board equipment | ERI | MIB operational |  |  | n/a | n/a |

Source: RIS Implementation Survey and Policy Evaluation, Panteia et al.; 2014

Notices to Skippers (NtS)

The German Waterways and Shipping Administration publishes Notices to Skippers (NtS) via ELWIS, which cover the mandatory information services. These include fairway and traffic messages, water related messages and ice messages according to CCNR standard 3.0 and data and facts on infrastructure (technical data, berth places and lock information). There exist no plans to establish weather related messages, although messages can be downloaded on the ELWIS webpage provided separately by the Waterway Administration.

The implementation of Notices to Skippers regarding inland ports is not completed yet. Although several Federal States have considered RIS in relevant regulations, only a few inland ports provide NtS in an electronic format.

Specific information for the Elbe/Weser/Mittellandkanal is not available.

In the Czech Republic, Notices to Skippers are provided for all relevant waterways in an electronic format including mandatory fairway & traffic messages, water related messages, ice messages and weather related messages (according to NtS standard 3.0). The information is provided by LAVDIS. Inland ports do not provide NtS in electronic format.

Data exchange of NtS between the Czech Republic and Germany is planned, but hampered due to different technological applications.

Vessel tracking and tracing systems (Automated Identification AIS)

In Germany AIS is with a few exceptions limited for facilitating navigation by displaying tactical traffic image and ship-ship communication. AIS communication ship-shore and shore-ship requires an installation of shore based AIS infrastructure stations and additional repeaters. Such landside infrastructure is under preparation at selected inland waterways. From 2009 to 2011, Germany (together with the Netherlands) carried out an AIS equipment support programme supported by the European Union with EUR 5mn. In 2012, 92% of vessels were equipped with AIS transponders, 71% of vessels display AIS on ECDIS viewer and 49% refer to ECDIS in information mode.

The legal base for the use of AIS data is the Inland Navigation Task Act and is limited to the tasks of the administration (calamity abatement, improvement of safety and ease of navigation, considering the issue of data protection). AIS information for logistical purposes is not regarded as a task of the administration.

German Authorities do not see a legal base for international data exchange and data storage in a central database without further regulation, especially for data privacy reasons. The need for international data exchange and related applications, such as the European Position Information System (EPIS) is not clear for German Authorities.

In the Czech Republic, AIS is not implemented yet, but started within the TEN-T project IRIS Europe III (until 12/2014). Two shore based AIS stations and the installation of AIS transponders on up to 100 vessels are planned.

Electronic ship reporting

In Germany, voyage reporting is only required on certain rivers, but not for vessels on waterways of the OEM corridor.

In the Czech Republic, reporting is obligatory for all large vessels and commercial passenger vessels. The data is managed by the RIS centre and forwarded from lock to lock. It is used for traffic monitoring and the infrastructure allows electronic reporting of ERINOT and ERIRSP.

The missing interconnection with Germany is regarded as barrier for the wider use of electronic reporting. Although Germany is currently upgrading its electronic reporting infrastructure, due to missing reporting obligations and low traffic volume towards the Czech border, data exchange does not have a high priority.

Electronic chart display and information system for inland navigation (inland ECDIS)

Electronic navigational charts for inland waterways of CEMT-class Va and higher are available for approximately 95% in Germany. In addition, the ENC coverage of CEMT-class IV waterways is approximately 30% in Germany. Along the OEM Corridor, the section of the Mittellandkanal between Haldensleben and Magdeburg is among the charts not available for download. Electronic navigational charts are not forwarded to the RIS portal, but the portal provides a link for download. Charts for inland ports are partly available, but the provision of electronic navigational charts for inland ports is under preparation.

Depending on the installation of DGPS receiver, ECDIS could be used in navigation mode, as Germany is covered by DGPS signals. About 15% of vessels use ECDIS in navigation mode.

In the Czech Republic, electronic navigational charts are available for all waterway of CEMT class IV and higher since 2009. The charts are available free of charge on the LAVDIS webpage. Moreover, a web portal displaying electronic navigation charts and charts in PDF files are available. Charts with depth data have been elaborated within the IRIS Europe II project, which are particular valuable on the section of the river Elbe between Ústí and Labem and the German border.

If the vessel is equipped with GPS and DGPS receiver, ECDIS can be used in navigation mode.

In the IRIS Europe III project, the establishment of a central point for European ENC download is planned.

Hull Database

German authorities maintain a national hull database (acc. to Dir. 2006/87/EC) and since 2007, the European Vessel Identification Number (ENI) is assigned to vessels at time of certification.

There is no exchange between the German hull database and the European Hull Database (EHDB), since the German Vessel Inspection Commission does not have an authorisation basis for an exchange. Due to data privacy concerns, its implementation is not realised. Germany will participate in the European Hull Database, if a sufficient enable clause exists.

A Czech national hull database (acc. to Dir. 2006/87/EC) exists and is used for RIS applications too. The international exchange of minimum hull data set with EHDB was in operation in 2011. Legislation for assignment of ENI numbers according to Dir. 2008/87/EC is in force, but there is a transition period as vessels get an ENI number at the next technical inspection. Assignment of ENI numbers according to Reg. 164/2010 is in force.

RIS index

The Germany Waterways and Shipping Administration maintains an index with approximately 6.000 objects, coded according to the standard published in Reg.164/2010. The codex is applied to Notice to Skippers messages. In case a RIS index would be mandatory according to the current version of the RIS Index Encoding Guide, Germany was required to add 20.000 additional objects to the index. If hectometre marks of waterways would be required to be added, further 80.000 items were to include. Apart from elaboration, maintenance would also require extensive resources. Therefore, the setting up a RIS Index is put in question.

Germany does not provide its RIS index to the European Reference Data Management System (ERDMS), which is not required according to the regulation.

In the Czech Republic, the RIS index according to Reg.164/2010 is in use. The index is based on the ENC and available for download on the LAVDIS webpage. The exchange between Czech RIS index and ERDMS was in pilot operation in 2011 and its implementation is planned for the IRIS Europe III project.

#### Future Development

From the analysis of RIS services in place, there is a clear need for development in both countries. However, a deployment schedule was not available to the Consultant, except from the one by the IRIS Europe III project. The objectives and ongoing RIS projects are listed in the following:

Germany

Objectives:

- Continuous improvement of the ELWIS system (user-friendliness, enhancement of functionalities)

- Development of new RIS applications for lock management and calamity abatement support based on AIS data

- AIS is the focus of RIS projects by German administration (Panteia)

Ongoing Projects:

- RIS enabled European IWT corridor management (01/2013 - 12/2015)

The aim is to develop the definition and implementation of a RIS corridor approach to strengthen the position of inland navigation within the transport chain (Establishment of a structured dialogue between public and private stakeholders across national borders, investigating how to foster the interoperability and compatibility between the different deployed technologies). The aim is to deploy intelligent infrastructure in order to enable the efficient RIS implementation at corridor level. (www.ris.eu)

- PRISE: Port River Information System Elbe – Information platform for the port of Hamburg

This is an IT platform with all information about incoming and outgoing maritime and inland vessels from involved terminals, pilots, shipping companies, tugs and the port administration.

Finished projects:

- RISING – RIS Services for Improving the Integration of Inland Waterway Transports into Intermodal Chains (www.rising.eu) (02/2009 – 01/2012), ISL Bremen; co-funded by FP7 RTD

- AIS pilot project / Feasibility Study along the Mittelweser between Minden and Bremen, 2010

- Full deployment AIS Transponders Germany/The Nederlands (06/2008 – 12/2012 ; 2008-EU-70000-P)

The objective is the installation of inland AIS transponders on all vessels longer than 20 metres or vessels operating commercially on main waterways (class IV and higher). By doing so, real-time tracking and tracing according to the RIS guidelines will be enabled. (www.ris.eu)

Czech Republic:

- IRIS Europe III

IRIS Europe III is a multi-beneficiary TEN-T project focusing on the further enhancement and fine-tuning of RIS key technologies, services and applications; in particular, the implementation of new harmonised RIS services. (www.iris-europe.net)

#### Challenges

Germany has implemented a wide range of RIS applications, in general of high quality. The progress with the implementation of a few applications or its roll-out to the complete waterway network will be delayed, as cost-benefit evaluations of certain applications regarding data collection, storage and use were considered.

The German Waterways and Shipping Administration responsible for RIS implementation is limited to applications, which facilitate either its tasks or contribute to safety and ease inland navigation. Another problem for RIS implementation is the limited personnel resources. AIS is in the focus of German RIS applications, aiming to facilitate inland navigation, especially in critical and narrow waterway sections, and increasing safety. At present, AIS is mainly used on spot (i.e. at the site of the bottleneck) for ship-ship communication in order to facilitate coordination of passing arrangements.

To enlarge the area of supervision from spot to larger waterway sections, it has been decided, after a pilot project on the Mittelweser (installed in 2010/2011 and in operation since then), to install an AIS shore base station along selected waterways. This should enable skippers amongst others to coordinate the passing of longer sections with narrow fairways. For OEM Inland waterway sections (Mittellandkanal and Elbe-Seitenkanal), the landside AIS implementation is foreseen until the middle of 2015, while no implementation is foreseen on the Elbe due to ongoing discussion on national classification of the Elbe as inland waterway. The introduction of an obligation for the use of AIS and ECDIS is planned presumably from 2016, so the implementation of the respective infrastructure is mandatory.

Another challenge is the RIS implementation in inland ports. A number of inland ports have still not set out necessary steps regarding RIS implementation, although German federal states have amended port regulations in correspondence with the EU RIS Directive. Only a few ports have implemented some services, e.g. Mannheim and Cologne.

There is no specific information available for the Orient/East Med Corridor core network ports in Germany (Hamburg, Bremerhaven, Bremen, Hannover, Braunschweig, and Magdeburg).

In the Czech Republic, basic RIS applications have been implemented, but LAVDIS services, such as NtS provision, suffer from the reliability of their operation. A barrier for RIS development is the funding, since public budget for inland waterway and navigation is cut year by year and apart from RIS, other IWW related investments are required, regarded as more important. In addition, vessel operation is rather limited and vessels have outdated equipment, which reduces potential RIS benefits and hampers the justification of RIS expenses.

For the Czech core network ports (Decin, Mělník, Praha) no further RIS development plans are known.

### Other TMS Deployment

Other known deployment of Traffic Management System concern the VTIMS Burgas (BG) Phase III; related to the Extension of coverage and functions of VTS, establishment of a national centre for electronic maritime transport data exchange (single window), upgrade of GMDSS; Status: works under construction. Project Manager: State Company for Port Infrastructure; Envisaged finalisation: 12/2014; Cost MEUR 20.0; Funding: Co-funded by EU (ERDF; 2007-2013), State Budget

For VTIMS deployment, see chapter 5.2.5.3.

## Other elements

### Organizational Recommendations

From an organizational point of view, the practice established by the EC of continuously sharing with the Member States along the Core network corridor the state of project progress, including the outcomes of relevant studies carried out, has proven to be very effective and, thus, should be maintained in the future. Furthermore, the various projects presented by the Member States could be accompanied not only by traffic forecasts and a cost-benefit analysis, but also by:

- A statement of defined commitments made by the Member states on the relevant accompanying measures necessary to meet the traffic targets (in particular for freight);

- An outline of alternative solutions to the proposed projects, each one indicating the specific investment required, as well as maintenance costs and operational benefits (e.g. travel time savings, capacity increase etc.). Indeed, only an increased awareness of the concrete operational effects can help in evaluating the pertinence of the investment and the likelihood of the expected traffic level;

- Southern Corridor’s Countries are advised to develop a supporting rail policy on terminal development and on intermodal policy, while establishing a rail freight market open to newcomers.

In addition, the definition of the investments needed should take in consideration the freight-oriented nature of the Corridor: rail freight interoperability investments that allow for fluid freight traffic may be rendered more appropriate than investments focused on reaching high levels of speed.

### Recommendations to Resilience and Environmental Impacts

Climate change is expected to increase the intensity and frequency of extreme weather events at global level in the next decades. In particular, heat waves are predicted to be more severe, storms will likely be more intense and sea level rise might amplify storm surges in coastal areas. These changes in the long-term weather patterns may negatively affect transportation systems in Europe as well as globally, increasing the risk of damages, disruptions and delays and failures on roadways, railways, air and marine transport infrastructure. Some impacts might be the following:

- Roadways: Higher temperatures may cause pavement to soften and expand, leading to rutting, potholes and stressed bridge joints. As a result, the cost to build and maintain roadways could increase. Increased heavy rains and storms may lead to flooding and result in disrupt traffic, delay construction activities and weaken the soil that supports roads and bridges. As a consequence, roads’ life expectancy may shorten and more frequent maintenance and repairs could be required in the future.

- Railways: High temperatures are responsible for rail tracks to expand and buckle, requiring track repairs or speed restrictions to avoid derailments. Delays and disruption are predicted to occur also due to heavy precipitations.

- Air transportation: periods characterised by extreme heat are expected to cause cargo restrictions, flight delays and cancellations to airplanes, while flooding may result in damaged facilities (e.g. airstrips).

- Marine transportation: Sea level rise may be able to accommodate larger ships along shipping lanes, reducing shipping costs, but it will reduce clearance under water bridges while flooding could close shipping channels.

Climate Change is predicted to show its consequences at global level. However, some regions of the world will be more affected than others, while some areas might be positively affected by the changes in the weather pattern. Mitigation and adaptation measures should be taken in advance by Member States and local agencies to protect transportation systems from climate change impacts. In general terms, some adaptation approaches to this end might include:

- Raising awareness about critical infrastructure protection issues;

- Changing construction and design standards of transportation infrastructure;

- Abandoning or rebuilding important infrastructure in less vulnerable areas.

- Performing risk analysis and specify related adaptation to climate change measures

# Appendix

Annex 1: Technical Infrastructure Compliance Test

Annex 1a: Rail Infrastructure Compliance Test as of 2013 (revised)

Annex 1b: IWW Infrastructure Compliance Test as of 2013

Annex 1c: Road Infrastructure Compliance Test as of 2013

Annex 2: Lists of Reviewed Documents

Annex 2a: Overall list of National and Multinational Projects and Studies

Annex 2b: Documents related to CEF Projects

Annex 2c: Overall list of National and Multinational Projects and Studies

Annex 3: Maps of the Corridor

Annex 4: OEM ports and IWW data to Transport Market Study

Annex 5: List of Projects per Member State

Annex 6: ERTMS Deployment Plan

Annex 7: Review of most important corridor related studies

Annex 8: List of Stakeholders

# Footnotes

Based on decision made in the 1st Corridor Forum, in terms of IWW the OEM Corridor Study and Corridor Fora focusses on the Elbe / Vltava Inland Waterway, while the Danube is addressed in the Rhine-Danube Corridor Forum.

Common Structure for the third Progress Report; as requested by Stakeholders and Member States

TENtec is available under http://ec.europa.eu/transport/themes/infrastructure/tentec/

REGULATION (EU) No 1316/2013 OF THE EUROPEAN PARLIAMENT AND OF THE COUNCIL of 11 December 2013

RFC 7 alignment: Praha – Wien/Bratislava – Budapest – București – Constanta/ – Vidin – Sofia – Thessaloniki – Athina

i.e. Railway control systems

Regulation 1315/2013 on TEN-T requirements does not foresee any technical requirement regarding necessary number of rail tracks along the Core Network Corridor rail lines.

Regulation 1315/2013 does only foresee a speed requirement for core freight lines (100 km/h), while there is no speed requirement for passenger lines. Anyhow this threshold is assumed valid also for passenger lines on the OEM Corridor in order to guarantee adequate services.

Links or exchange tracks providing the connection between different railway lines often have lower maximum operational speeds than the main railway lines. As these sections are rather short the impact on travel time of a train is not as crucial as if the section is longer.

Among these parameters are for example the location of strike-in contacts of levels crossing and their closing time.

A detailed analysis of these factors for all routes and countries is very time-consuming and is beyond the scope of this study.

Given the assumption that no stop of the train is foreseen e.g. for overhauling by another train.

This task is not part of the OEM corridor study.

For details see Hungarian Rail Network Statement 2014/2015, Annex 3.3.1.1.

Short single-track links or exchange tracks providing the connection between different railway lines have not been considered.

Multisystem locomotives are more expensive than single system locomotives. Additionally equipping locomotives with multiple signal control equipment implies significant additional costs, and operating them also requires undertaking the safety homologation process in all involved countries.

Completion of the Priority Project Nr. 22 (PP22 study), PWC, Panteia, 2012

According to information of the German Rail infrastructure manager DB Netz, the average utilization rate per day of this section is <85%.

Information received form the Hungarian Rail Infrastructure Manager MÁV.

Since May 10th, 2014 there is scheduled passenger service between Golenţi and Vidin, consisting of 1 pair of train per day; no freight traffic so far.

Traffic Control Centres Communication

The year 2012 was chosen to have the same base year for all inland waterways. For 2013 values are available for Elbe only.

For operating times of Locks at Elbe (Labe) and Vltava see http://www.lavdis.cz/en/waterways/water-locks

The extract is based on information given in the Annex II of the Regulation1315/2013, the TENtec information system and own research/knowledge. The consultant is aware that there are more inland ports along the OEM inland waterway network than listed. Anyhow considering all inland ports is beyond the scope of the study.

Roads without level-free crossings, assumed to correspond to the German RAS-Q standard with regular width RQ 10,5

Roads without level-free crossings, assumed with regular width “RQ 20” according to Germany RAS-Q

Assumed to correspond with RQ 29,50

Assumed to correspond with RQ 29,50

Source: Slovakia Transport Masterplan, item 2.4.2.7, page 80

Source: Romania Masterplan, page 153

European Map available under: www.lemnet.org

Source: http://www.goelectricstations.com/stations-electric-cars.html

A map and detailed information on plug-in stations for Austria are available from the Austrian e-mobility initiative “E-connected.at”

Biodiesel availability is not further analysed due to different product definitions.

Source: http://www.mylpg.eu/stations/germany/map

Source: http://cngeurope.com/

Source: http://www.mylpg.eu/stations/czech-republic/map

Source: http://www.mylpg.eu/stations/austria/map

Source: http://www.mylpg.eu/lpg-station-route-planner

Source: http://www.mylpg.eu/stations/slovakia/map

Source: http://www.mylpg.eu/stations/hungary/map

Source: National Transport Strategy, Status Quo, 2nd vol., (Nemzeti Közlekedési Stratégia), 2013

Source: http://www.mylpg.eu/stations/romania/map

http://www.mylpg.eu/stations/bulgaria/map

Source: http://www.mylpg.eu/stations/greece/map

Source: https://www.iru.org/transpark-search-route-action

Source: http://www.api.bg/index.php/bg/karti/nalichni-parkingi-za-tezhkotovarni-avtomobili-po-napravleniyata-na-osnovnite-transportni-osi-v-republika-blgariya/

Art. 3, Directive 2010/40/EU

Towards a roadmap for delivering EU-wide multimodal travel information, planning and ticketing services, Commission staff working document, SWD(2014) 194 final, June 2014

http://ec.europa.eu/digital-agenda/en/ecall-time-saved-lives-saved

Directive 2004/52/EC of the European Parliament and of the Council of 29 April 2004 on the interoperability of electronic road toll systems in the Community and …

INEA Fiche No.  2012-EU-50009-S

For the PP22 study ETISbase has been used and corrected with detailed information gathered in the PP22 study.

EU Energy, Transport and GHG Emissions Trends to 2050, Reference Scenario 2013

EU ENERGY, TRANSPORT AND GHG EMISSIONS TRENDS TO 2050 REFERENCE SCENARIO 2013

EC, Regional Focus: A series of short papers on regional research and indicators produced by the Directorate-General for Regional Policy, Regional typologies: a compilation by Lewis Dijkstra and Hugo Poelman, 2011

This might also include the navigability of the River Vltava as adjacent IWW from Mělník to Praha.

Maintenance works, aiming to restore and preserve the status quo of the navigation conditions before the flood of August 2002.

Source: German Federal Ministry of Transport 2013

Source: Czech Ministry of Environment, 2011

Source: Czech Ministry of Transport, 2014

Source: Schüßler Plan, Saxon State Government of Economy, Labour and Transport, 2012

Source: Czech Ministry of Transport, 2014

Source: RFC7 Implementation plan

RFC7 Implementation plan p. 30: Breclav (CZ/AT) recently: 3-60 min; Rajka: n/a.

Source: Network statements, RFC7 Implementation plan

RFC7 Implementation plan, November 2013, p. 30

Passenger transport data is in most countries of poor quality. Determining future modal split as an effect of measures would require modelling exercises.

Official Journal of the European Union: Decisions 2012/88/EU: „Commission Decision of 25 January 2012 on the technical specification for interoperability relating to the control-command and signalling subsystems of the trans-European rail system (notified under document C(2012) 172) (1)”; Legislation Volume 55, 23 February 2012

In Germany either ETCS L1 LS (Limited supervision) or ECTS L2 will be installed.

European Commission: Commission Staff Working Document on the state of play of the implementation of the ERTMS Deployment Plan, SWD (2014) 48, of 14.02.2014

ERTMS World Deployment Map: http://www.ertms.net/?page_id=55#

Map is available under http://ec.europa.eu/transport/modes/rail/interoperability/ertms/edp_map_en.htm

RIS deployment on the OEM corridor related section of the Danube River (AT, SK, HU, RO, and BG) is dealt within the Rhine-Danube Core Network Corridor Work Plan only.

Sources: “RIS implementation survey and policy evaluation” - Panteia, July 2014; 	Platina II SWP 4.1 Vol. 1 and 2 (2014); •	River Information System Website, www.ris.eu, August 2014

Implementation of AIS into River Information Services For Inland Navigation

Stefan Bober; Wilfried Rink, German Federal Waterways and Shipping Administration,Traffic Technologies Centre; IALA 2010; Maximising the Potential of AIS; Paper p. 3 – 13; Source: http://www.hksoa.org/contents/attachments/technical/IALA%20papers/5%20Maximising%20the%20Potential%20of%20AIS/proceedings%205%20MAXIMISING%20THE%20POTENTIAL%20OF%20AIS.pdf

Information received from Federal Ministry of Transport, Department Technique of waterway infrastructure and RIS